# Claude Meeting 03 — Build Phase 2

## Date: 2026-04-07 | Project: QI Claude Manager

# ✅ Completed This Session

The following items were built, fixed, or decided:

| Item | Status |
| --- | --- |
| Install SQLite MCP (mcp-server-sqlite) | ✅ Done — sqlite-maia + sqlite-naya registered |
| Install Git MCP (@cyanheads/git-mcp-server v2.10.5) | ✅ Done — registered in .claude.json |
| Fix Naya root 404 | ✅ Code patched — GET / added — needs admin service restart |
| /api/ping endpoint on Dashboard | ✅ Live — Architect→Builder→Inspector chain PROVEN |
| /api/scout/digest endpoint on Dashboard | ✅ Live — proxies NEXUS, returns top 5 AI headlines |
| fetch-ai-news skill created | ✅ C:\Claude\Skills\fetch-ai-news\skill.md |
| Starlette downgrade fix | ✅ Pinned to 0.41.3 after mcp-server-sqlite broke FastAPI |
| status.json + LATEST.md updated | ✅ Done |
| Claude Manager committed to git | ✅ Done (no GitHub remote yet) |

# 🏆 Milestone: Agent Chain End-to-End PROVEN

The full Architect → Builder → Inspector chain ran on a real task (/api/ping) with zero human code involvement:

- Architect: Read server.py, produced exact spec (file, line number, function signature, test assertions)

- Builder: Implemented exactly to spec in 6 tool calls

- Inspector: Code review PASS + live assertion test PASS (all 4 assertions)

# 🔄 Next Up (Meeting 04)

| # | Task |
| --- | --- |
| 1 | OpenSpace skill evolution test — search_skills on fetch-ai-news, session-summary, git-commit |
| 2 | Restart NayaBot service (admin) to activate root 404 fix |
| 3 | Start ClaudeManager NSSM service (admin: sc continue ClaudeManager) |
| 4 | Add GitHub remote + push C:\Claude to Quiddity-Innovations org |
| 5 | Add /api/ping test to test_dashboard_api.py |
| 6 | Wire sqlite-maia MCP — query maia.db directly from Claude |
| 7 | Git MCP first real use — git_log + git_status on live repos |

# 🚀 In Development

- Agent workflow system — 7 agents — chain proven, team coordination next

- Dashboard v2 — 5 pages + 7 API endpoints — expanding to scout/DB views

- OpenSpace skill evolution — MCPs registered, test deferred to Meeting 04

- Naya root fix — code done, waiting on admin restart

# 🌅 Future Enhancements

- Wire all 4 QI databases via SQLite MCP (Maia, Naya, NEXUS, FileHQ)

- Agent memory via sqlite-maia — agents query/write to DB

- Real claude-peers messaging test between two agents

- ClaudeManager GitHub repo under Quiddity-Innovations org

# ⚠️ Known Issues Requiring Admin

| Issue | Fix |
| --- | --- |
| ClaudeManager NSSM service PAUSED | Run: sc continue ClaudeManager (admin terminal) |
| NayaBot root 404 active in code but not live | naya_control.bat option 3 (Restart) as admin |
| Starlette pinned to 0.41.3 | May conflict with mcp-server-sqlite as live MCP server — monitor |

# 📁 Documents Updated

| File | Action |
| --- | --- |
| C:\NAYA\naya_server.py | UPDATED — added GET / root route |
| C:\Claude\Dashboard\server.py | UPDATED — /api/ping + /api/scout/digest + timezone import |
| C:\Claude\Skills\fetch-ai-news\skill.md | CREATED |
| C:\Claude\Tools\patch_mcp_config.py | CREATED |
| C:\Claude\Tools\gen_meeting03_docx.js | CREATED |
| C:\Users\renne\.claude.json | UPDATED — 3 new MCPs registered |
| C:\Claude\status.json | UPDATED |
| C:\Claude\Session Summaries\LATEST.md | UPDATED |
| C:\Claude\Session Summaries\Claude_Meeting_03_2026-04-07.docx | CREATED (this file) |

# 🚀 How to Start Meeting 04

Open new Claude Code session. Name it: Claude Meeting 04 — OpenSpace Test + Commits + DB Queries

Say: "Start Meeting 04. Read LATEST.md at C:\Claude\Session Summaries\LATEST.md and status.json at C:\Claude\status.json. Then begin the agenda."