Q U I D D I T Y   I N N O V A T I O N S

QI Hive · Project Documentation Library

OpenClaw

Project Status Report

| PREPARED BY | QI Hive — automated documentation pipeline |
| --- | --- |
| GENERATED | 2026-08-06 |
| SOURCE SET | C:\OC\INTRO |
| CLASSIFICATION | Internal — QI Ecosystem |

This report mirrors the live Project Status page in the QI Hive dashboard. It is generated from the project's INTRO source set; the raw status_*.json / .md / .svg files are preserved in the accompanying source\ folder.

# Contents

| 01 | Overview & Features What the project is, who it serves, and its headline capabilities. |
| --- | --- |
| 02 | Architecture & Blueprint System architecture and data-model diagrams. |
| 03 | Feature Status — Business Capability-level status from the stakeholder perspective. |
| 04 | Feature Status — Developer Component-level status mapped to files and functions. |
| 05 | Code Explained Real source excerpts showing which code creates each feature. |
| 06 | Future Enhancements Planned work, grouped by priority. |
| 07 | Technology Stack Technologies, roles, licences, and versions in use. |
| 08 | Documentation & Source Index Where every related document and source file lives. |

PART 1

# OpenClaw — Where Maia talks, OpenClaw acts

## What is OpenClaw?

OpenClaw is Quiddity Innovations' autonomous AI agent platform — the layer that *does things* in the real world on the owner's behalf. Where Maia answers questions, OpenClaw takes action: it reads the inbox, fetches the news, watches the system's health, tracks the bills, and speaks back in voice.

It is built on the OpenClaw npm gateway (a self-hosted agent runtime) running inside WSL Ubuntu-24.04. A single orchestrator agent — Hattori Tasuke — receives every message over Telegram (and LINE), then delegates to a family of specialist agents. The owner talks only to Tasuke; Tasuke routes the rest.

The crucial architectural fact: new capabilities are wired by editing a Markdown file, not by writing a bot. The gateway's LLM reads ~/.openclaw/workspace/TOOLS.md on every turn — a 1,200-line playbook of permission tiers and natural-language "conversation flows" mapped to shell commands. Add a section to TOOLS.md, restart the gateway, and the agent immediately knows a new trick.

## The Problem We Solve

An AI that only *talks* still leaves all the doing to you — checking mail, scanning news, paying attention to system health.

Wiring real-world actions into a chatbot normally means custom webhooks, bot frameworks, and brittle glue code.

Cloud agent platforms are expensive, send your data off-machine, and lock you in.

A household runs on small recurring chores — bills, briefings, triage — that no single app owns.

## Our Approach

OpenClaw is a single orchestrator + specialist agents design, run locally and cheaply:

One front door. the owner messages Tasuke; Tasuke decides whether to answer, delegate, or refuse.

Capabilities as text. TOOLS.md is the contract — a permission firewall (TALK / DO / PRIVATE) plus flows. No redeploy to teach a new skill.

Local-first, free-tier LLMs. Local Ollama (gemma4:26b, gpt-oss-20b) is primary; Kaze's digests use Cloudflare Workers AI free tier with automatic Ollama fallback. Voice transcription runs locally on whisper.cpp.

Everything is a script. Each agent is a handful of small, auditable Python/bash scripts under repo/scripts/<agent>/, scheduled by Windows Task Scheduler and WSL cron.

## Who Uses OpenClaw?

| Role | How they interact |
| --- | --- |
| the owner (owner) | Talks to Tasuke over Telegram/LINE — full TALK + DO authority; receives briefings, digests, alerts, and voice replies |
| Group members | Can trigger TALK-only actions (news briefing, translation, voice) in allowed group chats; DO and PRIVATE actions are refused |
| Sibling bots | Maia / Naya / Kaze bots are recognised peers via the bridge layer + loop guard — they converse, but never trigger DO actions |
| QI Hive / Maia | Future: Maia routes complex *action* tasks to OpenClaw; Asa already pulls QI Hive Brain health into the morning briefing |

## Current Build Status (June 2026)

OpenClaw is in active production — the gateway is live (OpenClaw 2026.4.26) on TCP 18789, supervised by systemd inside WSL, with most agents operational.

| Area | Status |
| --- | --- |
| OpenClaw gateway (WSL, systemd, token auth, LAN bind) | ✅ Live |
| Tasuke orchestrator (TOOLS.md flows, TALK/DO/PRIVATE firewall) | ✅ Live |
| Kaze — news & AI digests (Telegram + NotebookLM, 6AM/6PM) | ✅ Live |
| Yubin — email triage (Gmail IMAP, 8AM/6PM) | ✅ Live |
| Asa — morning briefing (7AM, multi-source aggregation) | ✅ Live |
| Kakei — household finance ledger (SQLite, weekly Sunday rollup) | ✅ Live |
| Koe — voice STT/TTS (whisper.cpp + edge-tts default) | ✅ Live |
| Sentry — system/security health monitor (deterministic, no LLM) | ✅ Live |
| Channels — Telegram + LINE | ✅ Live |
| LLM stack — local Ollama primary, Cloudflare free-tier for Kaze | ✅ Live |
| NotebookLM knowledge-base client (cookie-auth, vision UI automation) | ✅ Live |
| Hive bridge — query QI Brain from Tasuke (:9011) | ✅ Live |
| Peer bridge — cross-bot messaging (HMAC, loop guard) | ⚠️ Built — receiver running, candidate for Maia⇄OC |
| Broadcast — proactive multi-group push | ⚠️ Built — tasks disabled until proactive push is wanted |
| Koe dots.tts — local GPU voice cloning | ⚠️ Built — parked disabled (EN/ZH only; PT/JA route to edge) |
| Seiri — file organisation | ❌ Decommissioned — replaced by Naya |
| Maia ⇄ OpenClaw action routing | 🗓️ Planned — marriage candidate |

## The Six Agents (plus the two that joined later)

OpenClaw started with six named agents. Seiri was cancelled and absorbed by Naya; two new specialists (Asa, Kakei) were added in the 2026-05-13 Phase 2 session. All specialists are subordinate to Tasuke.

Hattori Tasuke (服部 助) — The Loyal Guard. ✅ Live. The orchestrator and the only agent the owner talks to directly. Enforces the TALK/DO/PRIVATE permission firewall, matches messages to TOOLS.md flows, and delegates to specialists. Telegram: @HattoriTasukeBot.

Kaze (風) — News & Digest. ✅ Live. Twice-daily news and AI/ML digests to Telegram, archived to NotebookLM. RSS aggregation with clustering and source-credibility policy; LLM via the Cloudflare→Ollama router.

Yubin (郵便) — Email Intelligence. ✅ Live. Gmail IMAP triage for maia.quiddam@gmail.com under strict containment (never authorises subscriptions, contracts, or purchases). Escalates uncertain mail to the owner; feeds bill-class emails to Kakei.

Asa (朝) — Morning Briefing. ✅ Live. One 7AM Telegram message combining news, inbox counts, system health, QI Hive health, calendar, and bills due — each section degrades gracefully. Read-only.

Kakei (家計) — Household Finance. ✅ Live. SQLite ledger of bills and expenses, fed by Yubin (email) and a receipt-photo OCR skill (qwen3-vl). Weekly Sunday rollup; never pays anything.

Koe (声) — Voice. ✅ Live. Speech-to-text via whisper.cpp; text-to-speech via edge-tts (Microsoft neural, default) with a Piper offline fallback and a parked dots.tts GPU clone. Female persona, language-matched. A pure media converter — decides nothing.

Sentry — Health & Security Monitor. ✅ Live. Deterministic bash health checks (gateway, Ollama, disk, memory, config integrity, NotebookLM auth) — no LLM by design. Daily 6AM + weekly drift check.

Seiri (整理) — File Organisation. ❌ Cancelled 2026-04-05. Fully replaced by Naya (which absorbed FileHQ). Retained only as historical dashboard panels.

## The Vision

One orchestrator, many hands. OpenClaw is the autonomous-action layer of the QI ecosystem — the natural partner to Maia's conversation. The roadmap marries the two: Maia handles the dialogue, recognises an actionable request, and hands it to OpenClaw to execute. Add a new specialist by writing a profile and a TOOLS.md section; the platform grows by text, not by rebuilds.

---

This page is editable at `C:\OC\INTRO\status_intro.md` — save and click Refresh to update.

PART 2

# Architecture & Blueprint

## Openclaw Architecture

openclaw_architecture.svg

## Openclaw Flow

openclaw_flow.svg

PART 3

# Feature Status — Business

## Tasuke — Orchestration & Safety

| Capability | What it does | Status |
| --- | --- | --- |
| Single front door | the owner talks to one agent (Tasuke) over Telegram/LINE; Tasuke delegates everything else. (Only agent the owner addresses directly. Telegram @HattoriTasukeBot.) | Live |
| Permission firewall (TALK / DO / PRIVATE) | Anyone in an allowed chat can trigger conversational TALK actions; only the owner can trigger state-changing DO actions; private info is never revealed in group chats. (First-match gate evaluation in TOOLS.md; sender.id == the owner for DO.) | Live |
| Capabilities wired as text, not code | New skills are added by editing TOOLS.md and restarting the gateway — no bot or webhook to write. (Gateway LLM reads the 1,200-line TOOLS.md playbook every turn.) | Live |
| Language-matched replies & refusals | Tasuke replies (and politely refuses) in the language the requester wrote in (pt / en / es / ja / fr). (Refusal templates in TOOLS.md global context rules.) | Live |

## Kaze — News & Digest

| Capability | What it does | Status |
| --- | --- | --- |
| Twice-daily news briefing | Curated multi-category news digest delivered to Telegram at 6AM and 6PM. (RSS aggregation with de-duplication, clustering, and source-credibility policy.) | Live |
| Dedicated AI/ML digest | Separate twice-daily digest focused on AI and technology news. (Four Task Scheduler jobs total (news + AI, 6AM + 6PM).) | Live |
| Public news web page | News digest published to a web page reachable on the phone at a permanent URL. (https://kaze.quiddityinnovations.com (QI_KazeNewsTunnel named tunnel).) | Live |
| Self-service feed configuration | Add or edit news sources and source policy through a small web UI. (Served by QI_KazeConfigAPI at /kaze-config/.) | Live |
| Archive to NotebookLM | Digests are pushed into a NotebookLM notebook as a durable knowledge base. (Auth-cookie client; Sentry monitors push success.) | Live |

## Yubin — Email Intelligence

| Capability | What it does | Status |
| --- | --- | --- |
| Inbox triage & summary | Fetches Gmail twice daily, classifies, summarises, and delivers a digest with urgent items flagged. (maia.quiddam@gmail.com via IMAP; 8AM + 6PM.) | Live |
| Spam / newsletter suppression | Marketing, no-reply, and subscription traffic are suppressed so only what matters surfaces. (Containment policy in YUBIN.md.) | Live |
| Hard authority guardrails | Never authorises subscriptions, contracts, purchases, or consent on the owner's behalf — uncertain mail is escalated. (Auto-reply only for approved message classes.) | Live |
| VIP fast lane | Mail from named VIPs (e.g. family) is prioritised and called out. (Code ready; needs yubin-vip.json allowlist populated.) | Partial |

## Asa — Morning Briefing

| Capability | What it does | Status |
| --- | --- | --- |
| One-message daily briefing | A single 7AM Telegram message combining news, inbox, system health, QI Hive health, calendar, and bills due. (Each section degrades gracefully if a data source is missing.) | Live |
| QI ecosystem health line | Pulls QI Hive Brain status so the owner sees ecosystem health each morning. (Fixed 2026-06-15 to call Brain at :9011 (was dead 9010).) | Live |
| Today's calendar | Lists the day's events at the top of the briefing. (Code fixed 2026-06-15; needs CALENDAR_ICS_URL secret to activate.) | Partial |

## Kakei — Household Finance

| Capability | What it does | Status |
| --- | --- | --- |
| Automatic bill capture from email | Bill/statement/invoice emails Yubin classifies are extracted into a ledger (payee, amount, due date). (yubin-daily.sh hooks kakei-from-yubin.py after classification.) | Live |
| Receipt photo capture | Send a receipt photo to Tasuke; OCR extracts payee/amount/date into the expenses ledger. (Skill built; depends on Tasuke photo handler + qwen3-vl vision model.) | Partial |
| Weekly spending summary | Sunday 7PM Telegram rollup of bills due and the week's spending by category. (OC-Kakei-Weekly-Sunday-7PM task; SQLite ledger.) | Live |
| Never pays anything | Kakei only records; the owner marks bills paid manually. (Authority guardrail by design.) | Live |

## Koe — Voice

| Capability | What it does | Status |
| --- | --- | --- |
| Voice-note understanding | Send Tasuke a Telegram voice note; Koe transcribes it locally and Tasuke acts on the text. (whisper.cpp, processed on-machine — nothing leaves the device.) | Live |
| Spoken replies | Tasuke can reply with a natural voice note in the language of the reply. (edge-tts neural voices (default); female persona, language-matched preamble.) | Live |
| Offline voice fallback | Falls back to local Piper TTS when the online voice service is unavailable. (koe-tts-router.py selects engine via KOE_TTS_ENGINE.) | Live |
| GPU voice cloning (dots.tts) | One reference voice speaks across languages as the same person. (Parked disabled — reliable for EN/ZH only; PT/JA route to edge.) | Partial |

## Sentry — Health & Security

| Capability | What it does | Status |
| --- | --- | --- |
| Daily system health verdict | Checks gateway, Ollama, disk, memory, config integrity, and ports, producing a green/amber/red verdict. (Deterministic bash — no LLM by design. WSL cron 6AM.) | Live |
| NotebookLM auth & push monitoring | Verifies the NotebookLM cookie is valid and that Kaze/Yubin pushes succeeded. (Surfaces as warnings in the daily report + dashboard JSON.) | Live |
| Weekly compliance drift check | Reads QI Hive Inspector reports and flags standards drift. (Sunday 8PM; exits silently if Inspector reports are absent.) | Partial |

## Reach, Bridges & Ecosystem

| Capability | What it does | Status |
| --- | --- | --- |
| Multi-channel (Telegram + LINE) | Agents reachable over both Telegram and LINE accounts. (tasuke-line + naya-line + kaze-line accounts added since April.) | Live |
| QI Hive Brain integration | Tasuke can query the QI Hive Brain for ecosystem status, project state, pending features, and semantic answers. (tasuke-hive-skill.py against Brain :9011.) | Live |
| Cross-bot conversation bridge | Sibling bots (Maia, Naya, Kaze) can talk across the Telegram bot-to-bot barrier, with a loop guard. (Receiver running; candidate channel for Maia⇄OC delegation.) | Partial |
| Proactive broadcast | Push news/briefings proactively into multiple approved group chats. (Built with admin/discover/schedule/send + loop guard; tasks disabled until wanted.) | Partial |
| Maia ⇄ OpenClaw action routing | Maia recognises an actionable request in conversation and hands it to OpenClaw to execute. (Marriage candidate; peer-bridge is the candidate transport.) | Planned |

PART 4

# Feature Status — Developer / Technical

## Gateway & Runtime

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| OpenClaw gateway daemon | ~/.openclaw (npm: openclaw 2026.4.26) — systemd --user openclaw-gateway.service | Live | Polls Telegram getUpdates, forwards each message to the active agent. Listens 0.0.0.0:18789 (TCP). gateway.bind=lan, gateway.auth.mode=token. Hot-reloads on config change. |
| Gateway config | ~/.openclaw/openclaw.json | Live | Agent list, model defaults (ollama/gemma4:26b, gpt-oss-20b), bind/auth, controlUi.allowInsecureAuth=false (hardened 2026-06-15). Integrity-checked by Sentry. |
| TOOLS.md capability playbook | ~/.openclaw/workspace/TOOLS.md (canonical copy: repo/scripts/tasuke/TOOLS_ADDITIONS.md) | Live | 1,262-line natural-language flow registry. GLOBAL_CONTEXT_RULES_v3 permission tiers + per-capability flows mapped to shell commands. The integration point — add a section, restart gateway, capability is live. |
| Exec approval list | ~/.openclaw/exec-approvals.json | Live | Auto-approved shell commands the gateway may run without prompting. |
| WSL keepalive + port proxy | keep-wsl-alive.ps1 ; tools/oc-keepalive-daemon.py ; tools/oc-chatgpt-keepalive.py | Live | OC-Keepalive-Service (NSSM) runs daemon every 30 min; rebuilds Windows->WSL port proxy on boot; OAuth token expiry watch (48h Telegram alert). |

## Tasuke — Orchestrator

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Permission firewall + flows | repo/scripts/tasuke/tools_global_context.md | Live | TALK/DO/PRIVATE gate evaluation (first match wins); sender.id==260811037 => the owner (DO). Language-matched refusal templates. Appended into TOOLS.md. |
| Slash-command router (fallback CLI) | repo/scripts/shared/tasuke_commands.py | Partial | route_command() maps /status /email /digest /health /briefing /hive /kakei /vip to agent scripts. Live gateway uses natural language, so retained as manual-test/fallback CLI. |
| Telegram poller (deprecated-on-arrival) | repo/scripts/tasuke/tasuke-bot.py | Disabled | Stdlib Telegram long-poller with photo/voice handlers. KEPT, do not auto-start — would 409-Conflict with the live gateway on the same bot token. Manual outage fallback only. |

## Kaze — News & Digest

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| RSS fetch / score / cluster | repo/scripts/kaze/kaze-news-fetch.py | Live | feedparser + ThreadPoolExecutor (8 workers), fuzzy de-dup via SequenceMatcher, per-category caps, category emojis. Feeds: kaze-feeds.json; policy: kaze-source-policy.json. |
| LLM provider router | repo/scripts/kaze/kaze-llm-provider.py | Live | Central router: Cloudflare Workers AI primary / Ollama fallback (or reverse) via KAZE_LLM_PROVIDER. think=false for reasoning models; strips <think> tags. All digest scripts route through it. |
| Digest delivery scripts | repo/scripts/kaze/{kaze-daily-digest.sh, kaze-ai-digest.sh, kaze-deliver-telegram.sh, kaze-notebooklm-push.py} | Live | 4 Task Scheduler jobs at 6AM/6PM (news + AI). Telegram footer 'Prepared via Kaze ¦ By Maia Quiddam'; archive push to NotebookLM. |
| Feed config REST API | repo/scripts/kaze/kaze-config-api.py | Live | Reads/writes kaze-feeds.json + kaze-source-policy.json behind a web UI. Runs as QI_KazeConfigAPI (NSSM) at :18800/kaze-config/. |

## Yubin — Email

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Gmail IMAP fetch | repo/scripts/yubin/yubin-fetch.py | Live | IMAP fetch (imap.gmail.com:993) + decode -> JSON. App-password auth from ~/.openclaw/secrets/yubin-mail.env. |
| Classify + digest + deliver | repo/scripts/yubin/{yubin-digest.sh, yubin-daily.sh} | Live | Orchestrator called by OC-Yubin-Daily-8AM/6PM. Classifies, summarises (via kaze-llm-provider), suppresses spam, delivers to Telegram; hooks VIP + Kakei. |
| VIP allowlist check | repo/scripts/yubin/yubin-vip-check.py (config: yubin-vip.json) | Partial | In-pipeline VIP lane; needs ~/.openclaw/workspace-email/yubin-vip.json populated with VIP addresses/domains. |

## Asa — Morning Briefing

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Briefing orchestrator | repo/scripts/briefing/oc-morning-briefing.sh | Live | Assembles 7 sections (header, calendar, news, inbox, kakei, sentry, hive). OC-Asa-Briefing-7AM. Each section degrades gracefully. |
| Hive health fetcher | repo/scripts/briefing/asa-hive.py | Live | Calls QI Hive Brain at :9011 for ecosystem summary. Repointed from dead 9010 on 2026-06-15. |
| Calendar fetcher | repo/scripts/briefing/asa-calendar.py | Partial | Code fixed 2026-06-15; requires CALENDAR_ICS_URL in ~/.openclaw/secrets/asa-calendar.env to activate. |

## Kakei — Finance

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| SQLite ledger CRUD | repo/scripts/kakei/kakei-ledger.py (schema: kakei-schema.sql) | Live | init/add-bill/add-expense/list-bills/mark-paid/summary subcommands. Two tables: bills + expenses. DB at ~/.openclaw/workspace-kakei/kakei.db. |
| Email -> ledger extractor | repo/scripts/kakei/{kakei-from-yubin.py, kakei-extract.py} | Live | Picks bill/statement/invoice-class items from Yubin's classified output and LLM-extracts amount/due-date/payee via kaze-llm-provider. |
| Weekly summary job | repo/scripts/kakei/kakei-weekly.sh | Live | Sunday 7PM Telegram rollup (OC-Kakei-Weekly-Sunday-7PM). |
| Receipt photo skill | repo/scripts/receipts/tasuke-receipt-skill.py | Partial | OCR via qwen3-vl (nlm_vision) -> kakei add-expense. Needs Tasuke photo handler wired + qwen3-vl pulled. |

## Koe — Voice

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Speech-to-text | repo/scripts/koe/koe-stt.py | Live | ffmpeg -> 16kHz mono WAV -> whisper.cpp (small.en default); strips bracketed timestamps; returns JSON. Fully local. |
| Text-to-speech (edge, default) | repo/scripts/koe/koe-tts-edge.py | Live | Per-paragraph language detection -> Microsoft neural voice (pt-BR-FranciscaNeural / en-US-JennyNeural / es / ja / fr); concatenates mixed-language audio into one Ogg/Opus. |
| TTS engine router | repo/scripts/koe/koe-tts-router.py | Live | Honours KOE_TTS_ENGINE (edge¦dots¦piper); dots auto-falls-back to edge if GPU service down/low-VRAM. |
| dots.tts GPU voice clone | repo/scripts/koe/{koe-tts-dots.py, koe-dots-service.py, koe-dots.service} | Disabled | Resident systemd service on 127.0.0.1:8475 (RTX 5080, torch cu128). PARKED DISABLED — reliable EN/ZH only. Toggle via koe-dots-ctl.sh. |

## Sentry — Health & Security

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Daily health check | repo/scripts/sentry/sentry-health-check.sh | Live | Deterministic checks: gateway :18789, Ollama models, disk, memory, config JSON integrity, external ports, apt updates. Writes report + dashboard JSON. WSL cron 6AM. |
| NotebookLM auth/push check | repo/scripts/sentry/sentry-notebooklm-check.py | Live | Verifies NotebookLM cookie + Kaze/Yubin push logs; surfaces WARNING into the daily verdict. |
| Weekly drift check | repo/scripts/sentry/sentry-weekly-drift.sh | Partial | Reads C:/QIH/engine/hive/inspector/reports/compliance-YYYY-MM-DD.json. OC-Sentry-Drift-Sunday-8PM; exits 0 if reports absent. |

## Bridges, Broadcast & NotebookLM

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| QI Hive bridge skill | repo/scripts/hive-bridge/tasuke-hive-skill.py | Live | status/project/pending/decisions/ask subcommands against QI Brain at :9011 (env QI_BRAIN_URL). Fixed 2026-06-15. |
| Cross-bot peer bridge | repo/scripts/bridge/{peer-bridge.py, tasuke-bridge-receiver.py} | Partial | HMAC-SHA256 signed POSTs of Telegram-shaped synthetic updates between bots (shared-chats.json). Receiver RUNNING; quiet-mode + panic-button + LINE handoff. |
| Bot-to-bot loop guard | repo/scripts/broadcast/bot-loop-guard.py | Live | Per-chat exchange counter + cooldown; any human message resets it. Prevents infinite bot-war loops. Called before replying to friendly bots. |
| Broadcast pusher | repo/scripts/broadcast/{broadcast-send.py, broadcast-discover.py, broadcast-schedule.py, broadcast-admin.py} | Disabled | Proactive multi-group send with group validation + forward-metadata auto-register. Tasks OC-Broadcast-News + OC-Broadcast-Tick DISABLED until wanted. |
| NotebookLM client + vision | repo/scripts/shared/{notebooklm_client.py, nlm_vision.py, nlm_chrome.py} | Live | Cookie-auth notebooklm-py client + Playwright/qwen3-vl vision layer to drive UI-only features (Generate Audio/Summary) with no Google API. Cookie copied to runtime every 30 min (cron). |
| Dashboard static server | repo/scripts/dashboard/dashboard-server.js | Live | Node http server on 127.0.0.1:18800 serving runtime/dashboard (agents, tasks, roadmap, sentry-latest, seiri panels). Directory-traversal guard. |

PART 5

# Code Explained — Code → Feature

Every snippet below is copied from OpenClaw's actual source under C:\OC. They trace the real spine of the system: the gateway capability contract (TOOLS.md), the orchestrator's permission firewall, the LLM router every agent shares, and each specialist's core logic.

## Gateway & Capability Wiring (TOOLS.md)

How a capability is wired — text, not code   implements: Capabilities wired as text, not code

repo/scripts/tasuke/TOOLS_ADDITIONS.md

The OpenClaw npm package runs a gateway daemon as a systemd user service. The gateway: 1. Polls Telegram getUpdates for the bot 2. Forwards each message to the active agent (default: main = Tasuke, model ollama/gemma4:26b) 3. The agent reads its workspace files on every turn — IDENTITY.md, SOUL.md, USER.md, MEMORY.md, and **TOOLS.md** 4. TOOLS.md lists "Conversation flows" — natural-language patterns mapped to shell commands. This means wiring a new capability != writing a bot or webhook. It is: > add a section to TOOLS.md -> restart the gateway -> the LLM uses it.

This is the single most important fact about OpenClaw. The gateway LLM re-reads TOOLS.md on every turn, so a capability is declared in Markdown and activated by a restart — no deploy, no webhook, no parallel bot. The canonical copy lives in the repo so it can be re-applied after an upgrade overwrites the live file.

Restart the gateway after editing flows   implements: OpenClaw gateway daemon

repo/scripts/tasuke/TOOLS_ADDITIONS.md

systemctl --user restart openclaw-gateway.service sleep 3 && curl -s http://127.0.0.1:18789/health

The gateway is a systemd --user service inside WSL. After editing TOOLS.md you restart it and probe the health endpoint on the gateway's TCP port 18789. Config changes hot-reload the worker; flow changes need this restart.

## Tasuke — Permission Firewall (TALK / DO / PRIVATE)

Three permission tiers   implements: Permission firewall (TALK / DO / PRIVATE)

repo/scripts/tasuke/tools_global_context.md

TALK — anyone in an allowed chat can trigger Tasuke to engage conversationally, deliver the public news briefing, translate it, and send a voice version. DO — only RENNE (sender.id == 260811037) can ask Tasuke to mutate state: add/remove groups, schedules, friendly bots, news sites; change voice or language preferences. PRIVATE — personal information (calendar, inbox, bills, system health, file paths, secrets) is NEVER revealed in a non-DM chat. The firewall applies regardless of who asks.

The security model is three tiers enforced by the LLM on every message. TALK is open to anyone in an allowed chat; DO (state changes) is locked to the owner's exact Telegram user id; PRIVATE is an orthogonal rule that blocks personal info in group chats even for the owner. This is what makes it safe to add Tasuke to shared groups.

First-match gate evaluation   implements: Permission firewall (TALK / DO / PRIVATE)

repo/scripts/tasuke/tools_global_context.md

## Gate evaluation order — FIRST MATCH WINS ### Gate 2: Is the sender the owner? sender.id == 260811037 -> RENNE — full TALK and DO. PRIVATE rules still apply. ### Gate 3: Is the sender a bot (any bot)? sender.is_bot == true -> 1. Loop guard pre-check (bot-loop-guard.py check ...) 2. If in friendly-bots.json -> known sibling (warmer tone) 4. TALK actions only — never execute DO actions for a bot.

Gates are evaluated top-down, first match wins. The owner is identified by a hard-coded user id (gate 2); other bots are routed through the loop guard and treated as TALK-only peers (gate 3). This ordered evaluation is the runtime contract the LLM follows for every inbound message.  

_Note: this excerpt is sanitised — identifiers naming the owner have been replaced with a generic term, per the project rule that no real person's name appears in documentation. The underlying source is unchanged._

## Shared LLM Router (Cloudflare -> Ollama)

Provider selection with automatic fallback   implements: LLM provider router

repo/scripts/kaze/kaze-llm-provider.py

if provider == "cloudflare": try: text = call_cloudflare(prompt, model, max_tokens, temperature) if text: return text except Exception as e: errors.append(f"Cloudflare: {e}") # Fallback to Ollama print(f"[kaze-llm] Cloudflare failed, falling back to Ollama", file=sys.stderr) ollama_model = os.environ.get("KAZE_LLM_MODEL", OLLAMA_DEFAULT_MODEL) text = call_ollama(prompt, ollama_model, max_tokens, temperature)

Every agent that needs an LLM routes through this one function. It reads KAZE_LLM_PROVIDER, tries the primary, and on any failure logs to stderr and falls back to the other provider. This is why a Cloudflare free-tier outage never takes the system down — local Ollama silently takes over.

think=false so reasoning models actually answer   implements: Local LLM (Ollama)

repo/scripts/kaze/kaze-llm-provider.py

payload = json.dumps({ "model": model, "prompt": prompt, "stream": False, "think": False, "options": {"temperature": temperature, "num_ctx": 8192, "num_predict": max_tokens} }).encode() ... text = result.get("response", "") # Strip any residual think tags as a safety net text = re.sub(r"<think>.*?</think>", "", text, flags=re.DOTALL).strip()

Reasoning models (qwen3, deepseek-r1) put output in a 'thinking' field unless think=false, which would leave the response empty. The router forces think=false and, belt-and-braces, strips any leftover <think> tags from the text — a hard-won gotcha applied consistently across the ecosystem.

Cloudflare Workers AI call   implements: Cloud LLM (Cloudflare Workers AI)

repo/scripts/kaze/kaze-llm-provider.py

url = f"https://api.cloudflare.com/client/v4/accounts/{account_id}/ai/run/{cf_model}" payload = json.dumps({ "messages": [{"role": "user", "content": prompt}], "max_tokens": max_tokens, "temperature": temperature }).encode() req = urllib.request.Request(url, data=payload, headers={ "Content-Type": "application/json", "Authorization": f"Bearer {api_token}"})

The free-tier cloud path: a plain stdlib urllib POST to Cloudflare Workers AI using the chat 'messages' shape, default model @cf/meta/llama-3.1-8b-instruct. No SDK, no key in code — credentials come from ~/.openclaw/secrets/kaze-llm.env.

## Kaze — News Aggregation

Parallel RSS fetch with feedparser   implements: RSS fetch / score / cluster

repo/scripts/kaze/kaze-news-fetch.py

import feedparser from concurrent.futures import ThreadPoolExecutor, as_completed from difflib import SequenceMatcher MAX_ITEMS_PER_FEED = 6 MAX_ITEMS_PER_CATEGORY = 12 FETCH_WORKERS = 8 def load_feeds(): """Load the RSS feed definitions from kaze-feeds.json.""" return load_json(FEEDS_PATH)["categories"]

Kaze fetches many feeds concurrently (8 workers), caps items per feed and per category, and uses difflib.SequenceMatcher to fuzzy-match near-duplicate titles so the digest does not repeat the same story from five outlets. Feeds and categories are pure config in kaze-feeds.json.

HTML cleaning for digest text   implements: Twice-daily news briefing

repo/scripts/kaze/kaze-news-fetch.py

def clean_text(text): """Strip HTML tags, collapse whitespace, and unescape entities.""" text = text or "" text = html.unescape(text) text = re.sub(r"<[^>]+>", " ", text) text = re.sub(r"\s+", " ", text).strip() return text

RSS summaries arrive full of HTML and entities. This normaliser unescapes entities, strips tags, and collapses whitespace before the text is handed to the LLM for summarisation — keeping prompts clean and token-efficient.

## Tasuke — Dispatch & Delegation

Route a command, then execute the delegated shell   implements: Slash-command router (fallback CLI)

repo/scripts/tasuke/tasuke-bot.py

def handle_text_command(tg, text): routed = run_router(text) response = routed.get("response", "(no response)") if not routed.get("execute"): tg.send_message(response) return tg.send_action("typing") tg.send_message(response) stdout, stderr, rc = run_shell(routed["execute"]) body = f"<pre>{stdout.strip()[:3500]}</pre>" if rc == 0 else \ f"⚠️ {routed['command']} failed (exit {rc})" tg.send_message(body)

The dispatch pattern (used by the fallback poller and mirrored by the live gateway flows): the router returns a response plus an optional 'execute' shell command. Tasuke acknowledges, runs the delegated agent script, and returns its output. This is the orchestrator-delegates-to-specialist mechanic in code.

Delegating /email to Yubin   implements: Inbox triage & summary

repo/scripts/shared/tasuke_commands.py

def _cmd_email(args: str) -> dict: """Delegate to the Yubin email fetch pipeline.""" hours = "24" if "--hours" in args: hours = args.split("--hours")[1].strip().split()[0] return { "command": "/email", "agent": "yubin", "status": "delegated", "response": f"📧 Delegating to Yubin — fetching last {hours}h...", "execute": f"bash {SCRIPTS_DIR}/yubin/yubin-daily.sh --hours {hours}", }

Each command maps to a specialist agent and the exact shell to run. Tasuke never does the work itself — it names the agent ('yubin'), writes a user-facing line, and hands back the bash for the dispatcher to execute. Adding an agent is adding one of these mappings.

## Kakei — Finance Ledger

SQLite ledger initialisation   implements: SQLite ledger CRUD

repo/scripts/kakei/kakei-ledger.py

DB_PATH = os.path.expanduser(os.environ.get( "KAKEI_DB", "~/.openclaw/workspace-kakei/kakei.db")) def conn(): os.makedirs(os.path.dirname(DB_PATH), exist_ok=True) c = sqlite3.connect(DB_PATH) c.row_factory = sqlite3.Row return c def cmd_init(_args): with open(SCHEMA, encoding="utf-8") as f: c.executescript(f.read())

Kakei is the only agent with a database, and it is a single local SQLite file in its own workspace. init runs the committed schema (bills + expenses tables) idempotently. No central DB, no server — the ledger is a file you can back up by copying.

Weekly summary query   implements: Weekly spending summary

repo/scripts/kakei/kakei-ledger.py

bills = c.execute( """SELECT * FROM bills WHERE paid_at IS NULL AND due_date <= ? AND due_date >= ? ORDER BY due_date ASC""", (cutoff, today)) recent = c.execute( """SELECT category, SUM(amount) AS total, currency FROM expenses WHERE spent_on >= ? GROUP BY category, currency ORDER BY total DESC""", (week_ago,))

The Sunday rollup is two SQL queries: unpaid bills due in the window, and the week's spending grouped by category. The result is emitted as JSON and turned into a Telegram message. Kakei records only — there is no payment path by design.

Receipt photo -> ledger row   implements: Receipt photo skill

repo/scripts/tasuke/tasuke-bot.py

stdout, stderr, rc = run_shell( f"python3 {RECEIPT_SKILL} {shlex.quote(out)}", timeout=180) r = json.loads(stdout.strip()) tg.send_message( f"💰 Receipt logged.\n payee: <b>{r['payee']}</b>\n" f" amount: <b>{r['amount']:.2f} {r['currency']}</b>\n" f" ledger id: {r.get('expense_id')}")

Send a photo to Tasuke and it shells out to the receipt skill (OCR via qwen3-vl), which extracts payee/amount/date and inserts an expense row, then reports the new ledger id. The handler is built; the live gateway photo flow + qwen3-vl pull complete the loop (status: partial).

## Koe — Voice (STT / TTS)

Local transcription pipeline   implements: Speech-to-text

repo/scripts/koe/koe-stt.py

Pipeline: 1. ffmpeg converts the input to 16kHz mono 16-bit WAV (whisper.cpp requires this) 2. whisper.cpp transcribes 3. We strip whisper's bracketed timestamps and return plain text def emit(status, **kwargs): print(json.dumps({"status": status, **kwargs}, ensure_ascii=False)) sys.exit(0 if status == "ok" else 1)

Voice notes are transcribed entirely on-device: ffmpeg normalises the audio to the format whisper.cpp needs, whisper transcribes, timestamps are stripped. Nothing leaves the machine — the privacy guarantee Koe makes for spoken input.

Per-language neural voice selection   implements: Text-to-speech (edge, default)

repo/scripts/koe/koe-tts-edge.py

DEFAULT_VOICES = { "pt": "pt-BR-FranciscaNeural", "en": "en-US-JennyNeural", "es": "es-ES-ElviraNeural", "ja": "ja-JP-NanamiNeural", "fr": "fr-FR-DeniseNeural", }

Koe detects each paragraph's language and synthesises with the matching native (female) Microsoft neural voice via edge-tts, concatenating mixed-language input into a single Ogg/Opus file. edge-tts is free and keyless; Piper is the offline fallback.

## Sentry — Health & Security

Deterministic gateway + Ollama probe   implements: Daily system health check

repo/scripts/sentry/sentry-health-check.sh

# Gateway if ss -tlnp 2>/dev/null ¦ grep -q ":18789"; then GW_STATUS="running" else GW_STATUS="DOWN" fi # Ollama if curl -s --max-time 5 http://127.0.0.1:11434/api/tags >/dev/null 2>&1; then OLLAMA_STATUS="running" else OLLAMA_STATUS="DOWN" fi

Sentry is deliberately LLM-free: pure shell checks that the gateway is listening on 18789 and Ollama answers on 11434. Determinism matters for a monitor — it must never hallucinate that a down service is up.

Severity verdict + dashboard JSON   implements: Daily system health check

repo/scripts/sentry/sentry-health-check.sh

[ "$GW_STATUS" = "DOWN" ] && CRITICAL=$((CRITICAL+1)) [ "$OLLAMA_STATUS" = "DOWN" ] && WARNINGS=$((WARNINGS+1)) [ "$CONFIG_OK" = "false" ] && CRITICAL=$((CRITICAL+1)) if [ $CRITICAL -gt 0 ]; then VERDICT="🔴 CRITICAL ISSUES FOUND" elif [ $WARNINGS -gt 0 ]; then VERDICT="🟡 WARNINGS" else VERDICT="🟢 ALL CLEAR"; fi

Findings are scored into critical/warning counts that collapse to a single traffic-light verdict, written to both a human report and a dashboard JSON (sentry-latest.json). The gateway being down or the config being invalid are criticals; Ollama down is a warning (Cloudflare can cover).

## Bridges & Ecosystem

HMAC-signed cross-bot messages   implements: Cross-bot peer bridge

repo/scripts/bridge/peer-bridge.py

# Telegram refuses to deliver messages between bots. This bridge # fixes that: when one bot replies in a shared chat, peer-bridge.py # POSTs the message to the other bot's endpoint with HMAC auth. # # X-Peer-Bridge-Signature: hex(hmac_sha256(secret, f"{ts}.{body}")) # Body: { "synthetic_update": { ... Telegram-shaped ... } }

Telegram drops bot-to-bot messages, which blocks Maia and Tasuke from talking. The peer bridge sends an HMAC-signed HTTP POST carrying a synthetic Telegram-shaped update, so the receiving bot can route it through its normal pipeline. This is the candidate transport for the future Maia-OpenClaw marriage.

Loop guard against bot-war spirals   implements: Bot-to-bot loop guard

repo/scripts/broadcast/bot-loop-guard.py

# Maintains a per-chat counter and refuses if the chat exceeds the # threshold of bot-to-bot exchanges within the cooldown window. # # Counter reset: ANY message from a human resets the counter to zero. # # bot-loop-guard.py check --chat-id <id> --sender-is-bot <bool> # -> exits 0 if Tasuke MAY reply, 1 if it must stay silent

Two bots replying to each other would loop forever. Before answering a friendly bot, Tasuke calls the loop guard; if too many bot-only exchanges have happened in the window, it stays silent. A human speaking resets the counter — that signals the bot chatter is welcome again.

Querying the QI Hive Brain   implements: QI Hive bridge skill

repo/scripts/hive-bridge/tasuke-hive-skill.py

BRAIN_URL = os.environ.get("QI_BRAIN_URL", "http://localhost:9011").rstrip("/") # Note: Brain API moved 9010 -> 9011 on 2026-05-14 # (Logitech G HUB squats 9010). def fmt_status(): snap = call("/api/ecosystem_snapshot") if "_error" in snap: h = call("/health") # fallback probe projects = snap.get("projects") or snap.get("project_states") or []

Tasuke reaches into the wider QI ecosystem by calling the QI Hive Brain at :9011 for status, project state, pending features, or a semantic 'ask'. It degrades to /health if the snapshot endpoint is missing, and never lets an exception leak to the user — failures become a short text line.

PART 6

# Future Enhancements

## Maia ⇄ OpenClaw Marriage   [HIGH PRIORITY]

Action routing from Maia — Maia recognises an actionable request in conversation and hands it to OpenClaw to execute. Where Maia talks, OpenClaw acts. The peer bridge (peer-bridge.py, HMAC-signed Telegram-shaped updates) is the candidate transport.

Promote the peer bridge to a first-class channel — tasuke-bridge-receiver.py is running; harden it into the supported Maia<->OC delegation channel with auth, retries, and an audit trail rather than a candidate prototype.

Shared identity across siblings — friendly-bots.json + bot-voices.json already model siblings; formalise a registry so Maia/Naya/Kaze/Tasuke share identity, voice, and capability discovery.

## Activate the built-but-dormant capabilities   [HIGH PRIORITY]

Yubin VIP lane — Populate ~/.openclaw/workspace-email/yubin-vip.json with VIP contacts + family domains. Code is in-pipeline; activation is 5 minutes of config.

Kakei receipt photos — Wire a photo handler into the live gateway (TOOLS.md flow) and confirm qwen3-vl is pulled, so a snapped receipt becomes a ledger row end-to-end.

Asa calendar section — Set CALENDAR_ICS_URL in asa-calendar.env so the 7AM briefing leads with today's events.

Sentry compliance drift — Depends on QI Hive Inspector dropping compliance-YYYY-MM-DD.json reports; the Sunday 8PM job already reads them and exits silently until they exist.

## Voice & Multimodal   [MEDIUM PRIORITY]

Multilingual STT — Swap whisper.cpp small.en for large-v3 to accept pt-BR voice commands, not just English.

Resolve dots.tts language limits — dots.tts clones a voice across languages but is only reliable in EN/ZH (its backbone renders kanji as Chinese; PT/ES/FR high WER). Keep parked until a true cross-lingual clone is viable; until then route ja/non-en to edge.

Koe gateway endpoints — Add POST /koe/transcribe and POST /koe/synthesise to the gateway so voice is a clean service rather than shelling out per message.

## Reach & Proactivity   [MEDIUM PRIORITY]

Enable Broadcast — Re-enable OC-Broadcast-News + OC-Broadcast-Tick when proactive multi-group push is wanted; admin/discover/schedule/send + loop guard are already built and tested.

Deepen LINE parity — Bring LINE to full feature parity with Telegram across tasuke-line / naya-line / kaze-line accounts.

## QI Standards Alignment   [LOW PRIORITY]

QI_ service-name prefix — Migrate OC NSSM services to the QI_ prefix convention. QI_KazeConfigAPI and QI_KazeNewsTunnel already comply; OC-Keepalive-Service and the OC-* scheduled tasks remain on the legacy OC- prefix.

Standardise the port story — OC uses 18789 (gateway) + 18800 (dashboard), outside its allocated 8400-8499 block; document the exception or migrate when convenient.

Repoint stale ecosystem paths — CLAUDE.md still references the old C:\UNIVERSAL\ECOSYSTEM paths; repoint to C:\QIH\ecosystem.

PART 7

# Technology Stack

| Layer | Technology | Role | License | Version |
| --- | --- | --- | --- | --- |
| Agent Runtime | OpenClaw (npm gateway) | Self-hosted agent runtime: polls Telegram, runs the active LLM agent, executes shell via TOOLS.md flows + exec approvals. | Open source (npm package) | 2026.4.26 (be8c246) |
| Host OS | WSL — Ubuntu | Linux environment hosting the gateway, agents, schedulers, and Ollama under Windows. | Ubuntu (Canonical) / WSL (MS) | Ubuntu-24.04 |
| Service Supervision | systemd (user) + NSSM + Task Scheduler | systemd --user supervises the gateway in WSL; NSSM runs Windows-side keepalive + Kaze services; Task Scheduler fires agent jobs. | Mixed (GPL / public domain / MS) | — |
| Agent Scripts | Python 3.11 / 3.12 (stdlib-first) | Specialist agent logic — Yubin, Kakei, Asa, Koe, Sentry, bridges. urllib/sqlite3/imap, minimal third-party deps. | PSF | 3.11+/3.12 |
|  | Bash | Orchestration shells for digests, briefings, health checks, and Task Scheduler entry points. | GPL | 5.x |
| Dashboard | Node.js | Lightweight static dashboard server (agents, tasks, roadmap, sentry status) on 127.0.0.1:18800. | MIT-style | system node |
| Local LLM | Ollama | Primary inference: gemma4:26b (agent default), gpt-oss-20b (main agent), qwen3:8b (Kaze fallback), qwen3-vl (vision/OCR). | MIT (Ollama) | API :11434 |
| Cloud LLM | Cloudflare Workers AI | Kaze digest primary provider — @cf/meta/llama-3.1-8b-instruct on the free tier, with automatic Ollama fallback. | Commercial (free tier) | — |
| Cloud LLM (aux) | OpenAI Codex via OAuth | gpt-5.4 available through an OAuth profile (rennesan@gmail.com) for select agent work. | Commercial | gpt-5.4 |
| News | feedparser | RSS/Atom parsing for Kaze; combined with ThreadPoolExecutor fetch and SequenceMatcher de-dup. | BSD | — |
| Speech-to-Text | whisper.cpp | Local on-device transcription of Telegram voice notes (small.en default). Nothing leaves the machine. | MIT | small.en |
| Text-to-Speech | edge-tts (default) / Piper / dots.tts | edge-tts Microsoft neural voices (online, default); Piper local offline fallback; dots.tts GPU clone (parked). | Mixed (MIT / Apache-2.0) | dots.tts 2B |
| Mail | Gmail IMAP/SMTP | Yubin mailbox access (imap.gmail.com:993 / smtp.gmail.com:587) for maia.quiddam@gmail.com via app password. | Commercial (free) | — |
| Storage | SQLite | Kakei ledger (bills + expenses tables) at ~/.openclaw/workspace-kakei/kakei.db. No central app DB. | Public domain | 3.x |
| Knowledge Base | NotebookLM (cookie-auth + Playwright vision) | Durable archive for Kaze/Yubin output; UI driven via Chrome session + qwen3-vl vision (no Google API). | Commercial (free) | — |
| Channels | Telegram Bot API + LINE | Inbound/outbound messaging. Telegram polled by the gateway; LINE accounts for tasuke/naya/kaze. | Commercial (free) | — |
| Public Exposure | Cloudflare Tunnel (cloudflared) | Permanent named tunnel publishing the Kaze news page at kaze.quiddityinnovations.com. | Commercial (free) | named tunnel qi-kaze |
| VCS | Git | repo/ holds the curated, non-secret agent scripts + config templates (secrets excluded by design). | GPL | — |

## Technology Deep Dives

### TOOLS.md is the architecture, not a config file

The defining design choice of OpenClaw is that capabilities are declared in a Markdown file the LLM reads every turn. ~/.openclaw/workspace/TOOLS.md (1,262 lines) opens with GLOBAL_CONTEXT_RULES_v3 — a TALK/DO/PRIVATE permission firewall evaluated as ordered gates (first match wins) — then lists conversation flows: natural-language patterns mapped to shell commands. Wiring a new capability is 'add a section, restart the gateway' rather than writing a bot or a webhook. The version-controlled copy lives at repo/scripts/tasuke/TOOLS_ADDITIONS.md so it can be diffed and re-applied after an openclaw upgrade rewrites the live file.

### Local-first LLM with a free cloud edge

Inference is primarily local via Ollama (gemma4:26b agent default, gpt-oss-20b main agent, qwen3-vl for vision/OCR), keeping data on-machine and cost near zero. Kaze's digests are the exception: they use Cloudflare Workers AI's free tier as primary with automatic Ollama fallback, routed through one place — kaze-llm-provider.py. That router also sets think=false for reasoning models so the response field is populated, and strips residual <think> tags. No script bypasses the router.

### Voice runs locally, speaks neurally

Koe transcribes with whisper.cpp on-device (ffmpeg -> 16kHz mono WAV -> whisper), so voice notes never leave the machine. For output, koe-tts-router.py picks an engine: edge-tts (Microsoft Azure neural, free, online, default) detects each paragraph's language and uses a native female voice (pt-BR-FranciscaNeural, en-US-JennyNeural, es/ja/fr); Piper is the offline fallback; dots.tts is a GPU voice-cloning engine that is parked disabled because it reliably speaks only EN/ZH.

### Supervision spans two worlds

OpenClaw straddles WSL and Windows. Inside WSL, systemd --user supervises the gateway (hot-reloading on config change) and a cron runs the Sentry health check + the 30-minute NotebookLM cookie copy. On the Windows side, NSSM runs OC-Keepalive-Service (rebuilds the WSL port proxy on boot, watches OAuth token expiry), QI_KazeConfigAPI, and QI_KazeNewsTunnel; Task Scheduler fires the agent jobs (Kaze x4, Yubin x2, Asa 7AM, Kakei Sunday, Sentry drift). keep-wsl-alive.ps1 keeps the distro warm.

### No central database — everything is files + small stores

There is no application database. State lives in per-agent workspaces under ~/.openclaw/workspace-<agent>/, JSON config files (kaze-feeds.json, friendly-bots.json, shared-chats.json, bot-voices.json), and a single SQLite ledger for Kakei. Secrets live under ~/.openclaw/secrets/ (chmod 600), with templates committed to repo/ but never the real values. This keeps the system auditable, diffable, and cheap to back up.

PART 8

# Documentation & Source Index

## Top-Level Project Docs

README — OC Orchestrator  [Reference]

C:\OC\README.md

Repository purpose and deliberate boundaries (curated, non-secret assets only — no live tokens, OAuth, or runtime DBs).

CHANGELOG  [Reference]

C:\OC\CHANGELOG.md

Repository changelog (initialised 2026-04-02).

Claude Project Instructions  [Operations]

C:\OC\CLAUDE.md

Session-start protocol, QI standards pointers, paths, and ports for the OpenClaw project (note: still references legacy C:\UNIVERSAL paths).

## Authoritative State & Reference

STATUS — Current State Snapshot  [Reference]

C:\OC\docs\reference\STATUS.md

Authoritative live-runtime snapshot (2026-06-15 audit): gateway, LLM stack, channels, per-agent status, scheduling, secrets, key config. Supersedes older memory.

Agent Index  [Reference]

C:\OC\docs\user\AGENT_INDEX.md

Index of the agent roster and what each one does.

Setup Guide  [User Guide]

C:\OC\docs\user\SETUP_GUIDE.md

How to stand up and operate the OpenClaw stack.

## Architecture & Technical

Architecture  [Technical]

C:\OC\docs\technical\ARCHITECTURE.md

System architecture of the gateway, orchestrator, and specialist agents.

Technical Blueprint  [Technical]

C:\OC\docs\technical\TECHNICAL_BLUEPRINT.md

Detailed technical design and build blueprint.

Development Blueprint  [Technical]

C:\OC\docs\development\DEVELOPMENT_BLUEPRINT.md

Development plan and engineering blueprint.

Roadmap  [Planning]

C:\OC\docs\development\ROADMAP.md

Forward plan for agents, channels, and the Maia marriage.

Document Governance  [Process]

C:\OC\docs\development\DOCUMENT_GOVERNANCE.md

Rules for which documents are canonical and how they are maintained.

## Business & Decisions

Product Vision  [Business]

C:\OC\docs\business\PRODUCT_VISION.md

Why OpenClaw exists and where it fits as the action layer of the QI ecosystem.

Decision Records  [Decisions]

C:\OC\docs\decisions\DECISIONS.md

Recorded architectural and product decisions (e.g. Seiri cancellation, TOOLS.md model).

## Agent Profiles

Tasuke — The Loyal Guard (orchestrator)  [Agent Profile]

C:\OC\agents\TASUKE.md

Orchestrator identity, role, authority model, and development protocol. The only agent the owner talks to directly.

Kaze — News & Digest  [Agent Profile]

C:\OC\agents\KAZE.md

Twice-daily news/AI digest agent; LLM router and delivery setup.

Yubin — Email Intelligence  [Agent Profile]

C:\OC\agents\YUBIN.md

Gmail triage agent, containment rules, hard authority constraints.

Asa — Morning Briefing  [Agent Profile]

C:\OC\agents\ASA.md

Read-only 7AM briefing aggregator (added Phase 2, 2026-05-13).

Kakei — Household Finance  [Agent Profile]

C:\OC\agents\KAKEI.md

SQLite bill/expense ledger fed by Yubin + receipt photos (added Phase 2).

Koe — Voice  [Agent Profile]

C:\OC\agents\KOE.md

STT/TTS converter, female persona, language-matched preambles, engine options.

Sentry — Health & Security  [Agent Profile]

C:\OC\agents\SENTRY.md

Deterministic health/security monitor — no LLM by design.

New Agents & Skills Switchboard  [Operations]

C:\OC\agents\OC_NEW_AGENTS_INDEX.md

Phase 2 activation guide for Asa, Koe, Kakei, Yubin VIP, Hive bridge, Receipts, Sentry drift — with dependency order and produced-files list.

## Gateway Capability Contract

TOOLS.md additions (canonical copy)  [Technical]

C:\OC\repo\scripts\tasuke\TOOLS_ADDITIONS.md

Version-controlled copy of the seven TOOLS.md sections, plus the architecture clarification: capabilities = TOOLS.md sections, not bots. Re-apply after an openclaw upgrade.

Global Context Rules (permission firewall)  [Technical]

C:\OC\repo\scripts\tasuke\tools_global_context.md

TALK/DO/PRIVATE permission tiers and ordered gate evaluation appended into the live TOOLS.md.

Live TOOLS.md (WSL runtime)  [Runtime]

~/.openclaw/workspace/TOOLS.md

The 1,262-line file the gateway LLM actually reads every turn. Not in the Windows repo; restored from the canonical copy after upgrades.

## Long-Form Project History

OpenClaw Master Status Report  [Reference]

C:\OC\Quiddity Innovations - OpenClaw Documentation\OpenClaw_Master_Status_Report.md

Consolidated master status report for the project.

Implementation Log  [Log]

C:\OC\Quiddity Innovations - OpenClaw Documentation\OpenClaw_Implementation_Log.md

Running log of what was built, fixed, and decided across sessions.

Meeting Minutes  [Log]

C:\OC\Quiddity Innovations - OpenClaw Documentation\OpenClaw_Meeting_Minutes.md

Session decisions and next steps.

Version History  [Log]

C:\OC\Quiddity Innovations - OpenClaw Documentation\OpenClaw_Version_History.md

Code change history.

## Ecosystem & Operations

QI Ecosystem Map  [Reference]

C:\QIH\ecosystem\QI_Ecosystem_Map.md

OpenClaw's place in the QI port/family map and integration contracts (family tier: cousin / marriage candidate with Maia).

QI Service Registry  [Operations]

C:\QIH\ecosystem\QI_Service_Registry.md

Windows service catalogue — includes QI_KazeConfigAPI and QI_KazeNewsTunnel (kaze.quiddityinnovations.com).

QI Registry (machine-readable)  [Reference]

C:\QIH\ecosystem\qi_registry.json

OpenClaw registry entry: id openclaw, status active_production, gateway port 18789, WSL runtime, agent exposure list.

OC Control Panel v6  [Operations]

C:\OC\OC_Control_Panel_v6.bat

Operator menu — gateway/dashboard/keepalive/Task-Scheduler/WSL status checks and quick-open links.