Q U I D D I T Y   I N N O V A T I O N S

QI Hive · Project Documentation Library

PlayDeck

Project Status Report

| PREPARED BY | QI Hive — automated documentation pipeline |
| --- | --- |
| GENERATED | 2026-08-06 |
| SOURCE SET | C:\PlayDeck\INTRO |
| CLASSIFICATION | Internal — QI Ecosystem |

This report mirrors the live Project Status page in the QI Hive dashboard. It is generated from the project's INTRO source set; the raw status_*.json / .md / .svg files are preserved in the accompanying source\ folder.

# Contents

| 01 | Overview & Features What the project is, who it serves, and its headline capabilities. |
| --- | --- |
| 02 | Architecture & Blueprint System architecture and data-model diagrams. |
| 03 | Feature Status — Business Capability-level status from the stakeholder perspective. |
| 04 | Feature Status — Developer Component-level status mapped to files and functions. |
| 05 | Code Explained Real source excerpts showing which code creates each feature. |
| 06 | Future Enhancements Planned work, grouped by priority. |
| 07 | Technology Stack Technologies, roles, licences, and versions in use. |
| 08 | Documentation & Source Index Where every related document and source file lives. |

PART 1

# PlayDeck

## What is PlayDeck?

Personal hybrid video player \u2014 custom control UI over YouTube/Vimeo (IFrame API) and general tube sites (yt-dlp + own player); local-only

## Status

registered — Personal hybrid video player \u2014 custom control UI over YouTube/Vimeo (IFrame API) and general tube sites (yt-dlp + own player); local-only

## Where it lives

Path: C:\PlayDeck

Api port: 8506

Ui port: 7846

Family tier: cousin

## Role in the QI Ecosystem

PlayDeck is one of the projects orchestrated by QI Hive. See the QI Ecosystem Map

(C:\QIH\ecosystem\QI_Ecosystem_Map.md) for the full port table, ownership

matrix, and integration contracts.

PART 2

# Architecture & Blueprint

No architecture diagrams available.

PART 3

# Feature Status — Business

## Core Capabilities

| Capability | What it does | Status |
| --- | --- | --- |
| Registered in QI ecosystem | Listed in qi_registry.json with port allocation, path, and status. | Live |
| Subjects — say what you actually watch | A personal interest list (AI, Travel, Retirement, …), each subject being a name plus the words that give it away in a title. Shares its vocabulary with TubeScout so both projects agree on what a subject means. | Live |
| One feed for everything you subscribe to | PlayDeck uses the logins you already saved to open each site's 'from the people I follow' page — YouTube subscriptions first — and lists what your channels posted, in one grid, filterable by subject with one click. | Live |
| Honest about what it could not fetch | Each site reports its own count; a failure names its cause instead of quietly substituting an algorithmic feed. Sites with no listable following page say so. | Live |

PART 4

# Feature Status — Developer / Technical

## Codebase

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Source tree | C:\PlayDeck | Live | Live source folder for the project. |

## Subjects & subscriptions

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Subjects store + matcher | C:\PlayDeck\api\subjects.py | Live | data/subjects.json holds {name, keywords[], enabled}. Seeded with the same nine-subject vocabulary TubeScout uses. Word-boundary regex matching tolerant of the obvious inflections (nomad/nomads, retire/retired); a title hit scores double a channel-name hit. |
| Subscription feed aggregator | C:\PlayDeck\api\subs.py | Live | Per-host map of 'people I follow' pages for 11 platforms (YouTube /feed/subscriptions first-class). Background thread with per-site status, results interleaved round-robin and cached in data/subscriptions.json; every item tagged with matching subjects. |
| Subscribed-channel list | C:\PlayDeck\api\subs.py | Live | YouTube /feed/channels read with the saved cookies into data/subscription_channels.json — each channel becomes a one-click browse button. |
| Logged-in static scrape | C:\PlayDeck\api\browse.py | Live | fetch_html now sends the saved cookie file's cookies for the host. The scrape tier previously fetched anonymously, which made every logged-in listing page a sign-in prompt. |
| Alias suppression for feeds | C:\PlayDeck\api\browse.py | Live | discover(allow_aliases=False) keeps homepage substitutions out of subscription fetches, so a TikTok For You grid can never be presented as 'from people you follow'. |
| REST surface | C:\PlayDeck\api\main.py | Live | GET/POST/DELETE /api/subjects (+ /reset); GET /api/subs, /api/subs/status, /api/subs/sites, /api/subs/channels; POST /api/subs/refresh, /api/subs/channels. |
| Subs tab + Subjects settings | C:\PlayDeck\web\index.html | Live | The 📡 Subs pane has subject filter chips with counts, site and sort selectors, an on-subject-only toggle, a per-site pill row and background-job polling. Settings gains a Subjects editor. Browse and Subs share one card renderer. |

PART 5

# Code Explained — Code → Feature

PlayDeck is a local media browser and player built on FastAPI with yt-dlp and ffmpeg as external tools. Because those two are the things most likely to be missing or outdated on a given machine, the health surface is built around proving they are actually present rather than assuming it.

## Health & Diagnostics

Deep health probe   implements: Dependency-aware health check

main.py :: lines 95-109

@app.get("/api/health/deep") def health_deep(): try: import yt_dlp v = yt_dlp.version.__version__ except Exception as e: v = f"MISSING: {e}" return {"status": "ok", "yt_dlp": v, "ffmpeg": bool(L.tool("ffmpeg") and os.path.isfile(L.tool("ffmpeg"))), "render_available": B.render_available(), "logging_enabled": S.log_enabled(), "cached_streams": len(_STREAMS), "library_files": len(_library_files()), "favorites": len(S.load_favs()), "subjects": len(SUBJ.enabled_subjects()), "subscription_items": SUBS.status()["count"]}

The flat /health endpoint only proves the process is up. This deep probe additionally reports the resolved yt-dlp version, whether the ffmpeg binary actually exists on disk, and live counts for cached streams, library files, favourites and subscriptions. Importing yt-dlp inside a try/except means a missing dependency is reported as a diagnostic string rather than taking the endpoint down — the check still answers when the thing it checks is broken, which is exactly when you need it.

PART 6

# Future Enhancements

## Roadmap   [MEDIUM PRIORITY]

Capture PlayDeck's roadmap — Add high/medium/low items as planning progresses.

PART 7

# Technology Stack

| Layer | Technology | Role | License | Version |
| --- | --- | --- | --- | --- |
| Runtime | Python (CPython) | Implementation language for the API, browse tiers, history and tools. | PSF | 3.11+ |
| Web server | FastAPI | HTTP API framework serving api/main.py routes on 127.0.0.1:8506. | MIT | >=0.115.0 |
|  | Uvicorn [standard] | ASGI server running the FastAPI app. | BSD | >=0.30.0 |
| Validation | Pydantic | API request/response models. | MIT | >=2.7.0 |
| HTTP client | httpx | Outbound client for thumbnails and stream proxying. | BSD | >=0.27.0 |
| Media extraction | yt-dlp | Tier-1 browse: extracts real stream URLs / metadata from tube sites for playback and downloads. | Unlicense | >=2025.1.1 |
|  | curl_cffi | TLS/browser-impersonation backend required by yt-dlp for Dailymotion and other guarded sites. | MIT | >=0.7.0 |
|  | Playwright (+ Chromium) | Tier-3 headless-render fallback for JS-only video-grid sites (browse.py); browsers staged to runtime/browsers for portable builds. | Apache-2.0 | unpinned (PLAYWRIGHT_BROWSERS_PATH) |
| Frontend | hls.js (vendored) | web/vendor/hls.min.js plays proxied HLS (.m3u8) streams in the browser. | Apache-2.0 | vendored minified build |
| Media processing | FFmpeg / ffprobe | Video join / re-encode / stream copy; staged into runtime/ffmpeg for portable builds. | LGPL/GPL dual | external binary (winget) |
| App storage | SQLite (stdlib sqlite3) | history.py persists play history locally. | Public domain | stdlib |
| Config | python-dotenv | Loads .env config values. | BSD-3-Clause | >=1.0.0 |
| Docs | python-docx | Session-summary .docx generation (tools/gen_session_summary.py). | MIT | >=1.1.0 |
| Service | NSSM (vendored engine/bin/nssm.exe) | Runs PlayDeck as a Windows service per QI convention. | Public domain | 2.24 |

## Technology Deep Dives

### Stack

Own video-player UI at C:\PlayDeck (:8506). Three-tier browse: yt-dlp extraction, HTML scrape, Playwright headless render. Offline library + play history in SQLite. Known gotchas: JS-rendered homepages, blank.gif thumbnails, unknown-codec formats, logging-toggle needs a sole file handler.

PART 8

# Documentation & Source Index

## Project Documentation

PlayDeck README  [Reference]

C:\PlayDeck\README.md

Top-level overview of PlayDeck.

QI Ecosystem Map  [Reference]

C:\QIH\ecosystem\QI_Ecosystem_Map.md

Where this project sits in the QI port/family map.