Q U I D D I T Y   I N N O V A T I O N S

QI Hive · Project Documentation Library

TubeScout

Project Status Report

| PREPARED BY | QI Hive — automated documentation pipeline |
| --- | --- |
| GENERATED | 2026-08-06 |
| SOURCE SET | C:\TUBESCOUT\INTRO |
| CLASSIFICATION | Internal — QI Ecosystem |

This report mirrors the live Project Status page in the QI Hive dashboard. It is generated from the project's INTRO source set; the raw status_*.json / .md / .svg files are preserved in the accompanying source\ folder.

# Contents

| 01 | Overview & Features What the project is, who it serves, and its headline capabilities. |
| --- | --- |
| 02 | Architecture & Blueprint System architecture and data-model diagrams. |
| 03 | Feature Status — Business Capability-level status from the stakeholder perspective. |
| 04 | Feature Status — Developer Component-level status mapped to files and functions. |
| 05 | Code Explained Real source excerpts showing which code creates each feature. |
| 06 | Future Enhancements Planned work, grouped by priority. |
| 07 | Technology Stack Technologies, roles, licences, and versions in use. |
| 08 | Documentation & Source Index Where every related document and source file lives. |

PART 1

# TubeScout — Watch only what's worth it

## What is TubeScout?

TubeScout is a YouTube subscription intelligence tool built by Quiddity Innovations.

You subscribe to dozens — or hundreds — of channels and then never have time to watch them.

TubeScout reads *your own* subscription list, sweeps every channel's new uploads twice a day,

pulls the transcript, and turns each video into a one-line headline plus a 2–4 sentence news

brief — locally, via NEXUS — so you can skim what happened across all your channels in minutes

and only open the videos that are genuinely worth your time.

It is served as a clean, public news page (port 8503): topic-filtered cards, a Favorites

view, a private Discover recommender, and the daily Kaze AI Digest — all themed in NEXUS's

tangerine palette because TubeScout *pairs with* NEXUS.

## The Problem We Solve

You're subscribed to far more channels than you can keep up with.

The YouTube home feed is an engagement machine, not an information tool — it buries the

channels you chose behind whatever it wants you to watch.

Reading a transcript is 5× faster than watching, but YouTube gives you no way to do it at scale.

The same story gets covered by ten channels at once — you don't need to see it ten times.

For a builder, most "AI news" videos contain nothing to actually implement; a few contain a lot.

## Our Approach

TubeScout is subscription-first and privacy-first. It uses YouTube's official Data API v3

with *read-only* OAuth to read your own subscriptions — nothing is posted, nothing is changed on

YouTube. Uploads are read from each channel's uploads playlist (1 quota unit) rather than search

(100 units), so two daily sweeps of 800+ channels stay far inside the free 10,000-unit/day tier.

Summarization runs through NEXUS (the QI multi-AI backbone), which means the heavy lifting is

done by free/local models — per-video cost is effectively zero. Every stage degrades gracefully:

no captions → fall back to the description; NEXUS down → fall back to a trimmed description;

YouTube rate-limits the caption scraper → back off for hours, the page keeps serving. Nothing in

the pipeline can take the news page down.

## Who Uses TubeScout?

| Role | How they interact |
| --- | --- |
| the owner (owner) | Reads the news page, stars channels, mutes noise, tunes the pipeline and interests in Settings |
| Public visitors | Read the public news page + Kaze AI Digest at the TubeScout tunnel — no login, read-only |
| NEXUS Scout / Kaze | Receives a curated OPML of AI/tech channels from TubeScout; folds YouTube items into Kaze's daily digest |
| QI Brain | Receives implement-worthy videos (score ≥ threshold) as pending-feature candidates for the ecosystem |

## Current Build Status (June 2026)

TubeScout is in active development. The full P1→P4 pipeline is built and running; the news

page is live behind a permanent Cloudflare tunnel.

| Area | Status |
| --- | --- |
| Subscription sync (YouTube Data API v3, read-only OAuth) | ✅ Live — 816 channels |
| Twice-daily upload sweep (07:00 / 19:00 scheduled tasks) | ✅ Live — 4,014 videos discovered |
| Channel auto-organization into topics | ✅ Live — keyword + YouTube topicCategories |
| Transcript fetch (captions-only, IP-block backoff) | ✅ Live — 151 fetched |
| NEXUS news-card summaries (headline + brief) | ✅ Live — 4,014 summarized (2,374 via NEXUS) |
| Public news page + Favorites + topic filter | ✅ Live — port 8503, tangerine theme |
| Cross-channel story dedup ("+N also covered") | ✅ Live — Jaccard over headlines |
| Implement-worthiness scoring → QI Brain | ✅ Live — 439 scored |
| Kaze feed (curated OPML → NEXUS Scout) | ✅ Live — AI/tech topics only |
| Daily Kaze AI Digest (served via TubeScout) | ✅ Live — embedded from the OpenClaw dashboard |
| Discover — private channel recommender | ⚠️ Built — local-taste profile + NEXUS reasoning |
| NSSM service + permanent tunnel | ✅ Live — QI_TubeScout + QI_TubeScoutTunnel |
| Whisper transcript fallback (caption-less videos) | ⚠️ Built — opt-in, off by default |
| QI Brain session/decision logging | 🗓️ Planned — only feature-logging wired today |
| Write-API authentication token | ⚠️ Built — open in local mode, token-gated when set |

## The Daily Sweep Pipeline

Every sweep (07:00 and 19:00, run by Task Scheduler as QI_TubeScout_AM / _PM) drains a

five-stage pipeline. Each stage is wrapped so one failure never aborts the rest:

1. Sweep — read each active channel's uploads playlist; insert uploads from the last 14h

(the windows overlap so nothing is missed). Dead/terminated playlists are retired automatically.

2. Reclassify — assign each channel a topic using its keyword profile *and* YouTube's own

topicCategories, picking the most specific bucket (this cut the "other" pile from 450 to ~1).

3. Transcripts — fetch captions newest-first, favorites/must-reads first, throttled with a

randomized delay; if YouTube IP-blocks the scraper, set a multi-hour cooldown and stop.

4. Summarize — send transcript (or description) to NEXUS /synthesize and store a

HEADLINE + 2–4 sentence news card. Falls back to the description if NEXUS is unavailable.

5. Dedup — collapse the same story across channels by headline token overlap inside a time

window, marking the canonical card "+N also covered".

6. Score — for AI/dev videos, ask NEXUS to rate 0–10 how worth-*implementing* the content is;

anything ≥ the threshold is logged to QI Brain. Then refresh the curated OPML into NEXUS Scout.

## NEXUS + Kaze + Brain Integration

TubeScout is a cousin in the QI family and a deliberate consumer of NEXUS:

NEXUS `/synthesize` does every news-card summary and every implement-worthiness score,

pinned to a fast provider chain (Groq → Cloudflare → Gemini). No LLM runs inside TubeScout.

NEXUS Scout → Kaze receives a *curated* OPML — only the AI/tech topics, not all 816 subs —

so Kaze's existing daily digest picks up YouTube items without being flooded.

QI Brain `/api/log_feature` receives implement-worthy videos as pending-feature candidates,

so a technique demoed on YouTube becomes something the whole ecosystem can decide to adopt.

The Kaze AI Digest (by Maia Quiddam) is regenerated daily at the OpenClaw dashboard;

TubeScout reads that HTML live and re-serves it through its own tunnel, so it's viewable

anywhere even when Kaze's own tunnel is down.

## Privacy by Design

TubeScout never feeds your taste into YouTube's recommendation or ad profile. The Discover

recommender builds your taste profile on this machine — from channels you favorite and value,

never your watch history — and reasons over it with a NEXUS provider (switchable to a fully-local

gemma model). YouTube is touched only for a neutral name→channel lookup. "Follow privately" ingests

a channel into TubeScout *without* subscribing on YouTube.

## The Vision

One subscription list, distilled to a daily intelligence brief. The framework generalizes: any

source of "too much to watch/read" — YouTube, podcasts, newsletters — can be swept, transcribed,

summarized via the shared NEXUS backbone, and surfaced as a clean, deduped, topic-filtered page

that feeds the wider QI ecosystem.

---

This page is editable at `C:\TUBESCOUT\INTRO\status_intro.md` — save and click Refresh to update.

PART 2

# Architecture & Blueprint

## Tubescout Architecture

tubescout_architecture.svg

## Tubescout Schema

tubescout_schema.svg

PART 3

# Feature Status — Business

## Subscription Intelligence

| Capability | What it does | Status |
| --- | --- | --- |
| Sync your YouTube subscriptions | TubeScout reads your own subscription list directly from YouTube (read-only) so it tracks exactly the channels you chose — not an algorithmic feed. (816 channels synced via subscriptions.list; OAuth youtube.readonly, nothing posted or changed on YouTube) | Live |
| Twice-daily upload sweep | Every channel is checked at 07:00 and 19:00 for new uploads, so you see what's new across all your channels without opening YouTube. (Scheduled tasks QI_TubeScout_AM / _PM; 14h overlapping lookback; 4,014 videos discovered to date) | Live |
| Automatic topic sorting | Channels are sorted into topics (AI, Software Dev, Travel, Retirement, Science, News, …) so you can read one subject at a time. (Keyword profile + YouTube's own topicCategories; cut the 'other' pile from ~450 to ~3) | Live |
| Quota-safe by design | Reads uploads from each channel's playlist rather than search, keeping daily API usage far inside YouTube's free tier — no surprises, no cost. (1 unit/channel vs 100 for search; ~600 units/day vs 10,000 free) | Live |

## Read, Don't Watch

| Capability | What it does | Status |
| --- | --- | --- |
| Transcript-powered news cards | Each new video becomes a punchy headline plus a 2–4 sentence brief, written from the actual transcript — read it in seconds instead of watching for minutes. (4,014 summaries stored; 2,374 written by NEXUS, the rest description-fallback) | Live |
| The news page | A clean, fast page of media briefs with topic chips, channel labels and a Watch-on-YouTube link — only the videos worth opening. (Public HTML page on :8503; NEXUS tangerine theme (#f97316)) | Live |
| Favorites view | Star the channels you never want to miss; a dedicated Favorites tab floats their briefs to the top. (66 channels favorited; favorites also get transcript-fetch priority) | Live |
| "Also covered by N channels" | When several channels cover the same story, TubeScout shows it once and notes how many others covered it — no repetition. (Headline-similarity clustering inside a 72h window; duplicates hidden by default) | Live |
| Mute the noise, mark must-reads | Mute channels that clutter the feed or flag must-reads; muted channels stop appearing entirely. (Per-channel priority must_read ¦ digest ¦ mute; Disable stops ingestion altogether) | Live |

## Personalization & Discovery

| Capability | What it does | Status |
| --- | --- | --- |
| Editable interests | Tell TubeScout what you care about (AI, Travel, Retirement, DOAC). It steers what gets prioritized and what Discover suggests. (Settings → Your interests; comma-separated, applied without restart; default AI/Travel/Retirement/DOAC) | Live |
| Private channel discovery | Get suggestions for new channels you'd love — reasoned from your favorites on your own machine, never from your YouTube watch/ad profile. (Discover tab; local taste profile + NEXUS reasoning; YouTube touched only for a neutral name lookup) | Partial |
| Follow without subscribing | Add a suggested channel into TubeScout without ever subscribing on YouTube — keeps your YouTube account untouched. (recommend.follow(): ingests the channel + its uploads playlist locally) | Partial |
| Hide whole topics | Toggle an entire topic (e.g. lifestyle, sports) off the feed in one click. (Settings → Topics on the feed; hidden_topics config list) | Live |

## Builder Intelligence

| Capability | What it does | Status |
| --- | --- | --- |
| Implement-worthiness scoring | AI/dev videos are rated 0–10 on whether they contain something concrete you could actually build or adopt — not just opinion. (439 videos scored via NEXUS; rationale + tags stored per video) | Live |
| Worth-building items into QI Brain | Videos scoring above the threshold are logged to the QI Brain as pending-feature candidates for the whole ecosystem. (POST /api/log_feature; default threshold 7.0, editable in Settings) | Live |

## Daily Digest & Ecosystem

| Capability | What it does | Status |
| --- | --- | --- |
| Kaze AI Digest | The daily AI news digest (by Maia Quiddam, via Kaze) is embedded right in TubeScout and viewable from any computer. (Reads C:\OC\runtime\dashboard\ai-digest\index.html live and re-serves it through TubeScout's own tunnel) | Live |
| Feeds NEXUS Scout / Kaze | A curated set of your AI/tech channels is pushed to NEXUS Scout so Kaze's digest automatically picks up YouTube items. (OPML of native YouTube RSS feeds → /scout/import/opml; AI/tech topics only, not all 816 subs) | Live |
| Public news page over a permanent link | The news page and digest are reachable from anywhere over a stable public URL, with no open ports on the machine. (QI_TubeScoutTunnel → tubescout.quiddityinnovations.com (named Cloudflare tunnel)) | Live |
| Settings as a control panel | Tune the whole pipeline — interests, thresholds, providers, topic visibility, channel priorities — from one Settings page, no restart. (Config-driven; writes back to config/tubescout.json and refreshes the cache) | Live |
| Write-access protection | Anyone can read the public page, but changing settings or channels can be locked behind a token for safe public exposure. (Central write-guard middleware; open when TUBESCOUT_PAGE_TOKEN unset (local), enforced when set) | Partial |

## Resilience

| Capability | What it does | Status |
| --- | --- | --- |
| Never goes dark | If transcripts, NEXUS, or the digest source are unavailable, TubeScout falls back gracefully and the page keeps serving. (Per-stage try/safe wrappers in the cycle; description-fallback summaries; cached digest) | Live |
| Polite to YouTube | The caption fetcher throttles itself and, if YouTube starts blocking, backs off for hours instead of hammering — protecting your access. (Randomized throttle + multi-hour IP-block cooldown persisted in the state table) | Live |
| Local-first transcription (opt-in) | For videos with no captions, TubeScout can transcribe the audio entirely on your machine — off by default since it downloads audio. (faster-whisper + yt-dlp; whisper.enabled flag; live-stream + max-duration guards) | Partial |

PART 4

# Feature Status — Developer / Technical

## Entry Point & Service

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Process launcher | main.py :: start_api() / start_ui() | Live | Reconfigures stdout to UTF-8, sets up file+stream logging to data/logs/tubescout.log, starts the FastAPI app (uvicorn :8503) in a daemon thread and the Gradio status UI (:7843) in the main thread. |
| QI_TubeScout NSSM service | shared/install_service.py :: main() | Live | Installs the FastAPI app as the QI_TubeScout Windows service via the QI_Elevate broker (run_elevated). Sets AppDirectory=C:\TUBESCOUT, Description, AppStdout/Stderr=data/logs/service.log, SERVICE_AUTO_START. AppDirectory was corrected from a wrong path on 2026-06-18. |
| Twice-daily cycle | shared/cycle.py :: run_cycle() | Live | The 07:00/19:00 job (QI_TubeScout_AM/_PM). Runs sweep → reclassify → transcripts → summarize → dedup → score → scout_refresh, each wrapped in _safe() so one stage failing never aborts the cycle. |
| Pipeline drainer | shared/process.py :: drain_transcripts() / drain_summaries() | Live | Batched backfill runner: drains all pending transcripts then all pending summaries in small committed batches so a crash never loses completed work; stops the transcript phase on an IP block. |

## API & News Page (FastAPI :8503)

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| QI Module Interface Contract | api/main.py :: health() / version() / info() | Live | GET /health → {status:ok}; GET /version → {project,version,status}; GET /info → the project's qi_registry entry (falls back to a minimal dict if the registry import fails). |
| CORS from the QI registry | api/main.py :: module scope | Live | Pulls allowed origins from qi_registry.QI.cors_origins() with a localhost fallback; CORSMiddleware allows GET/POST only. |
| Central write guard | api/main.py :: require_token_for_writes() | Partial | HTTP middleware: any POST/PUT/PATCH/DELETE must carry TUBESCOUT_PAGE_TOKEN (query ?token= or X-TubeScout-Token header) when that env var is set; reads are always public. Open in local single-user mode. |
| Public news / favorites pages | api/main.py :: news_page() / favorites_page() / _render_feed() / _fetch_cards() | Live | Server-rendered HTML feed of summary cards joined videos↔channels↔summaries; topic chips, favorites-first ordering, duplicates hidden unless ?show=all, muted/disabled channels excluded. JSON twin at /api/news. |
| Channel tuning endpoints | api/main.py :: set_priority/set_topic/set_favorite/set_enabled + /channels + /stats + /topics | Live | POST priority (must_read¦digest¦mute), topic (locks topic_manual), favorite, enabled; GET channel/video lists, /stats counts and /topics canonical+custom category list. |
| Settings page + config API | api/main.py :: settings_page() / get_config() / post_config() | Live | Renders the Settings control panel and reads/writes a whitelisted set of editable keys (_EDITABLE) with per-key coercion; persists via cfg.set_values(). Shows live NEXUS/Brain health dots. |
| Kaze digest embed | api/main.py :: digest_page() / digest_raw() | Live | digest_raw reads C:\OC\runtime\dashboard\ai-digest\index.html live (503 if not generated yet); digest_page embeds it in an iframe so the digest is served through TubeScout's own tunnel. |
| Tunnel-aware NEXUS link | api/main.py :: _nexus_link() / _nexus_tunnel_url() | Live | Resolves the 'pairs with NEXUS' link to local or the NEXUS public tunnel URL (asked from the Hive at :8600/api/tunnels, cached 60s) based on whether TubeScout itself is being viewed via the tunnel (cf-ray header). Modes auto¦local¦tunnel via env. |

## YouTube Access

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| OAuth + service builder | shared/youtube_client.py :: get_credentials() / get_service() | Live | Loads/refreshes youtube.readonly OAuth creds from secrets/token.json, runs the InstalledAppFlow login on --login, raises clear errors if libs/creds missing. Builds a Data API v3 service (cache_discovery=False). |
| List subscriptions | shared/youtube_client.py :: list_subscriptions() | Live | Paginates subscriptions.list (50/page, alphabetical) up to youtube.max_subscriptions (2000); returns channel_id/title/description/thumbnail dicts. 816 channels currently. |
| Quota-friendly upload reads | shared/youtube_client.py :: get_uploads_playlists() / list_recent_uploads() | Live | Maps channels→uploads playlist via channels.list(contentDetails); reads new uploads with playlistItems.list (1 unit) filtered to those published after the lookback cutoff. Never uses search.list (100 units). |
| Channel category fetch | shared/reclassify.py :: fetch_topic_categories() | Live | channels.list(part=topicDetails) batched 50/call → channel_id → list of Wikipedia-tail topicCategories used by the smart reclassifier. |

## Sweep & Organize

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Subscription sync | shared/sweep.py :: pull_subscriptions() | Live | Upserts every subscription (preserving manual topic/priority overrides) and backfills missing uploads playlists. |
| Upload sweep | shared/sweep.py :: run_sweep() | Live | Opens a sweeps run row, iterates active (subscribed, enabled, non-muted) channels, inserts new videos, retires dead playlists ('' so pull-subs won't re-backfill), records new_videos/channels_swept. Last run: #15, 364 new across 811. |
| Keyword organizer | shared/organizer.py :: classify() / organize() | Live | Whole-word (word-boundary regex) keyword scoring over title+description against config 'topics'; only (re)classifies channels still on 'other' unless force=True. |
| Smart reclassifier | shared/reclassify.py :: reclassify() / best_category_topic() | Live | Combines the keyword classifier with YouTube topicCategories, picking the most specific via TOPIC_RANK (ai_ml/software_dev=10 … lifestyle=1). Skips topic_manual=1 channels. Reduced 'other' from ~450 to ~3. |

## Transcripts

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Caption fetcher | shared/transcripts.py :: fetch_transcript() | Live | youtube-transcript-api v1 instance .fetch() over configured languages (en/pt/es/ja/fr). 'No captions' reasons return None (skip quietly); rate-limit markers raise IPBlocked. |
| Throttled queue + IP-block backoff | shared/transcripts.py :: process_pending() | Live | Favorites/must-reads first then newest; randomized throttle between fetches; on IPBlocked sets transcripts_blocked_until in the state table and stops (multi-hour cooldown) so it never extends a block. 151 fetched, 38 none, 1 error, 3,824 pending. |
| Whisper fallback (opt-in) | shared/whisper_fallback.py :: process_pending() | Partial | For caption-less videos: yt-dlp downloads bestaudio→mp3 (skipping live/over-long), faster-whisper (cpu/int8) transcribes locally, re-queues summary+score. Gated by whisper.enabled (off by default). |

## Summarize, Dedup & Score

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| NEXUS news-card summarizer | shared/summarize.py :: nexus_synthesize() / summarize_video() / process_pending() | Live | POSTs the transcript (or description fallback) to NEXUS /synthesize (parallel, pinned providers), parses HEADLINE/SUMMARY, stores into summaries with engine='nexus'¦'fallback'. 4,014 done (2,374 via NEXUS). |
| Cross-channel dedup | shared/dedup.py :: run_dedup() / _jaccard() | Live | Tokenizes headlines (stopword-filtered), clusters by Jaccard ≥ dedup.threshold within dedup.window_hours, sets videos.dup_of (canonical) + dup_count. Conservative — false-merge avoided over a miss. |
| Implement-worthiness scorer | shared/score.py :: process_pending() / log_feature_to_brain() | Live | Asks NEXUS to rate ai_ml/software_dev videos 0–10 (SCORE/TAGS/RATIONALE); stores into scores; videos ≥ threshold POSTed to QI Brain /api/log_feature. 439 scored. Leaves a video pending if NEXUS fails. |

## Ecosystem Feeds

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Kaze / Scout OPML export | shared/scout_feed.py :: build_opml() / import_to_scout() | Live | Builds an OPML of native YouTube RSS feeds (videos.xml?channel_id=…) for the curated scout_export.topics only, then POSTs it to NEXUS /scout/import/opml as topic 'TubeScout-YouTube'. Refreshed each cycle. |
| Private recommender | shared/recommend.py :: build_profile() / generate() / follow() | Partial | Local taste profile (favorites/must-reads/AI channels/top score tags), reasoned by a NEXUS provider (groq default, gemma4 switchable). Neutral YouTube name lookup only; recommendations table; follow() ingests without subscribing. |

## Data & Config

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| SQLite data layer | shared/db.py :: connect() / init_db() / _migrate() | Live | WAL + foreign_keys ON + busy_timeout; 8 app tables (channels, videos, transcripts, summaries, scores, sweeps, state, schema_version) at schema v1; idempotent ALTER migrations add favorite/topic_manual/disabled/dup_of/dup_count. |
| Channel/video helpers | shared/db.py :: upsert_channel() / insert_video() / active_channels() / start_sweep() | Live | Upserts preserve manual topic/priority; insert_video dedups by PK; active_channels filters subscribed+enabled+non-muted favorites-first; sweep lifecycle + per-channel last_swept. |
| Config loader + writer | shared/config.py :: load_config() / get() / set_values() / reload() | Live | Dotted-path get() over config/tubescout.json, dotenv-loaded secrets, in-memory cache; set_values() writes nested keys back and refreshes — backs the Settings tab. |
| Smoke tests | tests/test_smoke.py | Live | Live HTTP smoke tests against :8503; the whole module skips cleanly if the service is offline; contract + authed endpoints validated conditionally. requests + pytest only. |

PART 5

# Code Explained — Code → Feature

Excerpts copied from the live TubeScout source (C:\TUBESCOUT). Each shows the real code behind a capability and explains how it powers that feature. TubeScout hosts no LLM of its own — summarization, scoring and recommendation all route through NEXUS; YouTube is read-only; every pipeline stage degrades gracefully.

## Database (tubescout.db)

WAL connection with FK + busy-timeout   implements: Single SQLite store for channels, videos, summaries, scores

shared/db.py · connect()

def connect(db_path: str ¦ None = None) -> sqlite3.Connection: """Open a connection with WAL + foreign keys enabled.""" conn = sqlite3.connect(str(db_path or DB_PATH), timeout=10) conn.row_factory = sqlite3.Row conn.execute("PRAGMA journal_mode=WAL") conn.execute("PRAGMA foreign_keys=ON") conn.execute("PRAGMA busy_timeout=8000") # wait, don't error, on concurrent writers return conn

Every part of TubeScout opens its DB through this one helper. WAL lets the news page read while the sweep writes; foreign_keys=ON enforces the videos→channels / summaries→videos relationships; busy_timeout makes a concurrent writer wait rather than raise — important because the twice-daily cycle and the live page touch the same file. Row factory returns dict-like rows.

Idempotent schema migrations   implements: Schema evolves safely without a rebuild

shared/db.py · _migrate()

def _migrate(conn) -> None: """Add columns introduced after the initial schema (idempotent).""" ch_cols = {r["name"] for r in conn.execute("PRAGMA table_info(channels)").fetchall()} if "favorite" not in ch_cols: conn.execute("ALTER TABLE channels ADD COLUMN favorite INTEGER DEFAULT 0") if "topic_manual" not in ch_cols: conn.execute("ALTER TABLE channels ADD COLUMN topic_manual INTEGER DEFAULT 0") if "disabled" not in ch_cols: conn.execute("ALTER TABLE channels ADD COLUMN disabled INTEGER DEFAULT 0") v_cols = {r["name"] for r in conn.execute("PRAGMA table_info(videos)").fetchall()} if "dup_of" not in v_cols: conn.execute("ALTER TABLE videos ADD COLUMN dup_of TEXT") if "dup_count" not in v_cols: conn.execute("ALTER TABLE videos ADD COLUMN dup_count INTEGER DEFAULT 0")

init_db() runs the base CREATE TABLE script then this migrator on every startup. Each ALTER is guarded by a PRAGMA table_info check, so re-running is harmless. This is how favorites, manual-topic locks, channel-disable and the dedup columns were added after v1 shipped without ever dropping data.

Upsert that preserves manual overrides   implements: Re-syncing subscriptions never clobbers your tuning

shared/db.py · upsert_channel()

existing = conn.execute( "SELECT topic, priority FROM channels WHERE channel_id=?", (ch["channel_id"],) ).fetchone() topic = ch.get("topic") or (existing["topic"] if existing else "other") priority = ch.get("priority") or (existing["priority"] if existing else PRIORITY_DIGEST) conn.execute(""" INSERT INTO channels (channel_id, title, ..., topic, priority, subscribed, added_at) VALUES (:channel_id, :title, ..., :topic, :priority, 1, :added_at) ON CONFLICT(channel_id) DO UPDATE SET title=excluded.title, description=excluded.description, thumbnail=excluded.thumbnail, uploads_playlist=COALESCE(excluded.uploads_playlist, channels.uploads_playlist), subscribed=1 """, {...})

When pull_subscriptions re-reads your 816 subs, this upsert refreshes title/thumbnail but the ON CONFLICT clause deliberately does NOT touch topic or priority — so a channel you muted or moved stays muted/moved. uploads_playlist is COALESCE'd so a known playlist isn't wiped by a NULL from a partial fetch.

## YouTube Access (Data API v3)

Read-only OAuth with auto-refresh   implements: Read your own subscriptions, change nothing

shared/youtube_client.py · get_credentials()

scopes = cfg.get("youtube.scopes", ["https://www.googleapis.com/auth/youtube.readonly"]) token_path = _abs(cfg.get("youtube.oauth_token", "secrets/token.json")) creds = None if token_path.exists(): creds = Credentials.from_authorized_user_file(str(token_path), scopes) if creds and creds.valid: return creds if creds and creds.expired and creds.refresh_token: creds.refresh(Request()) token_path.write_text(creds.to_json(), encoding="utf-8") return creds if not interactive: raise RuntimeError("No valid YouTube token. Run: python -m shared.youtube_client --login")

The only scope requested is youtube.readonly — TubeScout can read your subscriptions and uploads but can never post, like, or subscribe. A saved token is refreshed silently; a missing/expired token in a non-interactive run raises a clear instruction instead of crashing the cycle. The one-time browser login (--login) writes secrets/token.json, which is gitignored.

Quota-friendly upload reads   implements: Sweep 800+ channels inside the free tier

shared/youtube_client.py · list_recent_uploads()

resp = service.playlistItems().list( part="snippet,contentDetails", playlistId=uploads_playlist, maxResults=min(max_videos * 2, 50), ).execute() videos = [] for item in resp.get("items", []): cd = item.get("contentDetails", {}) pub_str = cd.get("videoPublishedAt") or item["snippet"].get("publishedAt") pub = datetime.fromisoformat(pub_str.replace("Z", "+00:00")) if pub <= since: continue vid = cd.get("videoId") or item["snippet"].get("resourceId", {}).get("videoId") videos.append({"video_id": vid, "channel_id": item["snippet"].get("channelId"), ...}) if len(videos) >= max_videos: break return videos

Each channel's new uploads are read from its uploads playlist with playlistItems.list — 1 quota unit — instead of search.list which costs 100. Items published on/before the lookback cutoff are skipped. At 1 unit/channel × ~800 channels × 2 sweeps that's ~1,600 units against the 10,000/day free tier, with comfortable headroom.

## Server, Routing & Auth Gate

App + CORS from the QI registry   implements: FastAPI news page + API any QI project can reach

api/main.py · module scope

try: sys.path.insert(0, r"C:\QI\ECOSYSTEM") from qi_registry import QI _cors = QI.cors_origins() except Exception: _cors = ["http://localhost:8503", "http://localhost:7843"] app = FastAPI( title="TubeScout API", description="YouTube subscription intelligence ... — Quiddity Innovations", version="0.1.0" ) app.add_middleware(CORSMiddleware, allow_origins=_cors, allow_methods=["GET", "POST"], allow_headers=["*"])

The single FastAPI app on :8503 serving both the HTML pages and the JSON API. Allowed CORS origins come from the shared QI registry (with a localhost fallback) so sibling projects don't need per-project edits. Only GET/POST are allowed at the CORS layer — consistent with the read-public / token-guarded-write model.

One middleware guards every write   implements: Public reads, token-gated mutations

api/main.py · require_token_for_writes()

@app.middleware("http") async def require_token_for_writes(request: Request, call_next): if request.method in ("POST", "PUT", "PATCH", "DELETE"): required = os.environ.get("TUBESCOUT_PAGE_TOKEN", "").strip() if required: supplied = (request.query_params.get("token") or request.headers.get("X-TubeScout-Token", "")) if supplied != required: return JSONResponse( {"status": "error", "error": "write access requires token"}, status_code=401) return await call_next(request)

The auth gate for a public demo. The news/digest pages are public content, but ANY mutation (set priority, change topic, edit config, run Discover) flows through this one middleware: if TUBESCOUT_PAGE_TOKEN is set, the request must carry it via ?token= or the X-TubeScout-Token header. When the token is unset (local single-user mode) writes are open. Centralizing it means every current and future write endpoint is protected without per-route code.

Rendering the news feed   implements: The news page — cards joined across 3 tables

api/main.py · _fetch_cards()

q = f""" SELECT v.video_id, v.url, v.published_at, v.thumbnail, {dup_count}, COALESCE(s.headline, v.title) AS headline, s.news_card, s.engine, c.title AS channel, c.topic, c.priority, c.favorite FROM videos v JOIN channels c ON v.channel_id = c.channel_id LEFT JOIN summaries s ON s.video_id = v.video_id WHERE s.video_id IS NOT NULL{dup_filter} AND c.priority != 'mute' AND c.disabled = 0 """ # favorites float up, then newest-first q += " ORDER BY c.favorite DESC, v.published_at DESC LIMIT ?"

The query behind every card: videos joined to their channel and (left) to their summary. It only shows videos that HAVE a summary, hides duplicates unless ?show=all, and excludes muted/disabled channels. Favorites float to the top, then newest-first. COALESCE(s.headline, v.title) means a card still has a headline even if summarization is mid-flight.

## The Daily Sweep

Discovering new uploads   implements: Twice-daily sweep across active channels

shared/sweep.py · run_sweep()

run_id = db.start_sweep(conn) channels = db.active_channels(conn) for ch in channels: pl = ch["uploads_playlist"] if not pl: continue try: vids = yt.list_recent_uploads(svc, pl, since, max_videos=max_per) except Exception as e: if "playlistNotFound" in str(e): # Dead/terminated channel — retire it so pull-subs won't re-backfill conn.execute("UPDATE channels SET uploads_playlist='' WHERE channel_id=?", (ch["channel_id"],)) dead += 1 continue for v in vids: if db.insert_video(conn, v, run_id): new_total += 1 db.mark_channel_swept(conn, ch["channel_id"])

The heart of the 07:00/19:00 job. It opens a sweeps run row, walks the active (subscribed + enabled + non-muted) channels favorites-first, and inserts uploads newer than the lookback cutoff. A playlistNotFound error means the channel is dead, so its playlist is set to '' (not NULL) which stops pull-subs from re-backfilling it forever. The last real run discovered 364 new videos across 811 channels.

Overlapping lookback window   implements: Two daily windows that never miss an upload

shared/sweep.py · run_sweep()

lookback_h = cfg.get("sweep.lookback_hours", 14) max_per = cfg.get("sweep.max_videos_per_channel", 10) since = datetime.now(timezone.utc) - timedelta(hours=lookback_h)

Sweeps run at 07:00 and 19:00 — 12 hours apart — but each looks back 14 hours. The 2-hour overlap guarantees that an upload published right around a window boundary is still caught by the next sweep, so nothing slips through the cracks. All three knobs are config-driven.

Two-pass topic classification   implements: Auto-organize channels into topics

shared/reclassify.py · reclassify()

for r in rows: # only channels with topic_manual = 0 kw = organizer.classify(r["title"], r["description"], topics_cfg) cat = best_category_topic(cats_map.get(r["channel_id"], [])) # Keyword and YouTube category compete — pick the most specific (highest rank). candidates = [t for t in (kw if kw != "other" else None, cat) if t] topic = max(candidates, key=lambda t: TOPIC_RANK.get(t, 0)) if candidates else "other" db.set_channel_topic(conn, r["channel_id"], topic)

Classification runs the keyword heuristic AND YouTube's own topicCategories, then picks the most specific bucket via TOPIC_RANK (ai_ml/software_dev=10 … lifestyle=1) — so a channel tagged [Lifestyle, Science] lands in science, not the lifestyle catch-all. Channels you re-categorized by hand (topic_manual=1) are excluded entirely. This pass cut the 'other' pile from ~450 to ~3.

## Transcript Fetch

Captions vs. block — two different outcomes   implements: Fetch captions without ever crashing

shared/transcripts.py · fetch_transcript()

api = YouTubeTranscriptApi() try: fetched = api.fetch(video_id, languages=languages) except Exception as e: name, msg = type(e).__name__, str(e) if name in _SKIP_REASONS: # TranscriptsDisabled / NoTranscriptFound / ... return None # no captions — skip quietly, not an error if name in ("RequestBlocked", "IpBlocked") or any(m in msg for m in _BLOCK_MARKERS): raise IPBlocked(msg) # YouTube is throttling us — abort the run raise text = " ".join(sn.text for sn in fetched.snippets).strip() return (getattr(fetched, "language_code", languages[0]), text) if text else None

The fetcher distinguishes two failure classes that look similar but mean opposite things. 'No captions available' returns None — a normal outcome marked transcript_status='none'. 'YouTube is blocking your IP' raises IPBlocked, which the caller turns into a cooldown. Everything else re-raises. This is why the caption stage can run unattended twice a day without ever taking down the page.

IP-block backoff via the state table   implements: Back off for hours instead of hammering

shared/transcripts.py · process_pending()

blocked_until = db.get_state(conn, _BLOCK_KEY) if blocked_until: until = datetime.fromisoformat(blocked_until) if datetime.now(timezone.utc) < until: return {"done": 0, "none": 0, "error": 0, "blocked": True, ...} ... except IPBlocked as e: until = datetime.now(timezone.utc) + timedelta(hours=cooldown_h) db.set_state(conn, _BLOCK_KEY, until.isoformat()) log.warning("IP-blocked after %d fetches — backing off %dh", done+none+error, cooldown_h) blocked = True break

When YouTube blocks the scraper, hammering it only extends the block. So on IPBlocked the runner records a future timestamp (transcripts_blocked_until) in the persistent state table and stops; the next cycle sees the cooldown is still active and skips the transcript stage entirely. Favorites/must-reads are fetched first, so the limited transcript budget is spent on what matters most.

## NEXUS Summary & Score

The NEXUS /synthesize call   implements: Summarize a video via the QI AI backbone

shared/summarize.py · nexus_synthesize()

base = cfg.get("integration.nexus_base", "http://127.0.0.1:8010") providers = cfg.get("integration.nexus_summary_providers", ["groq"]) timeout = timeout or cfg.get("integration.nexus_timeout", 90) payload = {"prompt": prompt, "iterations": 1, "routing_mode": "parallel"} if providers: payload["provider_ids"] = providers try: r = httpx.post(f"{base}{path}", json=payload, timeout=timeout) r.raise_for_status() text = (r.json().get("synthesis") or "").strip() if not text or "no successful responses" in text.lower(): return None return text except Exception as e: log.warning("NEXUS synthesize failed: %s", e) return None

TubeScout runs no model itself — this is the single bridge to NEXUS. It POSTs to /synthesize pinned to a fast provider chain (Groq→Cloudflare→Gemini), asking for one parallel pass. Crucially it returns None on any failure — NEXUS down, all-providers-rate-limited, or the 'no successful responses' sentinel — which lets the caller fall back to the description so the page never empties.

Summarize-or-fallback per video   implements: News card from transcript, else description

shared/summarize.py · summarize_video()

tr = conn.execute("SELECT text FROM transcripts WHERE video_id=?", (vid,)).fetchone() if tr and tr["text"]: body, src = tr["text"][:MAX_BODY_CHARS], "transcript" else: body, src = (video.get("description") or "")[:MAX_BODY_CHARS], "description" used_nexus = False if body.strip(): out = nexus_synthesize(PROMPT_TEMPLATE.format(channel=..., title=..., src=src, body=body)) if out: headline, news_card = _parse(out, video.get("title", "")) used_nexus = True else: headline, news_card = video.get("title", ""), (body[:400] or video.get("title", "")) engine = "nexus" if used_nexus else "fallback" conn.execute("INSERT OR REPLACE INTO summaries (video_id, headline, news_card, engine, created_at) " "VALUES (?,?,?,?,?)", (vid, headline, news_card, engine, db.utcnow()))

Summaries are decoupled from transcripts: it uses the transcript when one exists, otherwise the video description. NEXUS produces a HEADLINE + 2–4 sentence card; if NEXUS is unavailable it falls back to a trimmed description. The engine column ('nexus' vs 'fallback') records which path was taken — currently 2,374 NEXUS-written vs 1,640 fallback, the backlog the transcript drainer will upgrade.

Implement-worthiness → QI Brain   implements: Log build-worthy videos to the ecosystem

shared/score.py · log_feature_to_brain()

base = cfg.get("integration.brain_base", "http://127.0.0.1:9011") r = httpx.post(f"{base}/api/log_feature", json={ "source_project": "tubescout", "name": (video.get("headline") or video.get("title") or "")[:160], "description": f"[score {score:.0f}/10] {rationale}\nTags: {tags}\nVideo: {video.get('url')}", "domain": "ai/youtube-scout", "code_ref": video.get("url"), }, timeout=20) # agent_id omitted -> Brain default 'claude' (FK-valid) r.raise_for_status() return True

For ai_ml/software_dev videos, NEXUS rates 0–10 how worth-IMPLEMENTING the content is for the owner's own stack (SCORE/TAGS/RATIONALE). Anything ≥ the threshold (default 7.0) is POSTed to the QI Brain's pending-features queue — so a technique demoed on YouTube becomes a candidate the whole ecosystem can decide to adopt. 439 videos scored so far.

## Dedup & Discover

Conservative cross-channel dedup   implements: "+N also covered" — show a story once

shared/dedup.py · run_dedup()

for r in rows: # summarized videos, newest first toks = _tokens(r["headline"]) placed = False for c in clusters: if pub and c["pub"] and abs((c["pub"] - pub).total_seconds()) > window_h * 3600: continue if _jaccard(toks, c["toks"]) >= threshold: c["members"].append(r["video_id"]); placed = True; break if not placed: clusters.append({"canonical": r["video_id"], "toks": toks, "pub": pub, "members": [r["video_id"]]}) for c in clusters: extra = len(c["members"]) - 1 if extra > 0: conn.execute("UPDATE videos SET dup_count=? WHERE video_id=?", (extra, c["canonical"])) for vid in c["members"][1:]: conn.execute("UPDATE videos SET dup_of=? WHERE video_id=?", (c["canonical"], vid))

Headlines are tokenized (stopwords + short words dropped) and clustered by Jaccard overlap ≥ threshold (0.55) within a 72h window. The first video in a cluster is canonical and gets dup_count; the rest get dup_of and are hidden by default, surfaced as '+N also covered'. It is intentionally strict and time-bounded — a false merge that hides a distinct story is worse than missing a near-duplicate.

Local taste profile (never leaves the machine)   implements: Private discovery without YouTube's ad profile

shared/recommend.py · build_profile()

favs = [r["title"] for r in conn.execute( "SELECT title FROM channels WHERE favorite=1 AND subscribed=1 LIMIT 25").fetchall()] musts = [r["title"] for r in conn.execute( "SELECT title FROM channels WHERE priority='must_read' AND subscribed=1 LIMIT 25").fetchall()] seed = favs + musts if len(seed) < 6: # not enough signal — fall back to AI/tech + biggest topics seed += [r["title"] for r in conn.execute( "SELECT title FROM channels WHERE topic IN ('ai','ai_ml','software_dev') ...").fetchall()] tags = [] for r in conn.execute("SELECT tags FROM scores WHERE implement_score>=7 LIMIT 40").fetchall(): tags += [t.strip() for t in (r["tags"] or "").split(",") if t.strip()] return {"seed_channels": ..., "topics": ..., "tags": top_tags}

The recommender's taste profile is assembled entirely from your own local data — favorited channels, must-reads, AI/tech channels, and the tags of your highest implement-scored videos — and never sent to YouTube. A NEXUS provider (Groq default, fully-local gemma4 switchable in Settings) reasons over it to suggest channels; YouTube is touched only for a neutral name→channel lookup that reveals nothing about you.

## Config, Interests & Cycle

Interests config (editable in-app)   implements: the owner's watch interests steer the recommender

config/tubescout.json

{ "interests": ["AI", "Travel", "Retirement", "DOAC"], "sweep": { "times": ["07:00", "19:00"], "lookback_hours": 14 }, "scoring": { "implement_threshold": 7.0, "brain_autolog": true }, "dedup": { "threshold": 0.55, "window_hours": 72 }, "integration": { "nexus_base": "http://127.0.0.1:8010", "nexus_summary_providers": ["groq", "cloudflare", "gemini"], "brain_base": "http://127.0.0.1:9011" } }

The single config file. The interests list (AI, Travel, Retirement, DOAC) is editable in the UI at Settings → Your interests and steers the Discover recommender. Everything operational — sweep times, the implement-score threshold, dedup strictness, the NEXUS provider chain, integration URLs — lives here too, so tuning the pipeline never needs a code change or restart.

Editing interests from the Settings tab   implements: Settings → Your interests writes back to config

api/main.py · post_config() + config.set_values()

# api/main.py — whitelist + coerce, then persist _EDITABLE = {"interests": list, "whisper.enabled": bool, "scoring.implement_threshold": float, "dedup.threshold": float, ...} for k, v in (payload or {}).items(): if k not in _EDITABLE: continue if _EDITABLE[k] is list and isinstance(v, str): v = [x.strip() for x in v.split(",") if x.strip()] updates[k] = v cfg.set_values(updates) # shared/config.py — write nested keys back to tubescout.json + refresh cache for key_path, value in updates.items(): node = cfg for part in key_path.split(".")[:-1]: node = node.setdefault(part, {}) node[key_path.split(".")[-1]] = value json.dump(cfg, f, indent=2, ensure_ascii=False)

The Settings tab posts only whitelisted keys (_EDITABLE), each coerced to the right type — comma strings become lists, so typing 'AI, Travel, Retirement, DOAC' updates the interests array. set_values walks the dotted path, writes the change back to config/tubescout.json, and reloads the cache, so the next sweep picks it up with no restart.

The fault-tolerant cycle   implements: One stage failing never aborts the run

shared/cycle.py · run_cycle()

def _safe(label, fn, *a, **k): try: r = fn(*a, **k); log.info("%s: %s", label, r); return r except Exception as e: log.error("%s FAILED: %s", label, e); return None _safe("sweep", sweep.run_sweep) _safe("reclassify", reclassify.reclassify, conn) _safe("transcripts", transcripts.process_pending, conn, tcap) _safe("summarize", summarize.process_pending, conn, 500) _safe("dedup", dedup.run_dedup, conn) _safe("score", score.process_pending, conn, 100) _safe("scout_refresh", scout_feed.import_to_scout, conn)

The 07:00/19:00 job (QI_TubeScout_AM/_PM) runs all six pipeline stages plus the Kaze/Scout refresh through _safe(), which catches and logs any stage's exception and returns None. So a YouTube hiccup in the sweep, a NEXUS outage during summarize, or a Brain timeout in score degrades to a logged error — the remaining stages still run and the page stays current.

PART 6

# Future Enhancements

## QI Ecosystem Integration   [HIGH PRIORITY]

QI Brain session + decision logging — Today only implement-worthy features are logged to the Brain (POST /api/log_feature). Wire qi.log_session() per cycle (videos swept, summarized, scored) and qi.log_decision() for notable picks, so the ecosystem has cross-project visibility into what TubeScout is surfacing. integration.brain_base is already configured.

Reconcile registry vs. live tunnel — qi_registry.json still describes QI_TubeScoutTunnel as an ephemeral quick tunnel, but it was migrated 2026-06-18 to the permanent named tunnel tubescout.quiddityinnovations.com. Update the registry services[] entry and exposes_to_ecosystem to match QI_Service_Registry.md.

Reconcile CLAUDE.md paths — CLAUDE.md and api/main.py still import the QI registry from the legacy C:\QI\ECOSYSTEM; the canonical location migrated to C:\QIH\ecosystem on 2026-04-22. Repoint the sys.path.insert and the doc references.

Run qi_validator on tubescout — Run python C:\QIH\ecosystem\qi_validator.py --project tubescout to confirm folder layout, port allocation (8503 API / 7843 UI) and the Module Interface Contract, and fix any drift flagged.

## Pipeline Quality   [HIGH PRIORITY]

Drain the transcript backlog — 3,824 videos sit transcript_status='pending' while summaries already exist from descriptions. With the IP-block backoff in place, run shared.process in paced batches (or raise transcripts.max_per_run) to upgrade description-fallback cards (1,640 of them) to real transcript-based briefs.

Score-aware news ordering — implement_score is computed for AI/dev videos but the news page orders only by favorite + recency. Surface the highest-signal (highest-scoring) AI/dev briefs first, and show the score/tags on the card for builder triage.

Smarter dedup (semantic, not token) — Dedup is Jaccard over headline tokens — robust but misses paraphrases. Consider embedding headlines (reuse NEXUS/ChromaDB) for semantic clustering, while keeping the conservative false-merge bias.

Per-channel sweep cadence — All channels are swept on the same 07:00/19:00 schedule. High-volume must-reads could sweep more often and dormant channels less, spreading quota and freshness intelligently.

## Discovery & Personalization   [MEDIUM PRIORITY]

Harden Discover (partial → live) — The recommender works but depends on enough favorites for a taste signal and on NEXUS being up. Add graceful empty-state guidance, cache resolved channels, and make the gemma4 fully-local path the documented default for privacy.

Interest-weighted briefs — interests (AI/Travel/Retirement/DOAC) steer Discover; extend them to weight the news feed itself — pin briefs that match stated interests higher, not just by topic chip.

Watch-later / read state — Let the owner mark a brief read or save-for-later so the feed reflects what's already been triaged across the 07:00/19:00 windows.

## Transcription & Coverage   [MEDIUM PRIORITY]

Evaluate Whisper fallback at scale — Whisper fallback is built and verified but off by default (downloads audio). Benchmark cost/quality on the ~38 caption-less videos and decide whether to enable it selectively for favorites/must-reads only.

Multi-language brief output — Transcripts are fetched in en/pt/es/ja/fr but briefs are always English. Offer pt-BR briefs (the owner is Brazilian) by passing the target language into the NEXUS summary prompt.

## Release Hardening   [LOW PRIORITY]

Enforce the write token publicly — The write-guard middleware exists but writes are open when TUBESCOUT_PAGE_TOKEN is unset. Set the token in secrets for the public tunnel so the page stays read-only to visitors while the owner can still tune it.

DB growth + retention — videos/summaries are at ~4,000 rows and the DB file is ~12 MB. Add a retention/archival policy for old videos and a periodic VACUUM as the twice-daily sweep keeps accumulating.

Expand smoke coverage — tests/test_smoke.py checks the live contract endpoints. Add offline unit tests for organizer.classify(), dedup._jaccard()/run_dedup(), and summarize._parse() so pipeline logic is covered without a running service.

PART 7

# Technology Stack

| Layer | Technology | Role | License | Version |
| --- | --- | --- | --- | --- |
| Language | Python | Sole implementation language for the API, news page, sweep/transcript/summary pipeline, and shared modules | PSF (open source) | 3.10+ |
| API Server | FastAPI | REST API + server-rendered news/favorites/discover/settings/digest pages on port 8503; QI Module Interface Contract (/health, /version, /info) | MIT | >=0.115 |
|  | Uvicorn | ASGI server running the FastAPI app (started from main.py in a daemon thread, and by the NSSM service) | BSD | >=0.30 [standard] |
|  | Pydantic | Request/response validation under FastAPI | MIT | >=2.7 |
| UI | Gradio | Minimal operator status/About console on port 7843 (the real interface is the FastAPI HTML news page) | Apache 2.0 | >=5.0 |
| News Page | Server-rendered HTML + CSS + vanilla JS | The public news/favorites/discover/settings pages built as f-string HTML in api/main.py with an embedded NEXUS-tangerine theme (THEME_CSS); no front-end framework | n/a (in-repo) | — |
| HTTP Client | httpx | Synchronous calls to NEXUS /synthesize + /scout/import/opml, QI Brain /api/log_feature, and integration health probes | BSD | >=0.27 |
| YouTube — Subscriptions/Uploads | google-api-python-client | YouTube Data API v3 access: subscriptions.list, channels.list (contentDetails + topicDetails), playlistItems.list, search.list (neutral name lookup) | Apache 2.0 | >=2.130 |
| YouTube — Auth | google-auth-oauthlib + google-auth-httplib2 | OAuth 2.0 InstalledAppFlow (youtube.readonly), token refresh, persisted to secrets/token.json | Apache 2.0 | >=1.2 / >=0.2 |
| YouTube — Transcripts | youtube-transcript-api | Caption fetch (instance .fetch(), languages en/pt/es/ja/fr); skip reasons vs. IP-block markers handled distinctly | MIT | >=0.6.2 |
| Transcription (opt-in) | faster-whisper + yt-dlp | Local audio download + CPU/int8 transcription for caption-less videos; disabled by default (whisper.enabled) | MIT / Unlicense | optional dep |
| Database | SQLite (tubescout.db) | Single-file store: channels, videos, transcripts, summaries, scores, sweeps, state, recommendations; WAL mode, foreign keys ON, schema v1 | Public domain | 3.x (WAL) |
| Config / Secrets | python-dotenv | Loads secrets/tubescout.env into the environment; runtime config layered over config/tubescout.json | BSD | >=1.0 |
| Documents | python-docx | Generates project/session Word documents (declared dependency; QI doc convention) | MIT | >=1.1 |
| AI Backbone (external) | NEXUS (:8010) | All summarization + implement-worthiness scoring + recommender reasoning via POST /synthesize; OPML ingest via /scout/import/opml. No LLM runs inside TubeScout | QI internal | 0.1.0 |
| AI Providers (via NEXUS) | Groq · Cloudflare · Gemini · gemma4 (local) | Summary chain pinned to Groq→Cloudflare→Gemini; Discover reasoner defaults to Groq, switchable to fully-local gemma4 | Free tier / local | see NEXUS providers.json |
| Ecosystem (external) | QI Brain (:9011) · NEXUS Scout/Kaze · QI Hive (:8600) | Brain receives implement-worthy features; Kaze digest consumes the curated OPML; Hive supplies the live NEXUS tunnel URL | QI internal | — |
| Scheduling | Windows Task Scheduler | QI_TubeScout_AM (07:00) + QI_TubeScout_PM (19:00) run shared.cycle daily; no in-process scheduler | OS | — |
| Operations | NSSM + Cloudflare Tunnel | QI_TubeScout Windows service (AppDirectory C:\TUBESCOUT, uvicorn :8503) + QI_TubeScoutTunnel exposing it at tubescout.quiddityinnovations.com | Open source / Cloudflare | nssm 2.24 |
| Elevation | QI_Elevate broker | install_service.py registers the NSSM service through qi_elevate_client.run_elevated() (the QI standard for elevated ops) | QI internal | — |
| Testing | pytest + requests | Live HTTP smoke tests against :8503; skip cleanly when the service is offline | MIT / Apache 2.0 | — |

## Technology Deep Dives

### Subscription-first, not algorithm-first

TubeScout's whole premise is that you already curated your channels by subscribing — the value is in keeping up with THAT list, not an engagement feed. It reads subscriptions.list with read-only OAuth and never posts or changes anything on YouTube. Uploads are read from each channel's uploads playlist (playlistItems.list = 1 quota unit) rather than search.list (100 units), so two daily sweeps of 800+ channels use ~600 of the 10,000 free units/day. Dead/terminated playlists are detected and retired so they aren't retried forever.

### No LLM inside TubeScout — everything routes through NEXUS

TubeScout deliberately hosts no model. Every news-card summary, every implement-worthiness score, and the Discover reasoning all go to NEXUS POST /synthesize with a pinned provider list (summaries: Groq→Cloudflare→Gemini; Discover: Groq default, gemma4 local switchable). This keeps per-video cost at effectively zero (NEXUS favours free/local models) and means TubeScout inherits NEXUS's failover for free. When NEXUS is unreachable the summarizer falls back to a trimmed description so the page never empties; a scorer simply leaves the video pending for the next run.

### Graceful degradation is the architecture

The twice-daily cycle (sweep → reclassify → transcripts → summarize → dedup → score → scout) wraps every stage in a _safe() guard so one failure never aborts the rest. Summaries are decoupled from transcripts: the page uses the transcript when present, otherwise the description, so it keeps working even when YouTube IP-blocks the caption scraper. That scraper distinguishes 'no captions available' (skip quietly) from 'YouTube is blocking us' (raise IPBlocked) and, on a block, persists a multi-hour cooldown in the state table so it never extends the block by hammering.

### Two-pass channel classification

Channels are bucketed into topics twice. The keyword organizer (organizer.classify) does whole-word matching (word-boundary regex, so 'ai' doesn't match 'painting') over title+description against the config topic map — strong on the specific tech buckets. The smart reclassifier (reclassify.py) then adds YouTube's own topicDetails.topicCategories and picks the most specific candidate via a TOPIC_RANK table (ai_ml/software_dev=10 down to lifestyle=1), so a [Lifestyle, Science] channel lands in science. This combination cut the 'other' pile from ~450 channels to ~3. User-set topics (topic_manual=1) are never overwritten.

### Conservative cross-channel dedup

The same story often hits ten channels at once. dedup.run_dedup tokenizes each headline (stopword-filtered, len>2), clusters by Jaccard similarity ≥ dedup.threshold (0.55) within a dedup.window_hours (72h) window, and marks one canonical card with dup_of/dup_count on the rest. It is deliberately conservative — a false merge (hiding a distinct story) is worse than a miss — so the threshold is high and bounded by time. The page hides duplicates by default and shows '+N also covered' on the canonical card; ?show=all reveals them all.

### Privacy-preserving discovery

The Discover recommender never feeds your taste into YouTube's recommendation or ad system. build_profile assembles a taste profile entirely on-machine (favorited channels, must-reads, AI/tech channels, your top implement-score tags) and a NEXUS provider reasons over it to suggest real channels — the reasoner can be switched to a fully-local gemma model in Settings so nothing leaves the machine at all. YouTube is touched only for a neutral search().list name→channel lookup that reveals nothing about you, and 'Follow privately' ingests a channel into TubeScout without subscribing on YouTube.

### Public page, owner controls, permanent link

Reads (news, favorites, digest, settings views) are public; mutations are guarded centrally by the require_token_for_writes middleware, which enforces TUBESCOUT_PAGE_TOKEN on every POST/PUT/PATCH/DELETE when the token is set (open in local single-user mode). The page is served by the QI_TubeScout NSSM service (AppDirectory C:\TUBESCOUT, corrected 2026-06-18) and exposed by QI_TubeScoutTunnel as a permanent named Cloudflare tunnel at tubescout.quiddityinnovations.com — no open inbound port on the machine. The 'pairs with NEXUS' link auto-resolves to NEXUS's local or tunnel URL depending on how TubeScout itself is being viewed.

PART 8

# Documentation & Source Index

## Project Overview & Setup

Claude Project Instructions  [Markdown]

C:\TUBESCOUT\CLAUDE.md

Session-start protocol, what TubeScout is (cousin tier), ports (8503 API / 7843 UI), and the parallel-projects port table. Note: still references the legacy C:\QI\ECOSYSTEM registry path — migrated to C:\QIH\ecosystem.

YouTube OAuth Setup Guide  [Markdown]

C:\TUBESCOUT\SETUP_YOUTUBE_OAUTH.md

One-time 5-minute setup: create a Desktop OAuth client (youtube.readonly), drop client_secret.json into secrets/, run --login, verify with --test, and the quota math (~600 of 10,000 free units/day).

Requirements  [Text]

C:\TUBESCOUT\requirements.txt

Pinned dependencies: fastapi, uvicorn[standard], gradio, httpx, python-dotenv, python-docx, pydantic; google-api-python-client + auth libs (P1); youtube-transcript-api (P2).

Start scripts  [Batch / VBS]

C:\TUBESCOUT\TubeScout_Start.bat / TubeScout_Start_Server.bat / start_server_hidden.vbs / TubeScout_Run_Cycle.bat

Manual launchers for the server and the twice-daily cycle (the latter mirrors what Task Scheduler runs).

## Key Source — Entry & API

Main Entry Point  [Python]

C:\TUBESCOUT\main.py

Starts the FastAPI API (uvicorn :8503) in a daemon thread and the Gradio status UI (:7843); UTF-8 + file logging to data/logs/tubescout.log.

FastAPI App + News Page  [Python]

C:\TUBESCOUT\api\main.py

All endpoints + the server-rendered HTML pages: /health,/version,/info,/stats,/channels,/videos,/topics, channel mutations, /news,/favorites,/discover,/digest,/settings, /api/news,/api/config. Central write-guard middleware; CORS from qi_registry; tunnel-aware NEXUS link.

Gradio Status UI  [Python]

C:\TUBESCOUT\ui\app.py

Minimal operator console on :7843 (Status + About tabs). The real user interface is the FastAPI HTML news page.

## Key Source — Pipeline (shared/)

YouTube Data API client  [Python]

C:\TUBESCOUT\shared\youtube_client.py

OAuth (youtube.readonly) + get_service(); list_subscriptions, get_uploads_playlists, list_recent_uploads. CLI: --login / --test.

Sweep orchestrator  [Python]

C:\TUBESCOUT\shared\sweep.py

pull_subscriptions() + run_sweep(): discover new uploads across active channels since the lookback window, retire dead playlists. CLI: --pull-subs / --organize / --sweep / --all.

Channel organizer + reclassifier  [Python]

C:\TUBESCOUT\shared\organizer.py, reclassify.py

Keyword classifier (whole-word) + YouTube topicCategories with a specificity rank; reduced 'other' from ~450 to ~3. Respects manual topic locks.

Transcript fetcher  [Python]

C:\TUBESCOUT\shared\transcripts.py

Captions-only fetch (youtube-transcript-api), favorites-first queue, randomized throttle, IPBlocked detection + multi-hour cooldown persisted in state.

Whisper fallback (opt-in)  [Python]

C:\TUBESCOUT\shared\whisper_fallback.py

yt-dlp audio download + faster-whisper local transcription for caption-less videos; off by default (whisper.enabled), live-stream/duration guards.

Summarizer + dedup + scorer  [Python]

C:\TUBESCOUT\shared\summarize.py, dedup.py, score.py

NEXUS /synthesize news cards (HEADLINE+SUMMARY, description fallback); Jaccard headline dedup; implement-worthiness scoring → QI Brain /api/log_feature.

Ecosystem feeds  [Python]

C:\TUBESCOUT\shared\scout_feed.py, recommend.py

scout_feed builds the curated OPML and imports it to NEXUS Scout (Kaze); recommend builds the local taste profile, reasons via NEXUS, and follows channels without subscribing.

Cycle + drainer  [Python]

C:\TUBESCOUT\shared\cycle.py, process.py

cycle.run_cycle() is the 07:00/19:00 job (sweep→reclassify→transcripts→summarize→dedup→score→scout, each _safe-wrapped); process.py drains the transcript/summary backlog in committed batches.

Data layer + config  [Python]

C:\TUBESCOUT\shared\db.py, config.py

SQLite (WAL, FK on, schema v1, idempotent migrations) + channel/video/sweep helpers; dotted-path config get()/set_values() over config/tubescout.json with hot reload.

Service installer  [Python]

C:\TUBESCOUT\shared\install_service.py

Registers the QI_TubeScout NSSM service via the QI_Elevate broker (AppDirectory C:\TUBESCOUT, Description set, AUTO_START).

## Configuration

Runtime Config  [JSON]

C:\TUBESCOUT\config\tubescout.json

Ports, interests (AI/Travel/Retirement/DOAC), youtube (scopes, max_subscriptions), sweep (07:00/19:00, 14h lookback), transcripts (languages, throttle, cooldown), whisper (off), scoring (threshold 7.0, brain_autolog), dedup (0.55/72h), integration (NEXUS/Brain/Hive URLs), scout_export, and the topic keyword map.

Secrets (gitignored)  [JSON / env]

C:\TUBESCOUT\secrets\client_secret.json, token.json, tubescout.env

YouTube OAuth client + refreshable token, and optional TUBESCOUT_PAGE_TOKEN / TUBESCOUT_NEXUS_LINK_MODE env. Never committed (secrets/ is gitignored).

## Tools & Tests

Smoke tests  [Python]

C:\TUBESCOUT\tests\test_smoke.py

Live HTTP smoke tests against :8503; whole module skips cleanly when the service is offline; contract + authed endpoints validated conditionally.

Service / interest tools  [PowerShell / Python]

C:\TUBESCOUT\tools\fix_services.ps1, mark_interests.py, session_wrap.py, _write_summary.py

Idempotent NSSM service+tunnel fixer (run elevated), interest-marking helper, and session-wrap/summary helpers.

Admin service installer  [Batch]

C:\TUBESCOUT\TubeScout_Install.bat

Elevated one-shot to (re)install the QI_TubeScout service and tunnel.

## Project Documentation Folder

Business Documentation  [Folder]

C:\TUBESCOUT\Quiddity Innovations - TubeScout Documentation\Business Documentation\

Business-facing docs for TubeScout (QI documentation convention).

Technical & User Documentation  [Folder]

C:\TUBESCOUT\Quiddity Innovations - TubeScout Documentation\Technical Documentation\, User Documentation\, Cheatsheets\

Technical reference, user guide and cheatsheets folders.

Logs, Minutes & Summaries  [Folder]

C:\TUBESCOUT\Quiddity Innovations - TubeScout Documentation\Implementation Log\, Meeting Minutes\, Session Summaries\

Implementation log, meeting minutes and dated session summaries.

## Ecosystem & Registry

QI Ecosystem Registry (tubescout)  [JSON]

C:\QIH\ecosystem\qi_registry.json

TubeScout entry: ports 8503/7843, family_tier=cousin, integrates_with nexus/qi_brain/openclaw, exposed + consumed endpoints, QI_TubeScout + QI_TubeScoutTunnel services, QI_TubeScout_AM/_PM tasks.

QI Service Registry (QI_TubeScout)  [Markdown]

C:\QIH\ecosystem\QI_Service_Registry.md

Canonical NSSM entries: QI_TubeScout (uvicorn :8503, AppDirectory C:\TUBESCOUT, log data/logs/service.log) + QI_TubeScoutTunnel (permanent named tunnel tubescout.quiddityinnovations.com). Includes the 2026-06-18 AppDirectory fix note.

QI Ecosystem Map  [Markdown]

C:\QIH\ecosystem\QI_Ecosystem_Map.md

Where TubeScout sits in the QI port/family map and integration contracts.

Project Memory Index  [Markdown]

C:\Users\renne\.claude\projects\C--CLAUDE\memory\MEMORY.md

Claude's persistent memory; the TubeScout entry records the build (2026-06-15, :8503) and watch interests.