# Claude Manager — Meeting Minutes

Quiddity Innovations | Session records

## Meeting 02 Extended — 2026-04-06

Attendees: Renne Santiago, Claude (Agent Manager)

Topic: Tester agent design and test infrastructure build

### Decisions Made

Test stack: pytest + httpx (API), Playwright (UI), Locust (load) — all free, all Python

Rejected: Selenium (replaced by Playwright), Cypress (JS-only), TestComplete/Katalon (paid), JMeter (Java), Robot Framework (unnecessary overhead)

Tester has cross-project mandate — only agent allowed to test ALL QI services

Failed tests auto-create kanban tasks — no manual triage needed

Tester model: Haiku default (fast/cheap for test runs), Sonnet max for analysis

C:\Claude has no git repo yet — to be initialized in Meeting 03

### Issues Found

Naya root / returns HTTP 404 — FastAPI server has no root route. Task filed.

Naya and NEXUS have uncommitted git changes — to be committed.

C:\Claude not yet a git repository.

### Next Session (Meeting 03)

sc start ClaudeManager (admin) — persist dashboard as service

Fix Naya root 404

Install SQLite MCP + Git MCP

Run Architect→Builder→Inspector workflow on a real task

Wire Scout to NEXUS /scout/digest

Test OpenSpace skill-discovery

# Meeting Minutes — 2026-06-17 14:31

CoWork Dispatch — Pending queue cleanup & Claude approval authority

Decision: inspector compliance findings are a separate channel (/compliance) and must NOT pollute the CoWork Dispatch human-review queue.

Decision: stale inspector dispatches resolved (not approved) to avoid mass apply-pipeline runs.

Decision: Claude granted dispatch approval authority via tools/dispatch_admin.py.

Next steps: Watch the next scheduled inspector run to confirm it re-raises exactly ONE dispatch per live finding (no flood).; Decide real disposition for the recurring findings (gitignore_secrets / session_freshness / docs_no_decoys) per project.; Consider auto-resolving inspector dispatches whose underlying condition is fixed (close-the-loop on /compliance).; Optionally add a dashboard badge linking CoWork Dispatch ↔ /compliance counts.