# Claude Manager — Meeting 02 Session Summary

Date: 2026-04-06  |  Phase: Build Phase 1

## Completed This Session

- Installed Bun v1.3.11 (required for claude-peers)

- Installed claude-peers MCP globally (bun) + registered in ~/.claude.json (user scope)

- Installed OpenSpace MCP (HKUDS/OpenSpace) in isolated venv at C:ClaudeOpenSpace.venv + registered in ~/.claude.json

- Built 6 agent folders with soul.md, skills.md, config.json each: architect, builder, scout, scribe, ops, inspector

- Built dashboard server (FastAPI + HTML) at C:ClaudeDashboardserver.py — live on port 8600

- Created install_service.bat for NSSM registration (requires admin)

- Wrote 3 QI skills: session-summary, git-commit, doc-generator

- Ran Scout agent end-to-end test (Haiku model, research task) — PASSED

- Scout recommended 3 next MCPs: SQLite MCP, Git MCP, Code Quality MCP

- Updated status.json with full infrastructure state

- Updated LATEST.md handoff for Meeting 03

## Next Up (Meeting 03)

- Run install_service.bat as Administrator to register ClaudeManager NSSM service

- Install SQLite MCP (pip install mcp-sqlite)

- Install Git MCP (npm install -g @cyanheads/git-mcp-server)

- Full Architect -> Builder -> Inspector chain test on a real small task

- Dashboard enhancement: live port health checks

## In Development

- Claude Manager agent orchestration system (C:Claude)

- OpenSpace skill evolution integration

- NEXUS integration for Scout's AI news feed

## Future Enhancements

- Multi-agent parallel task execution

- Agent-to-agent messaging via claude-peers federation

- OpenSpace cloud community skill sharing

- Automated nightly agent health report

## Technical Notes

- OpenSpace requires Python 3.12+ but runs fine on 3.11 in isolated venv — never install globally (breaks fastapi/gradio starlette dependency)

- claude-peers requires Bun — registered with full bun.exe path in MCP config

- Dashboard NSSM service install needs admin — script ready at C:ClaudeDashboardinstall_service.bat

## Files Created / Modified

| File | Action |
| --- | --- |
| C:Claudestatus.json | UPDATED |
| C:ClaudeSession SummariesLATEST.md | UPDATED |
| C:ClaudeAgents{6 agents}soul.md (x6) | CREATED |
| C:ClaudeAgents{6 agents}skills.md (x6) | CREATED |
| C:ClaudeAgents{6 agents}config.json (x6) | CREATED |
| C:ClaudeDashboardserver.py | CREATED |
| C:ClaudeDashboardstart_dashboard.bat | CREATED |
| C:ClaudeDashboardinstall_service.bat | CREATED |
| C:ClaudeOpenSpace\ | CLONED + INSTALLED |
| C:ClaudeSkillssession-summaryskill.md | CREATED |
| C:ClaudeSkillsgit-commitskill.md | CREATED |
| C:ClaudeSkillsdoc-generatorskill.md | CREATED |
| C:Users enne.claude.json | UPDATED (2 new MCPs) |