# Claude Voice — Evaluation & Forward Plan

20 June 2026

Reflected under QI Hive. Claude Voice = embodiment layer (voice/face/meeting). The meeting room is the prototype for the future multi-platform hub.

# Evaluation (what is REAL vs NOT)

REAL & working:

Two-way voice (STT in / TTS out) on PC, LINE, Telegram, and the meeting room (VTVJB).

Multi-party meeting hosted by Claude; humans + agents; addressing/turn-taking; live transcript + save; talking-avatar video (fast + HD lip-sync).

NOT built (do not present as done):

Screen-share / present panel; real-time lip-sync in-meeting; bot avatars as video tiles; remote internet participants; Claude vision (seeing you); transcription record/history (in progress); the multi-platform hub.

# Plan — phased

Phase A (finish today's): transcription record toggle + history; lock joins (name prompt); switch meeting brain to a stronger model.

Phase B (stability): NSSM services for all Claude Voice processes; open meeting to LAN/tunnel with a join code.

Phase C (richer presence): real-time lip-sync host; bot avatars-as-video; full resizable/pop-out panes; screen-share/present panel.

Phase D (scale): refactor meeting to Redis-backed rooms + dedicated GPU STT service; host on IIS reverse-proxy (or nginx); auth/rooms.

Phase E (spinoff): launch the multi-platform HUB project (Teams/LINE/IG) with BU common-domain/SSO from day one — separate session.

# QI Hive placement

Registry: claude_voice (ports 8720 control / 8721 LINE / 8722 meeting) in qi_registry.json; tunnel qi-claudevoice in tunnels.json.

Brain: this session + decisions (VTVJB engine, grounding rule, CPU-STT) + feature (the meeting room/VTVJB bus) logged via qi-brain.

Docs: Embodiment Playbook + this plan under C:\QIH\shared\documentation; memory under the project.