# Naya — Project Status

QI Hive — Project Documentation Library

Generated: 2026-08-02    •    Source: C:\NAYA\INTRO

This document mirrors the live Project Status page in the QI Hive dashboard (7 tabs). It is generated from the project's INTRO source set; the raw status_*.json / .md / .svg files are in the accompanying source\ folder.

# Naya — Renne's Private Personal AI + File Intelligence Assistant

## What is Naya?

Naya is a private, single-owner AI assistant built by Quiddity Innovations for Renne Santiago.

Where Maia is a product for schools, Naya is a tool for one person: it lives on Renne's own machine,

answers questions in technical domains (AI/ML, physics, programming, networking, VMs, Docker, languages),

and — uniquely — it can act on the local filesystem. Naya scans drives, finds duplicate and near-duplicate

files, plans cleanups, generates reports, and schedules heavy jobs for off-hours.

Naya is a sibling of Maia. It reuses Maia's proven engine (the same maia_db, maia_context, and

maia_lang modules from C:\QI) but points them at its own database, runs its own LLM chain, and wears a

personal persona. Naya is reached only through Telegram (long-poll, LAN-only) and a local Gradio

console — there is no public chat surface.

Naya = Brain (AI chat, an 8-model LLM chain, NEXUS multi-AI synthesis, memory) + Hands (the file

engine: SHA-256 duplicate detection, fuzzy-name matching, cleanup advisor, safe-delete with undo, watchers,

and scheduling). The FileHQ project was merged into Naya on 2026-04-05 as the filehq/ package.

## The Problem We Solve

Renne works across many disks and an enormous file collection — duplicates and clutter accumulate invisibly.

"Where did my disk space go?" is hard to answer without a tool that actually scans and remembers.

A general chatbot can answer a physics or networking question, but it cannot reach into your filesystem,

find the duplicates, and (with consent) clean them up.

Deleting files is dangerous — there must be approvals, a recycle-bin default, and an undo path.

Heavy scans should not run while you are working; they belong in off-hours.

## Our Approach

Naya is LLM-first. Every message goes to the LLM chain for structured intent extraction first — the model

decides whether the message is a file command (scan_duplicates, find_largest, generate_report, ...) or

just a question. A keyword router survives only as a safety fallback. File actions pass through an explicit

permission gate stored in the database; destructive operations default to the recycle bin and are always

reversible.

Like Maia, Naya runs a priority-ordered LLM chain with automatic failover — local Ollama models first

(free, private, offline), then free cloud tiers, with Claude Sonnet as the last-resort high-quality fallback.

For genuinely hard questions Naya can route to the sibling NEXUS project for multi-AI synthesis. Nothing

about the models is hardcoded; the chain lives in the llm_chain table of naya.db.

## Who Uses Naya?

| Role | How they interact |
| --- | --- |
| Renne (owner) | Chats with Naya via the @Naya_qi_bot Telegram bot (long-poll, LAN-only) — asks questions, issues file commands, approves cleanups |
| Renne (operator) | Uses the local Gradio console (port 7861) — Chat, File Manager, Naya Brain, Settings, Logs tabs |
| Sibling projects | Maia may query Naya's API for file intelligence; NEXUS is called by Naya for multi-AI synthesis; FileHQ is absorbed as the file engine |
| Background watchers | No human — disk-space monitor, USB watcher, and off-hours scheduler run inside the server and notify Renne via Telegram |

## Current Build Status (June 2026)

Naya's development is paused in the QI registry — no active feature work is underway and it is not on the

near-term roadmap. However, the services are running: QI_NayaBot (port 8002) and QI_NayaGradio

(port 7861) are both live as NSSM Windows services, so Naya still answers on Telegram and the console day to day.

The status below reflects what the running code actually supports.

| Area | Status |
| --- | --- |
| Telegram chat (long-poll, @Naya_qi_bot, owner-restricted) | ✅ Live |
| Flask API server (/ask, /health, /status, /api/action) | ✅ Live |
| 8-model LLM chain with automatic failover | ✅ Live |
| LLM-first structured intent routing + action dispatcher | ✅ Live |
| Gradio console (Chat, File Manager, Naya Brain, Settings, Logs) | ✅ Live |
| SHA-256 exact-duplicate scanner (background threads) | ✅ Live |
| Fuzzy / similar-name scanner | ✅ Live |
| Cleanup advisor (storage analysis + plan + execute) | ✅ Live |
| File memory (folder insights, intent capture + reminders) | ✅ Live |
| Permission gate + safe-delete with undo (recycle-bin default) | ✅ Live |
| Report generation (PDF / Word / Markdown / text) | ✅ Live |
| Background watchers (disk monitor, USB watcher, off-hours scheduler) | ✅ Live |
| Chat-driven deferral + Windows Task Scheduler integration | ✅ Live |
| NEXUS multi-AI synthesis routing | ⚠️ Partial — built, off by default (personal.nexus_enabled) |
| FileHQ file engine (merged filehq/ package, internal port 8200) | ⚠️ Partial — bridged + auto-started on demand |
| RAG / knowledge base (ChromaDB) | ⚠️ Partial — removed from Naya, archived in RAG_ARCHIVE\ |
| LINE channel (Naya OA) | ⚠️ Partial — module present, opt-in, no-ops without creds |
| Cross-bot peer bridge (Tasuke / Maia / Naya, HMAC-signed) | ⚠️ Partial — HTTP webhook built |
| QI Brain session/decision logging | 🗓️ Planned — not wired |
| Public internet exposure | 🚫 By design never — LAN-only (one demo Cloudflare tunnel for the UI only) |

## The Vision

Naya is the proof that the Maia engine generalises: one shared codebase can serve a classroom (Maia) or a

single power-user with filesystem superpowers (Naya). The longer-term idea is a personal AI that can do

anything its owner can do on their machine — find, organise, summarise, clean, schedule — but only ever with

explicit consent and always reversibly. Naya is where the "agent that touches the real world" half of the

QI vision is prototyped, safely, on one trusted machine.

## Safety by Design

Naya can reach into the filesystem, so safety is structural, not optional:

Permission gate — every destructive action checks a flag in naya.db (personal.file_modify_approved,

file_scan_approved, ...). Denied actions tell the owner the exact phrase to say to approve.

Recycle bin first — deletes go to the Windows recycle bin (via send2trash) by default; permanent

delete needs explicit approval.

Undo — the executor moves files to a TRASH folder and logs every batch, so undo_last() can restore them.

Never the keep copy — duplicate cleanup always preserves one copy (the oldest) of each group.

LAN-only — Telegram uses outbound long-polling, so no inbound port is ever opened to the internet.

## Brain + Hands (Sibling of Maia)

Shared engine — naya_db.py patches maia_db.DB_FILE to C:\NAYA\naya.db, then re-exports every

function, so Maia's battle-tested DB / context / language code runs unchanged against Naya's own data.

Own data — naya.db holds config, the LLM chain, and conversation history; naya_brain.db holds the

file-intelligence data (scans, similarity groups, folder insights, intents, operations).

Separate, never merged — Maia can call Naya's API; Naya never becomes part of Maia's codebase.

---

This page is editable at `C:\NAYA\INTRO\status_intro.md` — save and click Refresh to update.

# Architecture & Blueprint

## Naya Architecture

naya_architecture.svg

## Naya Schema

naya_schema.svg

# Feature Status — Business

## Personal AI Chat

| Capability | What it does | Status |
| --- | --- | --- |
| Direct technical conversation | Naya answers questions across technical domains without dumbing down or padding answers with filler. (Domains: AI/ML, physics, programming, networking, VMs, Docker, languages, sysadmin) | Live |
| Telegram is the chat surface | Renne talks to Naya through the @Naya_qi_bot Telegram bot. Long-poll only, so no public URL is ever exposed; only authorised chat IDs are answered. (naya.telegram_allowed_chat_ids gate; runs as a daemon polling thread inside the server) | Live |
| 8-model LLM chain with failover | If one model is down or slow, Naya automatically tries the next in priority order until it gets a usable answer. (llm_chain table in naya.db: DeepSeek-R1 8B -> Cloudflare Qwen -> GPT-OSS 20B local -> Gemma3:27b -> Qwen3:4b -> MiniMax M2.5 -> GPT-OSS 120B -> Claude Sonnet) | Live |
| Local-first, free-first models | Local Ollama models answer first (free, private, offline). Free cloud tiers next. Claude Sonnet is reserved as the high-quality last resort. (personal.anthropic_mode = fallback ¦ always ¦ never) | Live |
| Multi-AI synthesis via NEXUS | For genuinely hard questions Naya can ask the sibling NEXUS project to fan one prompt out to many AIs and merge the best answer. (_try_nexus_synthesize() calls NEXUS :8010 /synthesize; gated by personal.nexus_enabled (off by default)) | Partial |
| Conversation memory | Naya remembers earlier turns in a conversation and builds on them. (conversations table (690 rows); sliding window per conv_key, personal.history_limit = 30) | Live |
| Multi-language | Naya detects the owner's language and responds in it, reusing Maia's language engine. (maia_lang.detect_input_language + build_language_instruction) | Live |

## File Intelligence (Hands)

| Capability | What it does | Status |
| --- | --- | --- |
| Find exact duplicates | Naya scans drives and finds files that are byte-for-byte identical, grouping them and reporting how much space you would reclaim by keeping one copy. (naya_scanner.start_exact_scan — size pre-filter then SHA-256; results in naya_brain.db (2.7M similarity-group rows recorded)) | Live |
| Find near-duplicates by name | Catches files that are not identical but clearly related — same name, slightly different content — so scattered versions can be reconciled. (naya_scanner.start_fuzzy_scan — difflib fuzzy name matching) | Live |
| Disk space analysis | Ask 'where did my space go?' and Naya reports drive usage plus ranked cleanup candidates: temp, browser/app caches, recycle bin, duplicates, old large files. (naya_advisor.analyze_storage — combines its own scanners with FileHQ index queries) | Live |
| Find largest / oldest files | Surface the biggest disk hogs or the files you have not touched in years. (find_largest / find_oldest action handlers) | Live |
| Folder insights | Ask 'what's in folder X?' and Naya summarises counts, total size, dominant file types, age range, and the top files. (naya_memory.folder_insight — reads the FileHQ index, caches in naya_brain.db for 24h) | Live |
| USB cross-reference | Plug in a USB drive and Naya can compare its contents against your main drive to flag what is already a duplicate. (naya_scanner.detect_usb_belongings) | Live |
| Configurable scan target | The drive Naya scans is a config value, not hardcoded — point it anywhere. (personal.default_scan_drive (default C:\1-AI); personal.file_scan_root) | Live |

## Safe Action & Cleanup

| Capability | What it does | Status |
| --- | --- | --- |
| Cleanup advisor workflow | The 'running out of space' flow: Naya analyses, proposes a plan, remembers it, and executes only on your approval. (naya_advisor.create_plan / handle_chat; plans stored in naya_brain.db) | Live |
| Permission gate | Every file-modifying action requires explicit approval. A blocked action tells you the exact phrase to say to enable it, then retry. (_is_approved() checks naya.db flags; personal.file_modify_approved=false, file_scan_approved=true) | Live |
| Recycle-bin-first deletes | Deletions go to the Windows recycle bin by default. Permanent deletion happens only on explicit consent. (send2trash; permanent delete is opt-in) | Live |
| Undo | Naya moves files to a TRASH folder and logs every batch, so the last operation can be fully reversed. (naya_executor.undo_last() / undo_batch(); operations logged in naya_brain.db) | Live |
| Never deletes the keep copy | When clearing duplicates, Naya always preserves one copy of each group (the oldest). (naya_executor never removes is_oldest member) | Live |
| Reports in any format | Generate a space, duplicates, actions, deferred, or full report as PDF, Word, Markdown, or plain text. (naya_reporter.generate_report; saved to C:\NAYA\REPORTS\) | Live |

## Automation & Background Watchers

| Capability | What it does | Status |
| --- | --- | --- |
| Chat-driven deferral | Say 'not now' or 'do it tonight' and Naya saves the pending action and runs it later, off-hours. (naya_deferral; stored as naya_intents (status=deferred) in naya_brain.db) | Live |
| Natural-language scheduling | Say 'run daily at 2am' and Naya creates a real Windows Task Scheduler task to run the job on schedule. (naya_deferral creates tasks under the Naya\ prefix via schtasks) | Live |
| Disk-space monitor | Naya watches every drive and alerts you on Telegram when free space drops below your threshold. (naya_watcher.disk_monitor_tick; low_space_threshold_pct / _gb settings) | Live |
| USB watcher | Naya notices when a new external drive appears and can queue it for an overnight scan. (naya_watcher.usb_watcher_tick — polls drive letters every ~60s) | Live |
| Off-hours scheduler | Heavy queued jobs run during configured quiet hours, with idle detection, so scans never compete with your work. (naya_watcher off-hours scheduler tick; quiet_hours_start/end settings) | Live |
| Proactive reminders | If you once said 'I should clean folder X', Naya can resurface that intent later: 'You mentioned X a few weeks ago — want to do it now?' (naya_memory.capture_intent + reminder_message injected at start of a turn) | Live |

## Operations & Ecosystem

| Capability | What it does | Status |
| --- | --- | --- |
| Gradio operator console | A local web console with Chat, File Manager, Naya Brain, Settings, and Logs tabs for managing Naya from the browser. (naya_gradio.py on port 7861, QI_NayaGradio service) | Live |
| 24/7 Windows services | Naya runs as managed NSSM services so it is always available without a terminal open. (QI_NayaBot (8002) + QI_NayaGradio (7861), both SERVICE_RUNNING) | Live |
| LAN-only by design | Naya is deliberately not exposed to the internet. Telegram works via outbound polling, so no inbound port is opened. (Registry: never expose via Cloudflare. One demo tunnel (QI_NayaTunnel) exposes only the UI for occasional remote demos) | Live |
| FileHQ file engine (merged) | FileHQ was absorbed as Naya's file engine — a FastAPI service Naya can call for deep file content and indexing. (filehq/ package, auto-started on internal port 8200 via filehq_bridge.py when first needed) | Partial |
| Cross-bot peer bridge | Because Telegram refuses bot-to-bot delivery, Naya carries HMAC-signed messages to and from sibling bots (Tasuke, Maia) over an HTTP bridge in a shared chat. (POST /webhook/peer-bridge; also janitors sibling-bot status-leak messages) | Partial |
| LINE channel (Naya OA) | An optional LINE Official Account interface, off unless credentials are present. (naya_line.py — no-ops gracefully without the LINE SDK or creds) | Partial |
| QI Brain logging | Register Naya sessions and decisions in the QI Brain for cross-project memory. (Not yet wired) | Planned |

# Feature Status — Developer / Technical

## Server & Runtime

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Flask application server | naya_server.py | Live | Flask on port 8002, NSSM service QI_NayaBot (AppDirectory C:\NAYA). Reconfigures stdout to UTF-8; rotating log at C:\NAYA\LOGS\naya_log.txt (10 MB x 3). Imports naya_db FIRST so maia_db.DB_FILE is patched before any maia_* module loads. |
| POST /ask | naya_server.py :: ask() | Live | Primary chat endpoint. JSON {message, conv_key?, user_id?}. Calls ask_naya(); saves both turns via db.save_message(); returns {response, conv_key, bot}. |
| ask_naya() orchestrator | naya_server.py :: ask_naya() | Live | Turn pipeline: due-reminder injection -> help system -> permission/folder-access commands -> LLM intent extraction + action_router.dispatch() -> legacy keyword router (fallback) -> advisor/memory hooks -> NEXUS (if complex+enabled) -> free-form LLM via _llm_call(). |
| GET /health, /status, /version, /info | naya_server.py | Live | /health basic liveness; /status returns bot identity + LLM chain labels; /version + /info present for QI ecosystem parity. |
| POST /api/action | naya_server.py :: /api/action | Live | Direct, structured action entry point used by the Gradio File Manager — dispatches into naya_action_router.dispatch_action() without going through chat. |
| Telegram long-poll thread | naya_server.py :: _telegram_polling() / start_telegram_polling() | Live | Daemon thread calling Telegram getUpdates with 30s long-poll, offset tracking, back-off on error. Restricts replies to naya.telegram_allowed_chat_ids. Janitors sibling-bot NO_OP status leaks. @Naya_qi_bot. |
| POST /webhook/peer-bridge | naya_server.py :: peer_bridge webhook | Partial | HMAC-signed HTTP bridge carrying messages between sibling bots (Tasuke/Maia/Naya) that share a Telegram chat — Telegram refuses direct bot-to-bot delivery. Config from C:\QI\shared-chats.json or the WSL OpenClaw bridge. |
| FileHQ engine auto-start | naya_server.py :: _start_filehq_engine() / _auto_start_filehq() | Partial | Lazily boots the merged FileHQ FastAPI app (filehq.main:app) via uvicorn on internal port 8200 in a daemon thread, the first time a file query needs it. |

## LLM Routing & Intent

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| LLM chain caller with failover | naya_server.py :: _llm_call() | Live | Walks db.get_bot_llm_chain('personal') in priority order. Per-provider branches: anthropic (Anthropic SDK, prompt-cache for >=4096-char system), ollama (POST /v1/chat/completions @127.0.0.1:11434), openrouter/cloudflare (OpenAI-compatible). force_fast promotes local/small models; force_sonnet promotes Anthropic for complex queries. |
| Structured intent extraction | naya_llm_intent.py :: extract_intent() / ACTIONS | Live | LLM-first router: sends each message with a schema system prompt and parses a JSON intent {action, target, destination, format, schedule_time, chain_action, confidence}. ~25 actions defined in ACTIONS. Replaces keyword matching as PRIMARY routing. |
| Action dispatcher | naya_action_router.py :: dispatch() / dispatch_action() | Live | Maps intent action -> handler in _HANDLERS. Permission-gated handlers (_is_approved + _perm_denied). Supports compound chain_action (two actions in one message). Same handlers serve chat, Telegram and the File Manager UI. |
| Legacy keyword router (fallback) | naya_intent_router.py :: handle_chat() | Live | Regex/keyword intent matching, used only when LLM intent extraction fails entirely, so file commands still work if the model is unreachable. |
| NEXUS synthesis routing | naya_server.py :: _try_nexus_synthesize() | Partial | POSTs {question, context?} to NEXUS :8010 /synthesize, returns merged answer + models-used note. Gated by personal.nexus_enabled (false by default) and _is_complex(); fails closed to the local chain. |
| Help system | naya_help.py :: handle_chat() | Live | Intercepts 'help' / 'what can you do' / 'how do I...' before the router and returns capability guidance. |

## Shared Engine (reused from Maia)

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| DB redirect shim | naya_db.py | Live | Sets maia_db.DB_FILE = C:\NAYA\naya.db then re-exports all maia_db symbols (incl. private _conn). Adds Naya overrides save_message()/get_history() keyed on personal.history_enabled / history_limit. Must import before any maia_* module. |
| Context builder | maia_context.py (C:\QI, reused) | Live | ctx_builder.build_context(user_id, bot_key='personal') assembles owner persona + facts + history into the system prompt — running against naya.db via the shim. |
| Language engine | maia_lang.py (C:\QI, reused) | Live | detect_input_language() + build_language_instruction() — langdetect-based; non-English input gets a language directive prepended. |
| RAG (removed) | RAG_ARCHIVE\ (was maia_rag) | Partial | maia_rag was removed from Naya's runtime (rag = None, _RAG_AVAILABLE = False) and archived under C:\NAYA\RAG_ARCHIVE\ for Maia reference. No vector store is active in Naya. |

## File Scanner (naya_brain.db)

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Exact-duplicate scanner | naya_scanner.py :: start_exact_scan() / _exact_scan_worker | Live | Background thread. Phase 1 walk (skips system dirs, <10KB files, A:/B:), Phase 2 group by size, Phase 3 SHA-256 only size-collision candidates, Phase 4 keep groups of 2+. Writes naya_similarity_groups (group_type='exact') with wasted_bytes; updates naya_scans. |
| Fuzzy-name scanner | naya_scanner.py :: start_fuzzy_scan() | Live | difflib-based near-duplicate name matching across drives; stores group_type='fuzzy_name' rows. Scan registry supports parallel + cancellable scans (_is_scan_cancelled). |
| SHA-256 helper | naya_scanner.py :: _sha256() | Live | Chunked (64KB) streaming hash; returns None on any read error so a single unreadable file never aborts a scan. |
| USB cross-reference | naya_scanner.py :: detect_usb_belongings() | Live | Synchronous, fast: compares a USB drive's home-folder contents against the indexed main drive to flag already-present files. |
| Scan results query | naya_scanner.py :: get_scan_status() / get_duplicate_summary() | Live | Reads open groups ordered by wasted_bytes for chat responses and the Naya Brain tab; cancel_active_scan() stops a running scan. |

## Advisor, Memory & Safe Action

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Cleanup advisor | naya_advisor.py :: analyze_storage() / create_plan() / handle_chat() | Live | Combines temp/browser/app-cache/recycle-bin scanners with FileHQ index queries (dupes, old-large), ranks candidates by size, persists plans in naya_brain.db. send2trash recycle-bin default; permanent delete only on consent. |
| File memory | naya_memory.py :: folder_insight() / capture_intent() / reminder_message() | Live | folder_insight summarises a folder from the read-only FileHQ index (cached 24h in naya_folder_insights). capture_intent stores 'I should clean X' statements; reminder_message resurfaces due ones at turn start. |
| Safe executor + undo | naya_executor.py :: execute_decisions() / undo_last() / undo_batch() | Live | Moves non-keep duplicate members to NAYA_TRASH (never the is_oldest keep copy), logs each batch to naya_brain.db operations; requires personal.file_delete_approved=true; restores from TRASH on undo. |
| Permission + folder-access gates | naya_server.py :: _try_permission_command() / _try_folder_access_command(); naya_action_router :: _is_approved() | Live | Handles 'approve run commands', 'revoke all', 'protect X', 'add X as exception' before the router; folder access tracked in naya_folder_access (naya_brain.db, 16 rows). |

## Automation & Reporting

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Deferral & scheduling | naya_deferral.py :: handle_chat() / store_last_action() | Live | Parses 'not now' / 'tonight' / 'daily at 2am'; saves deferred intents (naya_intents, status='deferred') and creates Windows Task Scheduler tasks under the Naya\ prefix via schtasks. |
| Background watchers | naya_watcher.py :: start_watchers() / disk_monitor_tick() / usb_watcher_tick() | Live | Three APScheduler-driven services inside the server: disk-space monitor (low_space_threshold_pct/_gb -> Telegram alert), USB watcher (~60s drive-letter poll), off-hours scheduler (quiet-hours + idle detection runs queued heavy jobs). |
| Report generator | naya_reporter.py :: generate_report() | Live | Types: space / dupes / actions / deferred / full. Formats: md, txt, docx (python-docx), pdf (win32com else markdown). Saved to C:\NAYA\REPORTS\. |

## Gradio Console (port 7861)

| Component | File / Function | Status | Detail |
| --- | --- | --- | --- |
| Chat tab | naya_gradio.py | Live | Browser chat into ask_naya via the Flask API. |
| File Manager tab | naya_gradio.py | Live | Browse paths and trigger scans/actions through /api/action -> dispatch_action(), without typing commands. |
| Naya Brain tab | naya_gradio.py | Live | Surfaces scan results, similarity groups, folder insights and the file-intelligence state from naya_brain.db. |
| Settings + Logs tabs | naya_gradio.py | Live | Edit naya.db config (scan drive, approvals, LLM chain, anthropic mode); tail Naya logs in-browser. |
| Knowledge Base tab | naya_gradio.py (commented out) | Partial | Knowledge Base tab block is present but commented out (RAG removed); re-enable by uncommenting the gr.Tab block. |

# Code Explained — Code → Feature

Excerpts copied from the live Naya source (C:\NAYA). Each shows the real code behind a capability and explains what it does. Naya reuses Maia's engine via a DB-redirect shim, runs an 8-model failover chain from the database, routes by LLM-extracted intent, and gates every filesystem action behind explicit approval.

## Shared Engine (DB redirect shim)

Repoint Maia's engine at Naya's database   implements: Sibling-of-Maia: reuse Maia's code, keep separate data

naya_db.py

import maia_db as _mdb # ── Redirect ALL database operations to Naya's own file ── _mdb.DB_FILE = os.path.join(r"C:\NAYA", "naya.db") # Re-export every public symbol so callers can use `import naya_db as db` # and get identical function signatures — all backed by C:\NAYA\naya.db from maia_db import * # noqa: F401, F403 from maia_db import _conn # re-export private connection helper too

This three-line trick is what makes Naya a sibling of Maia rather than a fork. It imports Maia's maia_db module, overwrites its DB_FILE attribute to point at C:\NAYA\naya.db, then re-exports every function. Every downstream module (maia_context, maia_lang, naya_server) that does `import naya_db as db` now runs Maia's proven code against Naya's own data — no duplication, no cross-contamination with maia.db.

Import order matters — patch before maia_* loads   implements: Guaranteed DB isolation

naya_server.py · path setup

NAYA_HOME = r"C:\NAYA" QI_PATH = r"C:\QI" sys.path.insert(0, QI_PATH) sys.path.insert(0, NAYA_HOME) # naya_db MUST be imported first — it patches maia_db.DB_FILE to C:\NAYA\naya.db # so all subsequent maia_* imports (rag, lang, context) transparently use naya.db import naya_db as db import maia_lang as _maia_lang import maia_context as ctx_builder

The patch only works if it lands before any other module imports maia_db. naya_server puts both C:\NAYA and C:\QI on the path, imports naya_db first to apply the DB redirect, and only then imports maia_lang and maia_context — which now resolve to Naya's database. Get the order wrong and Maia's modules would silently read maia.db.

## Chat API (Flask :8002)

The /ask endpoint   implements: Primary chat entry point

naya_server.py · ask()

@app.route("/ask", methods=["POST"]) def ask(): """Main chat endpoint — accepts a message and returns Naya's response.""" data = request.get_json(force=True) or {} message = (data.get("message") or "").strip() conv_key = data.get("conv_key") or f"naya_{datetime.now().strftime('%Y%m%d')}" user_id = data.get("user_id", "owner") if not message: return jsonify({"error": "message is required"}), 400 response = ask_naya(message, conv_key=conv_key, user_id=user_id) # Save to history try: db.save_message(conv_key, "user", message, bot_key=BOT_KEY) db.save_message(conv_key, "assistant", response, bot_key=BOT_KEY) except Exception: pass return jsonify({"response": response, "conv_key": conv_key, "bot": BOT_NAME})

Every conversation — from the Gradio console and from Telegram — funnels through this one Flask route. It defaults the conversation key to a per-day bucket, delegates all the real work to ask_naya(), then persists both the user message and Naya's reply to the conversations table (via the patched db.save_message). Telegram and the File Manager reuse the same ask_naya()/dispatch path so behaviour is identical across surfaces.

Telegram long-poll (no inbound port)   implements: LAN-only chat channel, owner-restricted

naya_server.py · _telegram_polling()

base_url = f"https://api.telegram.org/bot{token}" offset = 0 poll_timeout = 30 # Telegram long-poll seconds while True: try: resp = _req_global.get( f"{base_url}/getUpdates", params={"timeout": poll_timeout, "offset": offset}, timeout=poll_timeout + 10, ) updates = resp.json().get("result", []) for upd in updates: offset = upd["update_id"] + 1 msg = upd.get("message") or upd.get("edited_message") or {} chat_id = msg.get("chat", {}).get("id") text = (msg.get("text") or "").strip() if not chat_id or not text: continue

Naya's only chat channel is Telegram, and it works by OUTBOUND long-polling: a daemon thread repeatedly calls getUpdates with a 30-second hold and tracks the update offset. Because Naya reaches out to Telegram rather than receiving a webhook, no inbound port is ever opened — which is exactly why the registry can keep Naya strictly LAN-only. Replies are further restricted to authorised chat IDs (naya.telegram_allowed_chat_ids).

## LLM Chain & Failover

Walk the chain, fall over on failure   implements: 8-model priority chain with automatic failover

naya_server.py · _llm_call()

chain = db.get_bot_llm_chain(BOT_KEY) # For fast intent extraction: put local/small models first if force_fast: chain = sorted(chain, key=lambda e: ( 0 if e.get("provider", "").lower() == "ollama" else 1 if e.get("provider", "").lower() == "anthropic" else 2)) ant_mode = (db.get_config("personal.anthropic_mode") or "fallback").lower() if force_sonnet and ant_mode == "fallback" and ANTHROPIC_API_KEY: chain = sorted(chain, key=lambda e: (0 if e["provider"] == "anthropic" else 1)) for entry in chain: if not entry.get("active", 1): continue provider = entry.get("provider", "").lower() model = entry["model"] try: ... # call this provider, return on success

Naya's intelligence is config-driven: get_bot_llm_chain reads the llm_chain rows from naya.db in priority order, and the loop tries each active model until one returns. force_fast reorders to cheap local models for intent extraction; force_sonnet promotes Claude for hard questions when anthropic_mode is 'fallback'. The live chain is DeepSeek-R1 8B (primary, local) -> Cloudflare Qwen -> GPT-OSS 20B local -> Gemma3:27b -> Qwen3:4b -> MiniMax M2.5 -> GPT-OSS 120B -> Claude Sonnet.

Per-provider call branches   implements: One chain, three transport styles (Anthropic / Ollama / OpenAI-compatible)

naya_server.py · _llm_call()

if provider == "anthropic": client = _ant_lib.Anthropic(api_key=ANTHROPIC_API_KEY) ... resp = client.messages.create(**kwargs) return resp.content[0].text.strip() elif provider == "ollama": base = entry.get("api_url") or "http://127.0.0.1:11434/v1" resp = _req.post(f"{base}/chat/completions", json={"model": model, "messages": messages}, timeout=120) return resp.json()["choices"][0]["message"]["content"].strip() else: # openrouter / cloudflare / openai-compatible api_key = entry.get("api_key") or db.get_config("system.openrouter_api_key") or "" base = entry.get("api_url") or "https://openrouter.ai/api/v1" headers = {"Authorization": f"Bearer {api_key}", "X-Title": "Naya Personal AI"} resp = _req.post(f"{base}/chat/completions", headers=headers, json={"model": model, "messages": messages}, timeout=60)

Each chain entry names a provider, and _llm_call dispatches to the matching transport: the Anthropic SDK for Claude, Ollama's local OpenAI-compatible endpoint at 127.0.0.1:11434 for free local models, and a generic OpenAI-compatible POST (with a bearer key) for OpenRouter and Cloudflare. Because they all share the same messages shape, adding or reordering a model is a database edit, not a code change.

Optional escalation to NEXUS multi-AI synthesis   implements: Route hard questions to many AIs at once

naya_server.py · _try_nexus_synthesize()

if (db.get_config(_NEXUS_ENABLED_KEY) or "false").lower() != "true": return None import requests as _req payload = {"question": message} if context: payload["context"] = context resp = _req.post(f"http://127.0.0.1:{NEXUS_PORT}/synthesize", json=payload, timeout=90) resp.raise_for_status() data = resp.json() if not data.get("ok"): return None synthesis = data.get("synthesis") or data.get("response") or "" models = data.get("models_used") or [] return synthesis + (f"\n\n*[NEXUS — {len(models)} models]*" if models else "")

For complex questions Naya can defer to the sibling NEXUS project, which fans the prompt out to many AIs and merges the best answer. It is opt-in (personal.nexus_enabled must be 'true') and fails closed — any error or ok=false returns None so ask_naya simply falls through to Naya's own local chain. The appended note tells the owner how many models contributed.

## Intent Routing

LLM-first intent schema   implements: Classify every message into a structured action

naya_llm_intent.py · _SYSTEM_PROMPT / ACTIONS

ACTIONS = { "scan_index": "Scan and index ALL files in a directory or drive", "scan_duplicates": "Find exact duplicate files (same content, SHA256 hash)", "scan_similar": "Find similar files (fuzzy filename matching, near-duplicates)", "show_results": "Show results of the most recent scan", "find_largest": "Find the largest files consuming the most disk space", "delete_dupes": "Delete duplicate files — keeps one copy (requires approval)", "generate_report": "Generate a storage or duplicate report as PDF/Word/Markdown/text", "schedule_task": "Schedule an action to run at a future or recurring time", "undo": "Undo the last file operation (restore deleted/moved files)", "drive_usage": "Show disk drive usage statistics and free space", "general": "General conversation or anything NOT file-management", # ... ~25 actions total }

Instead of brittle keyword matching, Naya sends every message to the LLM with this action vocabulary and asks for a single JSON intent object. The model returns {action, target, destination, format, schedule_time, chain_action, confidence}. 'general' is the escape hatch — it means 'this is just a question, answer it normally'. This is the PRIMARY router; the old keyword matcher is now only a fallback.

Dispatch an intent to its handler (with chaining)   implements: Action dispatcher shared by chat, Telegram and the UI

naya_action_router.py · dispatch()

action = intent.get("action", "general") if action == "general": return None # Let LLM handle it handler = _HANDLERS.get(action) if not handler: return None intent["conv_key"] = conv_key result = handler(intent, conv_key) # Compound chaining — if LLM detected two actions in one message chain_action = intent.get("chain_action", "").strip() if chain_action and chain_action != action: chain_handler = _HANDLERS.get(chain_action) if chain_handler: chain_intent = dict(intent) chain_intent["action"] = chain_action chain_intent["target"] = intent.get("chain_target", "") chain_result = chain_handler(chain_intent, conv_key) if chain_result: result = result + "\n\n---\n\n" + chain_result return result

dispatch() turns a parsed intent into action. 'general' returns None so the caller falls through to the free-form LLM. Otherwise it looks the action up in _HANDLERS and runs it. If the model split a request like 'reset the dashboard and scan F:' into action + chain_action, both handlers run and their outputs are concatenated. The same _HANDLERS table backs chat, Telegram, and the Gradio File Manager (via dispatch_action).

## File Scanner (SHA-256)

Streaming SHA-256 that never crashes a scan   implements: Exact-duplicate hashing

naya_scanner.py · _sha256()

def _sha256(path: str, chunk: int = 65536) -> Optional[str]: """Compute SHA256 of a file. Returns None on any read error.""" try: h = hashlib.sha256() with open(path, "rb") as f: while True: buf = f.read(chunk) if not buf: break h.update(buf) return h.hexdigest() except Exception: return None

Hashing is how Naya proves two files are byte-for-byte identical. It reads in 64KB chunks so even multi-gigabyte files don't blow up memory, and it swallows every read error to return None — a locked or permission-denied file is skipped, never fatal. Over many scans this has populated ~2.7M similarity-group rows in naya_brain.db.

Four-phase duplicate detection   implements: Hash only what could possibly collide

naya_scanner.py · _exact_scan_worker

# Phase 2: group by size — only same-size files can be duplicates size_groups = {} for path, size in all_files: size_groups.setdefault(size, []).append(path) candidates = [(s, p) for s, p in size_groups.items() if len(p) >= 2] # Phase 3: hash each candidate group hash_groups = {} for size, paths in candidates: for path in paths: if _is_scan_cancelled(scan_id): ... ; return h = _sha256(path) if h: hash_groups.setdefault(h, []).append((path, size)) # Phase 4: only groups with 2+ files are actual duplicates dup_groups = {h: files for h, files in hash_groups.items() if len(files) >= 2}

The clever part of the scanner: hashing is expensive, so Naya never hashes a file that can't have a twin. Phase 1 walks the drive (skipping system dirs and tiny files), Phase 2 buckets by exact byte size, and only files that share a size with another get hashed in Phase 3. Phase 4 keeps groups of 2+. The loop checks _is_scan_cancelled between files so a long scan can be stopped from chat ('kill scan').

Persist groups with reclaimable bytes   implements: Record duplicates and how much space they waste

naya_scanner.py · _exact_scan_worker

for h, files in dup_groups.items(): paths = [f[0] for f in files] sizes = [f[1] for f in files] wasted = sum(sizes) - min(sizes) # bytes freed if keeping 1 copy total_wasted += wasted conn.execute( """INSERT INTO naya_similarity_groups (scan_id, group_type, file_hash, file_count, wasted_bytes, file_paths, file_sizes, status, created_at) VALUES (?, 'exact', ?, ?, ?, ?, ?, 'open', ?)""", (scan_id, h, len(paths), wasted, json.dumps(paths), json.dumps(sizes), datetime.now().isoformat()))

Each duplicate group is stored as one row in naya_similarity_groups, with the member paths/sizes serialised as JSON and wasted_bytes computed as 'total size minus one copy' — the space you'd reclaim by keeping a single file. The scan summary later orders open groups by wasted_bytes so chat answers and the Naya Brain tab lead with the biggest wins.

## Cleanup Advisor & Memory

Whole-system storage analysis   implements: Answer 'where did my space go?'

naya_advisor.py · analyze_storage()

drives = get_drive_status() candidates = [] # Phase 1: Quick scans (Windows temp, browser caches, app caches, recycle bin) candidates.extend(scan_temp_locations()) candidates.extend(scan_browser_caches()) candidates.extend(scan_app_caches()) candidates.extend(scan_recycle_bin()) # Phase 2: FileHQ index queries (no filesystem walk needed) if (dupes := get_filehq_dupes_summary()): candidates.append(dupes) if (old_large := get_filehq_old_large_files()): candidates.append(old_large) candidates.sort(key=lambda c: c["size_bytes"], reverse=True) total_savings_mb = sum(c["size_mb"] for c in candidates)

The advisor combines two data sources: fast filesystem scans of the usual junk locations (temp, caches, recycle bin) and zero-walk queries against the FileHQ index for duplicates and old-large files. Everything is normalised into ranked cleanup 'candidates' sorted biggest-first, with a running total of potential savings — the basis for the plan it then proposes and (on approval) executes.

Read-only folder insight, cached   implements: Summarise any folder from the FileHQ index

naya_memory.py · folder_insight()

# Check cache first (unless refresh requested) if not refresh: row = conn.execute("SELECT * FROM naya_folder_insights WHERE folder_path=?", (path,)).fetchone() if row: generated = datetime.fromisoformat(row["generated_at"]) if datetime.now() - generated < timedelta(hours=24): return dict(row) # Query FileHQ for files under this path (read-only) fhq = _filehq_conn() rows = fhq.execute(""" SELECT path, filename, extension, size_bytes, modified_date, category, archive_era FROM files WHERE (path LIKE ? OR path = ?) AND status = 'indexed' """, (path + "\\%", path)).fetchall()

When asked 'what's in folder X?', memory first checks naya_folder_insights for a result less than 24 hours old, and only otherwise queries the FileHQ index — opened read-only (file:...?mode=ro) so insight gathering can never modify the file catalogue. The aggregated counts, sizes, dominant types and age range are then cached back for next time.

## Safe Action & Permission Gate

Approval gate on every destructive action   implements: Nothing dangerous happens without consent

naya_action_router.py · _is_approved() / _perm_denied()

def _is_approved(perm_key: str) -> bool: """Check if a permission flag is set to 'true' in naya.db config.""" try: import naya_db as db return (db.get_config(perm_key) or "false").lower() == "true" except Exception: return False def _perm_denied(action_label: str, approve_phrase: str) -> str: return ( f"\u26d4 **{action_label}** requires your approval.\n" f"Say **\"{approve_phrase}\"** to enable it, then retry.")

Every handler that could move or delete files calls _is_approved() against a boolean flag in naya.db (e.g. personal.file_modify_approved, which defaults to false). If it isn't set, the handler returns _perm_denied(), which tells the owner the exact phrase to say to grant permission. Approval is a deliberate, spoken act — Naya never flips these flags on its own.

Permission and folder-access commands run first   implements: Owner can grant/revoke before any action is attempted

naya_server.py · ask_naya()

# ─── File Permission Approvals — MUST run before intent router ─── # "approve run commands", "approve delete", "revoke all", "show permissions" # The router would intercept "approve run commands" as verb=run and fail the gate. _perm_resp = _try_permission_command(message) if _perm_resp: return _perm_resp # ─── Folder Access Control — "add X as exception" / "protect X" ─── _access_resp = _try_folder_access_command(message) if _access_resp: return _access_resp

Order is a safety feature. Approval and folder-protection phrases are intercepted at the very top of the turn pipeline, before the intent router runs — otherwise 'approve run commands' would be misread as a run action and bounce off the very gate the owner is trying to open. Protected folders and exceptions are tracked per-path in naya_folder_access.

## Cross-Bot Peer Bridge

Carry messages between sibling bots Telegram won't connect   implements: Tasuke / Maia / Naya conversation over HTTP

naya_server.py · peer-bridge

NAYA_BOT_ID = 8667837858 # @Naya_qi_bot _PEER_BRIDGE_PATHS = { "shared_chats": ( r"C:\QI\shared-chats.json", r"\\wsl.localhost\Ubuntu-24.04\home\hyosuke\.openclaw\workspace-bridge\shared-chats.json", ), "secret": ( r"C:\QI\secrets\peer-bridge.env", r"\\wsl.localhost\Ubuntu-24.04\home\hyosuke\.openclaw\secrets\peer-bridge.env", ), }

Telegram refuses to deliver messages from one bot to another, so sibling QI bots that share a chat talk over an HMAC-signed HTTP bridge instead. Naya loads the shared-chat roster and the signing secret from either the Windows path or the WSL/OpenClaw mirror, so the bridge works whether the peer lives on Windows or inside WSL. The /webhook/peer-bridge route verifies the signature before accepting a relayed message.

## Persistence (naya_brain.db)

Scan + similarity-group schema   implements: Where every duplicate group is stored

naya_scanner.py · schema

CREATE TABLE IF NOT EXISTS naya_similarity_groups ( id INTEGER PRIMARY KEY AUTOINCREMENT, scan_id TEXT NOT NULL, group_type TEXT NOT NULL, -- 'exact' ¦ 'fuzzy_name' file_hash TEXT, file_count INTEGER NOT NULL DEFAULT 0, wasted_bytes INTEGER DEFAULT 0, file_paths TEXT NOT NULL, -- JSON array file_sizes TEXT, -- JSON array status TEXT DEFAULT 'open', -- open ¦ resolved created_at TEXT NOT NULL, FOREIGN KEY (scan_id) REFERENCES naya_scans(id) ON DELETE CASCADE ); CREATE INDEX IF NOT EXISTS idx_sim_type ON naya_similarity_groups(group_type, status);

The file-intelligence brain lives in naya_brain.db, separate from the conversational naya.db so a giant scan history never bloats chat. naya_similarity_groups is its biggest table (~2.7M rows): each row is one duplicate or near-duplicate group, with member paths/sizes as JSON, the reclaimable wasted_bytes, and a status the executor flips to 'resolved'. The FK to naya_scans with ON DELETE CASCADE means clearing a scan removes its groups too.

Mark groups resolved after cleanup   implements: Close out duplicates once acted on

naya_scanner.py · resolve groups

placeholders = ",".join("?" for _ in group_ids) conn.execute( f"UPDATE naya_similarity_groups SET status='resolved' WHERE id IN ({placeholders})", group_ids)

After the executor has deleted or kept a duplicate group, the scanner flips its status from 'open' to 'resolved' so it stops showing up in summaries and dashboards. Combined with the 'reset_dashboard' action (which sweeps completed/cancelled scans), this is how the 2.3 GB brain store is meant to be kept manageable over time.

# Future Enhancements

## QI Ecosystem Integration   [HIGH PRIORITY]

QI Brain — session + decision logging — Register each Naya session in the Brain via qi.log_session() (prompt domains, file actions taken, models used) and log significant cleanup decisions via qi.log_decision(). Naya currently has no cross-project memory in the Brain.

Enable NEXUS routing by default for hard questions — _try_nexus_synthesize() is built but gated off (personal.nexus_enabled=false). Decide a complexity threshold and turn it on so genuinely hard queries get multi-AI synthesis instead of a single local model.

QI Standards compliance pass — Run qi_validator.py --project naya. Reconcile the legacy C:\UNIVERSAL\ECOSYSTEM references in CLAUDE.md with the migrated C:\QIH\ecosystem paths, and confirm the 7-folder QI layout (engine/config/data/logs/tests/docs/tools) — Naya is still flat at the repo root.

Wire Maia -> Naya file-intelligence API — The registry advertises Naya exposing 'personal knowledge base queries' and 'file scout' to the ecosystem, but no stable contract is published. Define + document the endpoints Maia would call for space usage / recommendations.

## File Intelligence Depth   [MEDIUM PRIORITY]

Similarity-group housekeeping — naya_brain.db has grown to ~2.3 GB with 2.7M naya_similarity_groups rows from accumulated scans. Add a retention/VACUUM policy and a 'reset dashboard' sweep for completed/cancelled scans (the reset_dashboard action exists) so the brain store stays lean.

Fuzzy-threshold tuning from real scans — Review accumulated fuzzy_name groups to calibrate the near-duplicate matcher against real false-positive/negative rates rather than the current heuristic.

Reviewable cleanup workbook — Before any bulk move/delete, emit a reviewable spreadsheet (xlsx) of candidate groups with a decision-override column, so the owner can edit decisions out-of-band and feed them back to the executor.

Surface FileHQ index richness — folder_insight already reads the FileHQ index read-only; expand it to category/era breakdowns and scattered-duplicate warnings across folders (naya_memory relationship detection is stubbed).

## Channels & Interaction   [MEDIUM PRIORITY]

Finish the LINE channel — naya_line.py is present but no-ops without credentials. Decide whether the Naya OA is wanted at all (registry says Telegram is the only chat interface) — either wire creds + handlers or remove the module to reduce surface area.

Harden the peer bridge — POST /webhook/peer-bridge carries HMAC-signed cross-bot messages. Add replay protection (timestamp/nonce), document the shared-chats contract, and add tests for the janitor that deletes sibling-bot status leaks.

Telegram webhook option — A /webhook/telegram route exists alongside long-poll. If Naya ever moves off pure polling, finish + secure the webhook path — but only if the LAN-only / no-inbound-port constraint is relaxed (it should not be without reason).

## Architecture & Resume-from-Pause   [LOW PRIORITY]

Resume decision — Naya is registry status 'paused' while its two services run. Make an explicit call: keep it as a maintained personal tool, fold its file-engine capabilities into another QI project, or formally retire it — so the running services aren't orphaned.

Flask -> FastAPI alignment — naya_server.py is Flask while the rest of the ecosystem (Maia, NEXUS, FileHQ) is FastAPI. A migration would unify middleware, CORS-from-registry, and /version /info shapes — large effort, low urgency while paused.

Folder-strategy migration — Per the QI folder strategy, personal projects may move under C:\QIP. Moving C:\NAYA would require repointing NSSM AppDirectories, naya_db paths, and the nightly sync — defer until the resume decision is made.

Service account review — Decide whether QI_NayaBot / QI_NayaGradio should run under LOCAL SYSTEM or a dedicated account — it affects which drives the scanner can see and what the executor can delete.

# Technology Stack

| Layer | Technology | Role | License | Version |
| --- | --- | --- | --- | --- |
| Language | Python | Sole implementation language for the server, file modules, and Gradio console | PSF (open source) | 3.11+ |
| API Server | Flask | HTTP server on port 8002 — /ask, /health, /status, /version, /info, /api/action, /webhook/* | BSD | 3.x |
|  | Anthropic SDK | Calls Claude Sonnet (claude-sonnet-4-6) as the chain's high-quality fallback; prompt caching for long system prompts | MIT (client) | anthropic>=0.40 |
|  | requests | HTTP client to Ollama, OpenRouter, Cloudflare, NEXUS /synthesize, and Telegram getUpdates | Apache 2.0 | >=2.31 |
| File Engine | FastAPI + Uvicorn (FileHQ) | Merged FileHQ file-index engine, lazily started on internal port 8200 | MIT / BSD | >=0.115 / >=0.30 |
| UI | Gradio | Local operator console on port 7861 — Chat, File Manager, Naya Brain, Settings, Logs tabs | Apache 2.0 | >=5.0 |
| Database | SQLite (naya.db) | Control plane: config (93 keys), llm_chain (8 rows), conversations (690), subjects; Maia-style schema via the maia_db shim | Public domain | 3.x (WAL) |
|  | SQLite (naya_brain.db) | File-intelligence store: naya_scans, naya_similarity_groups (~2.7M rows), folder insights, intents, operations, drives, settings | Public domain | 3.x (~2.3 GB) |
| Shared Engine | maia_db / maia_context / maia_lang (C:\QI) | Reused from Maia; naya_db.py repoints maia_db.DB_FILE to naya.db so they run against Naya's own data | Quiddity Innovations (internal) | shared with Maia |
| Chat Channel | Telegram Bot API | Outbound long-poll getUpdates loop (@Naya_qi_bot); owner-restricted; no inbound port | Free API | Bot API |
| AI — Local (Ollama) | DeepSeek-R1 8B / GPT-OSS 20B / Gemma3:27b / Qwen3:4b | Local, free, private inference at 127.0.0.1:11434 — first in the failover chain (DeepSeek-R1 8B is primary) | Mixed open weights / MIT runtime | via Ollama |
| AI — Cloud (free) | Cloudflare Workers AI · OpenRouter | Free-tier cloud models: Cloudflare Qwen1.5 7B, MiniMax M2.5, GPT-OSS 120B | Free tier | see llm_chain |
| AI — Cloud (paid) | Anthropic Claude Sonnet | Last-resort high-quality model; promoted for complex queries when personal.anthropic_mode=fallback | Paid API | claude-sonnet-4-6 |
| AI — Synthesis | NEXUS (sibling project) | Optional multi-AI synthesis via POST :8010 /synthesize; off by default | Quiddity Innovations (internal) | — |
| Hashing | hashlib (SHA-256) | Streaming chunked file hashing for exact-duplicate detection | PSF (stdlib) | stdlib |
| Fuzzy Match | difflib | Near-duplicate filename similarity for the fuzzy scanner | PSF (stdlib) | stdlib |
| Safe Delete | send2trash | Recycle-bin-first deletion (graceful fallback if missing) | BSD | >=1.8 |
| Scheduling | APScheduler | Drives the disk monitor, USB watcher, and off-hours scheduler inside the server | MIT | >=3.10 |
|  | Windows Task Scheduler (schtasks) | Registers deferred / recurring scan jobs under the Naya\ task prefix | OS built-in | — |
| Documents | python-docx | Word (.docx) report generation; Markdown/text fallback for PDF when COM is unavailable | MIT | >=1.1 |
|  | pywin32 (win32com) | Optional PDF export via Word COM automation | PSF-style | optional |
| Config / Secrets | python-dotenv | Loads tokens/keys from C:\NAYA\secrets\naya.env at startup | BSD | >=1.0 |
| Operations | NSSM + Cloudflare Tunnel | QI_NayaBot (8002) + QI_NayaGradio (7861) Windows services; QI_NayaTunnel exposes the UI for occasional demos only | Open source / Cloudflare | nssm 2.24 |

## Technology Deep Dives

### Sibling of Maia — one engine, two products

Naya does not reimplement chat, context, or language handling. naya_db.py imports Maia's maia_db, overwrites its DB_FILE to C:\NAYA\naya.db, and re-exports every symbol — so maia_context.build_context() and maia_lang.detect_input_language() run unchanged but against Naya's own data. naya_db MUST be imported before any maia_* module so the patch lands first. The result: Maia's battle-tested classroom engine becomes a single-owner personal assistant just by swapping the database and the persona. Maia and Naya stay separate projects; Maia may call Naya's API, but Naya never merges into Maia's codebase.

### Two databases, two jobs

naya.db is the control plane — it inherits Maia's schema (config, llm_chain, conversations, the unused school tables) and is small (~900 KB). naya_brain.db is the file-intelligence store and is large (~2.3 GB): naya_scans (178 runs), naya_similarity_groups (~2.7M duplicate/fuzzy rows), naya_folder_insights, naya_intents, naya_operations, naya_drives, naya_settings. Keeping them apart means a giant scan history never bloats the conversational DB, and the brain store can be VACUUMed or pruned independently. The advisor, memory, scanner and executor all share naya_brain.db; FileHQ keeps its own filehq.db that Naya reads read-only.

### The 8-model failover chain (local-first)

Naya's chain lives in the llm_chain table, ordered by priority, and _llm_call() walks it until one model returns usable text. The order is local-first and free-first: DeepSeek-R1 8B (primary, local), Cloudflare Qwen1.5 7B, GPT-OSS 20B (local), Gemma3:27b (local), Qwen3:4b (local), MiniMax M2.5 (OpenRouter free), GPT-OSS 120B (OpenRouter free), and Claude Sonnet as the paid last resort. Per-provider branches handle the Anthropic SDK, Ollama's OpenAI-compatible /v1/chat/completions, and OpenRouter/Cloudflare. force_fast reorders to small local models for cheap intent extraction; force_sonnet promotes Claude for complex questions when personal.anthropic_mode=fallback. Nothing is hardcoded — reorder or disable a model by editing one DB row.

### LLM-first intent routing

Rather than regex-matching commands, Naya sends every message to the LLM with a strict schema prompt (naya_llm_intent) and parses a JSON intent: {action, target, destination, format, schedule_time, chain_action, confidence}. naya_action_router.dispatch() maps the action to a permission-gated handler; if the model emits two actions in one message it fills chain_action and both run. The old keyword router (naya_intent_router) survives only as a fallback for when the LLM is unreachable, so file commands keep working offline. The same handler set serves chat, Telegram, and the Gradio File Manager via dispatch_action().

### Safety is structural

Because Naya can touch the filesystem, every destructive path is gated. _is_approved() reads boolean flags from naya.db (file_scan_approved=true, file_modify_approved=false by default); a denied action returns the exact phrase to enable it. Deletes go to the recycle bin via send2trash unless permanent deletion is explicitly approved. The executor moves files to a NAYA_TRASH folder and logs each batch so undo_last() can restore them, and it never removes the keep copy (is_oldest) of a duplicate group. Folder access exceptions are tracked per-path in naya_folder_access.

### LAN-only, paused-but-running

The QI registry marks Naya status 'paused' — no active feature development — yet QI_NayaBot and QI_NayaGradio are live NSSM services, so Naya still answers daily on Telegram and the local console. By deliberate design Naya is never exposed to the internet: Telegram uses outbound long-polling (no inbound port), and the only public surface is QI_NayaTunnel, a Cloudflare tunnel that exposes the read-mostly Gradio UI for occasional remote demos. The registry's standing instruction is explicit: never expose Naya's API via Cloudflare.

# Documentation & Source Index

## Project Overview & Status

Naya Master Status Report  [Markdown]

C:\NAYA\docs\Naya_Master_Status_Report.md

Single-page status overview: version, ports, services, feature status table, pending work, key files.

Project Summary  [Markdown]

C:\NAYA\SUMMARY.md

Plain-language summary: what Naya does, the personal-assistant analogy, ports, tech stack, and the key 'not part of Maia' distinction.

Documentation Index (README)  [Markdown]

C:\NAYA\docs\README.md

Auto-generated index of everything in the docs folder (migrate_docs.py, 2026-05-09).

Naya Next Priorities  [Markdown]

C:\NAYA\docs\Naya_Next_Priorities.md

Roadmap, bug tracker, and the Clusters A/B/C feature plan (similarity / deferral / reporting) used during active development.

Claude Project Instructions  [Markdown]

C:\NAYA\CLAUDE.md

Session-start protocol, what Naya is, the Naya<->Maia sibling relationship, paths, ports (8002 / 7861 / 8200 internal), key files, and the Naya_Control.bat menu. Note: some ecosystem paths still reference the pre-migration C:\UNIVERSAL\ECOSYSTEM.

## User & Reference Guides

Naya User Guide v1  [Word Document]

C:\NAYA\docs\Naya_User_Guide_v1.docx

End-user walkthrough of chatting with Naya and using the file-management commands.

Naya Cheatsheet — 30 Commands  [Word Document]

C:\NAYA\docs\Naya_Cheatsheet_30_Commands.docx

Quick-reference card of the most common chat/Telegram commands (scan, find largest, report, schedule, undo, approve...).

FileHQ Merger Evaluation  [Word Document]

C:\NAYA\docs\Naya_FileHQ_Merger_Evaluation.docx

The analysis behind absorbing FileHQ into Naya as the filehq/ file engine (merged 2026-04-05).

## Logs, Minutes & History

Naya Implementation Log  [Word Document]

C:\NAYA\docs\Naya_Implementation_Log.docx

Chronological build history of what was created, fixed, and decided across sessions.

Naya Meeting Minutes  [Word Document]

C:\NAYA\docs\Naya_Meeting_Minutes.docx

Session-by-session decisions and next steps.

Naya Version History  [Markdown]

C:\NAYA\docs\Naya_Version_History.md

Version changelog: v0.1 (2026-03-28) initial build; v0.2 (2026-04-19) QI_ service naming + central Python path.

Session Summaries  [Folder]

C:\NAYA\docs\Session Summaries\

Dated .docx session summaries (Naya_Summary_YYYY-MM-DD_HHMM.docx).

## Key Source — Server & Routing

Main Server  [Python]

C:\NAYA\naya_server.py

Flask server on port 8002. ask_naya() turn pipeline, _llm_call() chain, _try_nexus_synthesize(), Telegram long-poll, peer-bridge webhook, FileHQ auto-start. Loads every Naya module optionally (graceful if missing).

DB Redirect Shim  [Python]

C:\NAYA\naya_db.py

Patches maia_db.DB_FILE to C:\NAYA\naya.db then re-exports all maia_db symbols; adds save_message()/get_history() overrides. Must import before any maia_* module.

LLM Intent Extractor  [Python]

C:\NAYA\naya_llm_intent.py

LLM-first structured intent extraction with the ~25-action schema (ACTIONS) and the classifier system prompt. PRIMARY router.

Action Router  [Python]

C:\NAYA\naya_action_router.py

dispatch() / dispatch_action() map intents to permission-gated handlers; compound chain_action support; one handler set for chat, Telegram and the File Manager.

Legacy Intent Router  [Python]

C:\NAYA\naya_intent_router.py

Keyword/regex router used only as a fallback when LLM intent extraction fails.

Gradio Console  [Python]

C:\NAYA\naya_gradio.py

Gradio UI on port 7861 — Chat, File Manager, Naya Brain, Settings, Logs tabs (Knowledge Base tab commented out).

## Key Source — File Intelligence

Scanner  [Python]

C:\NAYA\naya_scanner.py

SHA-256 exact-duplicate scanner (4-phase) + difflib fuzzy-name scanner + USB cross-reference; background, cancellable; writes naya_brain.db.

Advisor  [Python]

C:\NAYA\naya_advisor.py

analyze_storage() + cleanup plan create/approve/execute; recycle-bin-first via send2trash; FileHQ index queries for dupes and old-large files.

Memory  [Python]

C:\NAYA\naya_memory.py

folder_insight() (read-only FileHQ index, 24h cache), capture_intent(), reminder_message() for proactive reminders.

Executor  [Python]

C:\NAYA\naya_executor.py

Phase-3 safe-delete: moves non-keep members to NAYA_TRASH, logs batches, undo_last()/undo_batch(); requires file_delete_approved.

Deferral  [Python]

C:\NAYA\naya_deferral.py

Chat-driven deferral + natural-language scheduling; creates Windows Task Scheduler tasks under the Naya\ prefix.

Watcher  [Python]

C:\NAYA\naya_watcher.py

Disk-space monitor, USB watcher, and off-hours scheduler (APScheduler) started by start_watchers().

Reporter  [Python]

C:\NAYA\naya_reporter.py

Report generation in md/txt/docx/pdf; types space/dupes/actions/deferred/full; saved to C:\NAYA\REPORTS\.

FileHQ Bridge  [Python]

C:\NAYA\filehq_bridge.py

HTTP client to the merged FileHQ engine (port 8200): scan trigger, stats, error sanitisation, pre-flight health check.

## Data, Config & Ecosystem

Control-plane DB  [SQLite]

C:\NAYA\naya.db

Maia-schema database (via the shim): config (93 keys), llm_chain (8 models), conversations (690), subjects (67). ~900 KB.

File-intelligence DB  [SQLite]

C:\NAYA\naya_brain.db

Scanner/advisor/memory store: naya_scans (178), naya_similarity_groups (~2.7M), folder insights, intents, operations, drives, settings. ~2.3 GB.

Secrets  [Env]

C:\NAYA\secrets\naya.env / naya-line.env

Telegram token, Anthropic + OpenRouter keys, LINE creds. Loaded via python-dotenv at startup. Gitignored.

Service Control  [Batch]

C:\NAYA\Naya_Control.bat

Start/stop/restart/status menu for QI_NayaBot and QI_NayaGradio.

QI Service Registry (Naya)  [Markdown]

C:\QIH\ecosystem\QI_Service_Registry.md

Canonical NSSM entries: QI_NayaBot (8002), QI_NayaGradio (7861), QI_NayaTunnel (Cloudflare, UI demos only).

QI Ecosystem Registry (naya)  [JSON]

C:\QIH\ecosystem\qi_registry.json

Naya registry entry: status=paused, ports 8002/7861, family_tier=sibling_candidate, Telegram-only, LAN-only, integrates_with filehq/nexus/maia.

Project Memory Index  [Markdown]

C:\Users\renne\.claude\projects\C--NAYA\memory\MEMORY.md

Claude's persistent memory index for Naya (+ linked files: naya_build_status, filehq_merger, naya_maia_separation, universal_session_protocol).

Smoke Test  [Python]

C:\NAYA\tests\test_smoke.py

Quick liveness check for the Naya server.