# QI Ecosystem — Major Audit & Review Plan

Date: 2026-07-31 · Prepared by: Claude (Claude Manager session) · Owner: Renne Santiago

Scope: Every registered QI project, product and tool (27 items), all 46 NSSM services, plus planned/not-started initiatives.

Evidence base: `qi_registry.json` (2026-07-31), `QI_Service_Registry.md`, QI Brain snapshot (688 sessions / 496 decisions), live NSSM status sweep + live HTTP health probes run 2026-07-31.

## 1. Executive Summary

46 NSSM services checked live: 44 RUNNING, 2 stopped. QI_GamezQuantProxy is off by design (manual Hyde switch). QI_AutoPDF is down unintentionally — while its public tunnel is still up, so autopdf.quiddityinnovations.com is serving errors.

Live HTTP probes: 19 apps answered healthy. Down: AutoPDF (:6969), Retirement Analyzer (:8504), M2V (:8501), AkiyaScout (:8505), EasyFlow (:8550), MQ (:8500), PersonalSong (:8088) — the last four are expected (on-demand tools or not-started projects); the first three are findings.

Portfolio shape: 8 production/backbone systems, 4 BU/business-track products, 10 utilities and media tools, 5 paused/blocked projects needing a decision.

Top risks found: (1) dead public URLs (AutoPDF, M2V) behind live tunnels; (2) QI_NayaTunnel running despite the registry rule "NEVER expose Naya"; (3) quiddam.com DNS zone still empty while QI_MQTunnel runs; (4) the Supervisor dashboard generator is broken — every project reports the identical "0 untracked, 7 modified" with an empty last-commit, so ecosystem git monitoring is currently blind; (5) 44 pending feature reviews accumulating in QI Brain.

Proposal: one week of red-flag remediation, then an 8-week deep-dive rotation covering every project, layered on the automation that already exists (Sentry daily probes, QI_ClaudeSelfAudit monthly), settling into a weekly-ops / monthly-self-audit / quarterly-full-audit cadence.

## 2. Portfolio Scorecard (all 27 items)

| # | Project | Path | Tier | Registry status | Live today (2026-07-31) | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Maia | C:\QI | Core | active_production | ✅ :8001 healthy; AWS relay draining | Low |
| 2 | NEXUS | C:\NEXUS | Backbone | active_development | ✅ :8010 healthy; MCP :8310 live | Low |
| 3 | QI Brain | C:\QIH\engine\brain | Backbone | active | ✅ :9011 healthy; 44 pending reviews | Medium |
| 4 | QI Hive / Dashboard | C:\QIH | Orchestration | active_development | ✅ :8600 healthy; supervisor report broken | Medium |
| 5 | QI Connector | C:\QIP\Connector | Backbone | active_development | ✅ :9030 healthy; public MCP | Medium (new+public) |
| 6 | OpenClaw | C:\OC (WSL) | Cousin | active_production | ✅ agents live; Kaze API/tunnel up | Low |
| 7 | Claude Voice | C:\CLAUDE\Claude Voice | Cousin | active_development | ✅ 4 services up; :8720 healthy | Low |
| 8 | Claude Manager | C:\CLAUDE | Backbone (meta) | active | ⚠️ git tree heavily dirty, uncommitted | Medium |
| 9 | MapSnap | C:\MapSnap | Standalone tool | active_stable | ✅ :9876 + MCP :8651/:8652 healthy | Low |
| 10 | CogniBase | C:\CogniBase | Standalone tool | pre_poc | ✅ :8650 healthy; publicly tunneled | Medium |
| 11 | AutoPDF | C:\AutoPDF | Tool | Active Dev (Ph 2c) | 🔴 service STOPPED, tunnel still up | High |
| 12 | Digitization Cost Tool | Downloads\DIGITIZATION COSTS | Sibling | complete | ➖ static tool; still in Downloads | Low |
| 13 | TubeScout | C:\TUBESCOUT | Cousin | active_development | ✅ :8503 healthy; AM/PM sweeps | Low |
| 14 | Gamez / WC2026 | C:\Gamez | Cousin | active | ✅ :8710 healthy; tournament ended | Low |
| 15 | LotteryWiz | C:\Lottery Wiz | Sibling | active | ✅ :8777 live + public | Low |
| 16 | CypherMiner | C:\CypherMiner | Sibling | complete | ✅ UI :7842 + tunnel live | Low |
| 17 | PlayDeck | C:\PlayDeck | Cousin | new | ✅ :8506 healthy | Low |
| 18 | M2V | C:\M2V | Cousin | new (v0.1) | 🔴 origin down, tunnel up → public 530 | High |
| 19 | PersonalSong Studio | C:\PersonalSong | Cousin | active_development | ➖ on-demand, not running (expected) | Low |
| 20 | AvatarStudio | C:\1-AI\APPS\AvatarStudio | Sibling | active (v1) | ➖ on-demand Gradio (expected) | Low |
| 21 | Retirement Analyzer | C:\Retirement Analyzer | Sibling | active (v1) | 🔴 :8504 down; known AppDirectory bug | Medium |
| 22 | Headroom | C:\CLAUDE\Tools | Backbone (pilot) | pilot | ✅ proxy :9020 healthy; adopt/drop TBD | Low |
| 23 | Naya | C:\NAYA | Sibling candidate | running_dev_paused | ✅ bot+UI up; ⚠️ tunnel violates own rule | Medium |
| 24 | EasyFlow | C:\EasyFlow | Standalone tool | blocked | ➖ not running; blocked since 2026-05-22 | Medium |
| 25 | MQ (Maia Quiddam) | C:\MQ | Cousin | new (Phase 0) | ➖ blocked on Meta; quiddam.com DNS empty | Medium |
| 26 | AkiyaScout | C:\AkiyaScout | Cousin | active_development | ➖ not running; cadence unclear | Low |
| 27 | FileHQ | C:\NAYA\filehq | Merged | merged_into_naya | ✅ engine ok; Phase 2 absorption pending | Low |

Legend: ✅ verified healthy today · 🔴 down when it should be up · ➖ down but expected (on-demand / blocked / static) · ⚠️ operational but with a finding.

## 3. Immediate Red Flags — fix in Week 1

AutoPDF public URL is dead. QI_AutoPDF is STOPPED while QI_AutoPDFTunnel runs. Likely tied to the known "double owner of :6969" conflict from the mobo-swap recovery notes. Action: resolve port owner, restart service, verify https://autopdf.quiddityinnovations.com, or stop the tunnel until fixed.

M2V public URL returns 530. M2V is a manual-launch app but its named tunnel auto-starts. Action: either give M2V an NSSM service (auto-start) or make QI_M2VTunnel demand-start.

Retirement Analyzer down. The QI_RetirementAnalyzer AppDirectory path bug flagged after the mobo swap was never fixed. Action: repair service config, decide auto-start vs on-demand.

Naya tunnel contradiction. Registry safety rule says "NEVER expose Naya via Cloudflare tunnel — Maia ONLY," yet QI_NayaTunnel is installed and RUNNING (naya.quiddityinnovations.com → :7861). Action: Renne decides — either retire the tunnel or amend the rule; today the docs and reality disagree, which is exactly what an audit must not leave standing.

quiddam.com DNS zone is empty (junk-record incident) while QI_MQTunnel runs for nothing. Action: rebuild the zone or stop the tunnel until MQ unblocks.

Supervisor monitoring is blind. DASHBOARD.md shows every project with identical "0 untracked, 7 modified" and blank last-commit — the git checker is reading one repo (almost certainly C:\CLAUDE) for all 26 projects. Action: fix `Dashboard/server.py` / supervisor cwd handling; until then, ecosystem git-drift monitoring produces false data.

QI Brain review backlog: 44 pending feature evaluations. Action: triage session (approve/reject/defer) so the feature pipeline stays meaningful.

Claude Manager repo dirty: large uncommitted restructure (old Agents/Skills deleted, new .claude/agents added). Action: commit or revert deliberately.

## 4. Project Evaluations

### Group A — Production core & backbone (review monthly, ops-swept weekly)

Maia — flagship, Phase 4 production. Healthy on :8001; the LINE webhook path was cut over to AWS (Lambda `qi-maia-webhook` → SQS FIFO → QI_MaiaQueueDrain) on 2026-07-30, so messages now survive machine downtime. Gradio UI + named tunnel live. Open: multi-bot template engine + RAG (ChromaDB) is the declared next milestone and hasn't started; the shared-Python-interpreter risk (one broken pip affects all services) still applies ecosystem-wide. Verify the AWS relay's queue metrics weekly for the first month.

NEXUS — AI backbone. Healthy on :8010; LLM Hub (`/v1`, OpenAI-compatible + Ollama shim) is live with Maia, Naya, Gamez and TubeScout on it; MCP gateway :8310 installed 2026-07-31. Open: ~10 tools remain "ready-to-flip" onto the Hub (EasyFlow, CogniBase, Retirement, M2V, PersonalSong, LotteryWiz, MQ, MapSnap, AutoPDF, Claude Voice); Grok provider still pending.

QI Brain — knowledge substrate. Healthy on :9011; 24 active projects, 688 sessions, 496 decisions, ChromaDB indexes populated (1,215 docs). Finding: 44 pending feature reviews is a governance backlog — the cross-project feature pipeline only works if verdicts are issued. Also several projects' Brain state is months stale (e.g. qi_brain itself last active 2026-04-20), so `update_project_state` discipline needs a refresh during each deep-dive week.

QI Hive / Dashboard. Healthy on :8600 with the full worker fleet running (Elevate, HiveIngest, HiveApply, InspectorDrain, Caddy). Findings: the Supervisor report generator is broken (Section 3.6); `QI_Ecosystem_Map.md` is stale (last updated 2026-04-19) while `qi_registry.json` is current — the two are supposed to stay in sync.

QI Connector — public MCP front door. Healthy on :9030, public at connector.quiddityinnovations.com, bearer/capability-URL auth. It is 1 day old and internet-exposed: schedule a 30-day security review (token rotation, access-log review, tool-surface check) in late August.

OpenClaw — agent platform. Production in WSL; Tasuke, Kaze, Yubin, Sentry live; Kaze config API (:8401) and news tunnel running. Open: the Hermes-vs-OpenClaw bakeoff full suite is still on Renne to run and decide; the native-MCP check is on the MCP-gateway backlog; Koe (voice) remains planned Phase 4.

Claude Voice. All four services running, control API healthy on :8720, hourly bridge health check and 8 AM meeting-room task in place. Claude CLI backend gives real-Claude answers at no API cost. Open roadmap (not started): LiveKit spine and the voice→Hive dispatch console.

Claude Manager (this workspace). Operationally fine but the git tree carries a large uncommitted restructure. As the workspace that audits everything else, it should itself be clean — commit the agent-file migration this week.

### Group B — BU / business track (review bi-weekly while BU is hot)

MapSnap — most business-critical tool right now. Stable and demo-ready; server :9876, MCP gateway :8651 and the new BU-Edition gateway :8652 all healthy; service-token auth added 2026-07-30. Blocked externally: awaiting the BU server to deploy the BU Edition against OnBase/Jenzabar. Keep warm; re-verify the BU kit end-to-end the week the server lands.

CogniBase. Honest status: pre-POC, despite a working server (:8650, 50/50 tests as of May). Finding: a pre-POC product is publicly tunneled (cognibase.quiddityinnovations.com) — decide whether that exposure is still wanted. Its future is tied to the BU strategy (governance layer over the systems-of-record federation); review alongside MapSnap.

AutoPDF. Phase 2c complete (templates v2, regex library, three-tier tests, real docx docs — the best-documented tool in the fleet). Today it is the fleet's one hard outage (Section 3.1). Phase 3 (QI Hive scheduler integration) not started. After the fix, it drops to quarterly review.

Digitization Cost Tool. Complete, delivered, client-side only. One debt: still lives under Downloads instead of a C:\ project root — fold the migration into BU week rather than leaving it as a permanent exception.

### Group C — Utilities & media (review quarterly once stable)

TubeScout — healthy, MVP + refinements complete, AM/PM scheduled sweeps feeding Kaze/NEXUS. No action beyond cadence checks.

Gamez / WC2026 — healthy, but the World Cup ended 2026-07-19. The tool has served its purpose: schedule a post-tournament retro — archive it, or generalize the engine for future tournaments; decommission its tunnel if archived. Hyde side-service correctly off.

LotteryWiz — v1 live and public; steady state. CypherMiner — complete; UI + tunnel live; maintenance only. PlayDeck — two days old and running; active dev continues, keep loopback-only.

M2V — v0.1 scaffold; public URL currently dead (Section 3.2). PersonalSong — working app, on-demand by design; fine. AvatarStudio — v1 secured and backed up; it becomes central again when Phase N Stages 1–4 (avatars for the Hive agents) start.

Retirement Analyzer — v1 engine/API/UI shipped but currently down with a known service-config bug (Section 3.3). AkiyaScout — registered active_development but not running and quiet; confirm whether it's genuinely active or should be marked paused. Headroom — pilot healthy on :9020; the adopt-or-drop decision (promote to QI_Headroom NSSM service if token savings hold) should be made with data by end of August.

### Group D — Paused / blocked / decision-needed (one decision review, then semiannual)

Naya — services healthy and the daily update loop runs, but development is paused and the strategic decision is already made: Naya's future is a LOCAL file-management/system utility, excluded from cloud plans. The rework hasn't started. Plus the tunnel contradiction (Section 3.4). Decision week should produce: rework scope + tunnel verdict + whether FileHQ Phase 2 absorption happens as part of it.

EasyFlow — blocked in the v1.2.x tester-feedback cycle since 2026-05-22, with 163 logged decisions (the most-governed project in Brain — a lot of invested thinking is idling). Decision: chase testers and resume, or officially park with a written re-entry condition. Phase 2 (Outlook/Teams/Planner) and .exe packaging stay frozen until then.

MQ (Maia Quiddam) — Phase 0 scaffold, blocked externally on Facebook Page approval + Meta credentials; meanwhile quiddam.com has no DNS records and its tunnel burns quietly (Section 3.5). Decision: chase the Meta pipeline or freeze cleanly (stop tunnel, note re-entry trigger).

FileHQ — merged into Naya; only Phase 2 (physical code absorption) remains, pending Renne's approval; after that, retire the registry entry.

## 5. Not-Yet-Started / Planned Initiatives (tracked so they can't silently die)

| Initiative | Trigger / owner | Target review |
| --- | --- | --- |
| BU server buildout + MapSnap BU + CogniBase-on-BU deployment | BU server delivery (external) | The week the server arrives |
| AWS day-0 hygiene + next edge projects | Credits expire ~2027-01 — clock is running | Week 2 (with Maia) |
| Maia multi-bot template engine + RAG (ChromaDB) | Declared next milestone | Week 2 scoping |
| Naya rework → local file utility | Decision made, work unstarted | Week 8 decision review |
| OpenClaw Koe (voice agent, Phase 4) | After Claude Voice bridge matures | Week 4 |
| Hermes vs OpenClaw bakeoff — full suite + verdict | Renne runs the suite | Week 4 |
| Phase N Avatar & Voice, Stages 1–4 (Stage 0 shipped) | Renne prioritization | Week 6 (with AvatarStudio) |
| Claude Voice LiveKit spine + voice→Hive dispatch console | Roadmap item | Week 4 |
| LLM Hub flips (~10 tools, one-URL changes) | Low effort, batchable | Week 2 |
| QI MCP Gateway rollout to remaining apps (+ OpenClaw/Hermes native-MCP check) | Standing directive | Week 3 |
| quiddam.com DNS zone rebuild | Prereq for MQ | Week 1 |
| EasyFlow Phase 2 (Outlook/Teams/Planner) + .exe packaging | Blocked on v1.2.x decision | Week 8 |
| AutoPDF Phase 3 (Hive scheduler integration) | After Week 1 fix | Quarterly |
| FileHQ Phase 2 code absorption into C:\NAYA | Renne approval | Week 8 |
| Digitization tool migration out of Downloads | Housekeeping | Week 5 |
| Per-product NSSM naming — verify the armed 2026-06-27 task actually ran | Unverified automation | Week 3 |
| Unified QI Platform merge | Long-term vision | Quarterly audits |

## 6. Proposed Audit & Review Schedule

### 6.1 Steady-state cadence (permanent)

| Layer | What | When | Mechanism |
| --- | --- | --- | --- |
| Daily | Service/tunnel liveness probes | Continuous | Already exists — Sentry + Hive dashboard health |
| Weekly | Ops sweep: 46 services, public URLs, queue depth (Maia SQS), disk/GPU | Monday morning | 15-min Claude session (or scheduled task) |
| Monthly | Automated self-audit + auto-fix + LINE notify | Last Friday 09:00 | Already exists — QI_ClaudeSelfAudit (fires today); extend its checklist with the public-URL probe from this audit |
| 8 weeks | Per-project deep-dive rotation | See 6.2 | One focused Claude+Renne session/week |
| Quarterly | Full ecosystem audit — refresh THIS document, re-probe everything, re-score | Late Oct 2026, late Jan 2027 | Claude, half-day |

### 6.2 Deep-dive rotation (one theme per week, every project covered)

| Week of | Theme | Projects / items |
| --- | --- | --- |
| Aug 3 | Red-flag remediation + security & exposure | AutoPDF fix, M2V tunnel, Retirement service, Naya-tunnel verdict, quiddam DNS, tunnel/token inventory |
| Aug 10 | Core stack | Maia (AWS relay 1-week check, template-engine scoping), NEXUS (Hub flips batch, Grok) |
| Aug 17 | Brain & Hive infrastructure | 44-review triage, supervisor fix, ecosystem-map sync, NSSM naming-task verify, Caddy/Elevate check |
| Aug 24 | Agent layer | OpenClaw (bakeoff verdict, Koe scoping), Claude Voice (LiveKit scoping), Connector 30-day security review. Fri Aug 28 = monthly self-audit |
| Aug 31 | BU / business track | MapSnap + BU Edition end-to-end, CogniBase exposure decision, AutoPDF Phase 3 scoping, Digitization migration |
| Sep 7 | Media & creative | M2V, PersonalSong, AvatarStudio (+Phase N), PlayDeck, TubeScout |
| Sep 14 | Utilities | Gamez retro (archive vs generalize), LotteryWiz, CypherMiner, Retirement re-verify, AkiyaScout status truth-up, Headroom adopt/drop with data |
| Sep 21 | Strategy & decisions | Naya rework, EasyFlow resume/park, MQ go/freeze, FileHQ Phase 2, unified-platform roadmap, write Q4 plan |

Each deep-dive produces, per project: verified health, registry/Brain state refreshed (`qi.update_project_state`), risks logged, next actions with owners, and the review date stamped — so by Sep 25 every one of the 27 items has been touched, decided, or deliberately parked.

## 7. Why This Plan Makes Sense

Risk-weighted, not alphabetical. Internet-exposed and production systems (Maia's AWS path, the brand-new public Connector, all 16 named tunnels) get reviewed first and most often; loopback-only hobby tools get quarterly touches. The audit effort lands where a failure actually hurts.

Fix before review. Week 1 repairs the things this very audit found broken (dead public URLs, a rule-violating tunnel, blind monitoring). Auditing on top of known-broken telemetry would just produce fiction — the supervisor bug proves that the current "22 red" dashboard is noise, not signal.

It builds on automation you already own instead of duplicating it. Sentry does daily, QI_ClaudeSelfAudit does monthly — this plan slots a weekly human-grade sweep and an 8-week deep-dive rotation between them, and feeds one new check (public-URL probing) back into the existing self-audit so the worst finding-class (dead public URL behind a live tunnel) can never recur silently. That follows the standing "fix the systemic failure mode" rule.

One mental model per session. Weeks are grouped by theme (core, BU, media, utilities), so each session loads one context instead of thrashing across 27 projects — cheaper in time and tokens, and matches how the projects actually share infrastructure.

Decisions are batched last, on purpose. Naya, EasyFlow, MQ, FileHQ and Headroom don't need code — they need verdicts. Scheduling them in Week 8 means Renne decides with seven weeks of fresh data instead of gut feel, and every "paused" project exits the audit either revived or deliberately parked with a written re-entry trigger — no more silent zombies.

Not-started work is on the books. Section 5 gives every planned-but-unstarted initiative a named trigger and a review slot, so items like the AWS credit clock (hard expiry ~Jan 2027) or the BU server can't drift unnoticed.

It's sustainable. One focused session per week plus the existing automation. The quarterly refresh of this document is the flywheel: probe, score, fix, re-schedule.

Companion files: this document at* `C:\QIH\shared\documentation\self_audits\QI_Ecosystem_Major_Audit_2026-07-31.md` *and the Word edition beside it.