CogniBase — Challenges & Mitigations

Document 3 of 18 · BU-Aligned Library v2 · Renne Santiago

An honest risk register for bringing OnBase into BU's intelligence stack — and how each risk is resolved.

## 1. Why this document exists

A credible institutional program names its risks before a sponsor does. This document is the consolidated risk register for CogniBase at BU. Each entry states the challenge, its impact, the mitigation (mapped to a CogniBase mechanism and/or BU's own stack), and the residual risk that remains for the pilot to retire. The headline risk — fabricated correlation — is summarized here and treated in depth in Document 2.

## 2. Risk register

### R1 — Fabricated correlation ("convincing but false"; formally *spurious correlation* / *conflation* / *ungrounded inference* — see Document 2 §1a)

Impact: Critical. A fluent, cited, wrong cross-source analysis that a non-expert believes; collapses trust in all AI output when audited.

Mitigation: Governed ontology; deny-by-default joins; entity resolution on vetted keys; inferred-vs-verified labeling; provenance on every claim. Full treatment in Document 2.

Residual: Coverage gaps where no ontology edge exists yet — handled honestly by returning inferred/unverified, never a guess.

### R2 — Entity-resolution ambiguity (no clean shared key)

Impact: High. Sources that should join have no reliable common identifier (legacy applicant numbers vs. student IDs; free-text names).

Mitigation: Normalizers declare canonical keys; match-confidence scoring; a record without a sanctioned key is never silently joined — it is surfaced for stewardship or returned inferred-only.

Residual: Manual steward effort to ratify keys for high-value joins; deliberately bounded to where a real question exists.

### R3 — OnBase soft/undeclared foreign keys

Impact: High. OnBase enforces relationships in the application layer; a raw schema shows disconnected islands.

Mitigation: Three fused sources — live metadata, Module-Reference-Guide annotations, and .expk configuration — with every inferred relationship tagged confidence + source. (Prior run: 34 MRG-derived + 6,167 inferred soft FKs, each weighted.)

Residual: Inference confidence varies; low-confidence edges are advisory, not authoritative.

### R4 — PII leakage across corpora (FERPA)

Impact: Critical. Mixing end-user metadata (possible PII) with reference docs leaks PII into admin answers and blows retrieval relevance.

Mitigation: Three-corpus separation (Operational / Configuration / Solution Documentation); Privacy Transformer (k-anonymity floor, pseudonymization, suppression) before any result reaches LLM context; Gates per group/perimeter. No HIPAA/PCI ingestion, by policy.

Residual: Solution docs may contain PII in screenshots → their own hygiene pass.

### R5 — Identity, access & OnBase ACLs

Impact: High. Institutional AI must be identity-aware; CogniBase must not let a user see what OnBase would deny them.

Mitigation: Entra ID (MSAL PKCE) SSO; per-user isolation; OnBase OAuth/AD identity passthrough — CogniBase cannot bypass OnBase ACLs; audit logging on every access.

Residual: Mapping CogniBase Groups to BU's identity model is a pilot task (Document 13/16).

### R6 — Deployment mismatch (local-first vs. EKS/ARM)

Impact: Medium. CogniBase is local-first; BU runs EKS + Graviton (ARM64) + ArgoCD.

Mitigation: Already Docker/compose; publish ARM64 image + Helm chart; front with APISIX. Dual packaging keeps the local-first edition (a differentiator) and adds the enterprise edition. (Documents 13.)

Residual: ARM smoke-testing + Helm hardening — scoped, low-risk engineering.

### R7 — Open-source licensing (AGPL / SSPL) hygiene

Impact: Medium. Some "open" components (Grafana/Loki = AGPL; MongoDB = SSPL) are unsafe to bundle into a product.

Mitigation: Two-edition design. Bundle only permissive deps; keep AGPL backends arm's-length/customer-provided (emit OTLP, BYO dashboard); use Postgres/JSONB instead of MongoDB. (Document 13.)

Residual: Counsel review of LICENSE/NOTICE manifests before any commercial release.

### R8 — Vendor lock-in vs. "freedom to leave"

Impact: Medium. BU rejects lock-in as a selection criterion.

Mitigation: Plain-file artefacts (schema.json, annotations, anchors as files); open table formats for lake emit; open exit demonstrated in the pilot. Portability is a feature, not a concession.

Residual: None material — this is a design strength.

### R9 — Hallucinated answers / grounding gaps

Impact: High. The model answers beyond its evidence.

Mitigation: Retrieval-grounded prompts ("use ONLY provided context; cite sources; if insufficient, say so"); source-citation chips; numeric verifier re-executes calculations; refusal on insufficient context.

Residual: Prompt/grounding tuning per corpus — ongoing, measured by audit pass rate.

### R10 — Data freshness / staleness

Impact: Medium. Answers grounded on stale anchors mislead.

Mitigation: Hygiene Pipeline with scheduled refresh, health probes (skip + alert on slow OnBase), multi-version anchors with timestamps; freshness surfaced to the user. (Document 9.)

Residual: Cadence tuning per source against OnBase load.

### R11 — Scale & performance (2,300+ tables, large corpora)

Impact: Medium. Index build and retrieval latency at institutional scale.

Mitigation: pgvector with SQL filtering; per-corpus collections; caching/rate-limiting (Valkey pattern); incremental updates; nightly publisher to cut source load.

Residual: Capacity sizing during the pilot.

### R12 — Neophyte over-trust (the human factor)

Impact: High and often overlooked. The most dangerous failure is a believable wrong answer.

Mitigation: UI makes sanctioned vs inferred visible; confidence and boundaries shown; "searched N sources" transparency; every claim links to provenance. The product is designed to protect the non-expert, not impress them.

Residual: Training/onboarding for end users; an explicit "how to read an answer" guide.

### R13 — Coordination & credentials with BU's REST POC team

Impact: Medium. Two teams on the same Hyland API; no contact/credentials = stall.

Mitigation: "Coordinate, don't integrate" model; one shared IT credential request; clear ownership split (BU owns DocType inventory + credentials; CogniBase owns the OnBase domain layer). (Document 16.)

Residual: Depends on BU naming a sponsor and issuing credentials — the gating signal.

### R14 — LLM cost governance

Impact: Low–Medium. Uncontrolled model spend.

Mitigation: Curated heterogeneity — route cheap/local models for routine work, frontier only when needed; token/latency metrics per conversation; cost transparency. (Document 12.)

Residual: Budget thresholds set with BU.

### R15 — Miscalibrated confidence & feedback poisoning

Impact: High. Using the model’s self-confidence as a review gate (it is uncalibrated), or letting user corrections auto-learn, can teach the system falsehoods at scale.

Mitigation: Evidence-based confidence (not LLM self-confidence); corrections are steward-ratified proposals, not auto-absorbed; feedback authority tracks stewardship; thresholds change only on measured calibration and auto-tighten on drift. Full treatment in Document 17.

Residual: Calibration must be measured per area before autonomy is raised.

## 3. Risk posture summary

| Severity | Risks | Net position |
| --- | --- | --- |
| Critical | R1 (false correlation), R4 (FERPA PII) | Addressed by the trust layer (Doc 2) + corpus separation/Privacy Transformer — the core of the design |
| High | R2, R3, R5, R9, R12, R15 | Mechanisms exist; pilot retires the residuals |
| Medium | R6, R7, R8, R10, R11, R13, R14 | Engineering + coordination, low conceptual risk |

The pattern is deliberate: the two Critical risks are exactly the two CogniBase was architected to solve (governed correlation and corpus/PII separation). The remaining risks are the ordinary work of taking a capable system to institutional grade — which is what the pilot is for.

## 4. What would make us pause

Honest engagement means naming the conditions under which CogniBase should not proceed: no named data steward (the ontology needs an owner); a mandate to ingest HIPAA/PCI into the lake (out of policy); or a requirement to assert cross-source relationships without sanctioned keys (the one thing the design refuses to do). Each of these is a conversation, not a workaround.

Cross-references: Document 2 (ontology), Document 6 (corpus), Document 7 (access/Gates→OPA), Document 8 (federation), Document 10 (provenance/audit/FERPA), Document 13 (deployment/licensing), Document 16 (coordination/pilot).

Document 3 of 18 · Frame A (BU-vision-led) · CogniBase BU-Aligned Library v2 · generated 2026-06-28