CogniBase — Coordination & Pilot Plan

Document 16 of 18 · BU-Aligned Library v2 · Renne Santiago

## 1. Working model with BU's OnBase REST POC team

BU has a team exploring the OnBase REST API with strong REST/HTTP skills but limited OnBase domain depth. CogniBase brings the domain layer (DocType modeling, Custom Query semantics, Lifecycle/Workflow awareness, Normalizers, Gates, Hygiene) on top of plumbing both teams hit. The relationship is coordinate, not integrate — same upstream Hyland API, shared notes, no duplicated work.

| Concern | Owner |
| --- | --- |
| Hyland identity/tenant config, credentials | BU IT |
| DocType / KeywordType departmental inventory | BU REST POC team |
| OnBase domain modeling, Normalizers, Gates, Federator, hygiene, RAG, audit | CogniBase |
| Document Management REST client | Either (shared/vendored) |

## 2. What we ask of BU (the gating signals)

1. A sponsoring team and a named technical contact.

2. One IT credential request for a shared non-production OnBase instance usable by both teams (draft ready).

3. A named data steward to ratify ontology relationships (the ontology needs an owner — Document 2).

## 3. Pilot scope (3–4 weeks)

A narrow, high-value use case (e.g., FA-document lifecycle vs. SIS enrollment) demonstrating, in BU's terms:

1. Governed correlation — a real cross-source question answered through sanctioned relationships, inferred-vs-verified visible.

2. Auditability — every claim reconstructable L1–L4 (FERPA-grade).

3. Atlas-native integration — CogniBase reachable as an MCP tool from a Nexus agent.

4. No lock-in — plain-file portability demonstrated.

## 4. Critical path

| Step | Gate |
| --- | --- |
| Named sponsor + steward | BU |
| Credentials + non-prod instance | BU IT |
| MCP server registered in mcp-gateway-registry | CogniBase (scaffold exists) |
| pgvector + Entra ID identity wired (BU mode) | CogniBase |
| Seed ontology from .expk + Person CDM; steward-confirm Normalizers | Joint |
| Pilot use case live + audit demo | Joint |

## 5. Success criteria

100% of authoritative cross-source claims backed by a sanctioned relationship.

Auditor reconstructs any claim from the cited rule.

A Nexus agent answers an OnBase question via CogniBase's MCP tool.

BU confirms the open-exit (portability) test.

## 6. Roadmap beyond pilot

GA OnBase coverage → lake/Iceberg emit into Cortex → semantic feeds into Lexicon → Regent-style agentic workflows. Sequenced portable-core-first so value compounds regardless of any single milestone (internal contingency plan governs pace and IP exposure).

Roadmap fit. CogniBase advances items already on BU's funded 2026 roadmap rather than adding a new one — Appendix B crosswalks it to all four lanes (strongest in AI Engineering, concrete in Data Engineering and Enterprise Architecture, supporting in Essential Services).

## 7. Co-Development Model — a governed tandem build

BU's stated posture is "AI has changed build vs. buy — we build in-house." CogniBase takes that seriously: the strongest engagement is not a product sale but a governed co-development — BU builds with the CogniBase team, keeping ownership and skills, on the design-partnership pattern BU already runs. Appendix B shows the shared roadmap items; this section is how the two sides build them together.

The IP boundary (what makes co-development clean):

| Co-built & BU-owned | Licensed CogniBase core |
| --- | --- |
| The BU ontology content — which DocTypes/keywords/entities relate, the canonical-key mappings, stewardship decisions | The governed-correlation engine — Normalizers/CrossLinks/Gates, Query Federator, Privacy Transformer, hygiene + discovery pipeline |
| Use-case adapters, integration wiring, the BU knowledge graph | The reusable, maintained, evolving platform (also powers MapSnap) |

The seam is the edition/adapter boundary already in Document 13: BU owns the institution-specific knowledge; the engine stays a licensed, maintained core — good for BU too, who get an evolving engine rather than a fork to maintain alone.

In practice:

Forward-deployed. The CogniBase team embeds with BU's OnBase REST POC team (plumbing) and the domain stewards / AS&IR (meaning) — coordinate on the REST layer (§1), co-build the ontology/domain layer.

Shared backlog tied to Appendix B (Ontology Investigation, Studio Foundation, Agent Workflow POC, facilities/work-order correlation, lake/semantic feeds).

BU contributes domain knowledge + stewardship authority (Documents 17, 18); CogniBase contributes the engine + OnBase depth.

Why co-development de-risks a lean vendor. A fair sponsor concern is key-person risk. Co-development is the answer: it transfers operating knowledge to BU as the work proceeds, so BU is never dependent on one person — while the core engine remains licensed, supported, and portable (open exit, plain-file artefacts). The model turns the small-vendor concern from a risk into a structured strength.

The engagement is designed to prove value in BU's own terms, on BU's own fabric, with a clean exit — the most credible posture for a partner to a "we build in-house" institution.

Document 16 of 18 · Frame A · CogniBase BU-Aligned Library v2 · generated 2026-06-28