# Claude Meeting 04 — Session Summary

Date: 2026-04-08  |  Project: Claude Manager  |  Session: Claude S4

# ✅ Completed This Session

ClaudeManager NSSM service confirmed RUNNING (was marked PAUSED in brief — self-resolved)

GitHub remote added to C:\Claude and pushed to Quiddity-Innovations/CLAUDE-MANAGER (new private repo created)

/api/ping test added to test_dashboard_api.py — 10/10 tests passing

maia.db explored: 38 tables, 6 bots (Maia=active), 30 people, 903 conversations

NEXUS .gitignore updated — API key files, LOGS/, data/ now ignored (security fix)

All loose files committed and pushed: Maia (8 files), NEXUS (6 files), OC (11 files), CLAUDE-MANAGER (4 files)

Session naming convention saved to all project memory dirs (C--QI, C--OC, C--Users-renne-Downloads)

Google Calendar events created: Meeting 04 summary (today, yellow) + Meeting 05 prep (tomorrow, orange)

LATEST.md and status.json updated for Meeting 05 handoff

# ⚠️ Issue Discovered — MCP Worktree Instability

MCP tools (openspace, sqlite-maia, sqlite-naya, git) do NOT load reliably in worktree sessions

Root cause: Claude Code worktree sessions (e.g. claude/funny-margulis) cannot hold MCP server processes stable

Pattern: MCPs appear briefly in system-reminder, then disconnect before ToolSearch resolves their schema

Workaround confirmed: MCP tasks deferred to Claude S5 — must open Claude Code from C:\Claude root (not a worktree)

Fix option A: Add MCP config to project-level .claude/settings.json

Fix option B: Register MCPs in C:\Users\renne\.claude\settings.json (global) instead of .claude.json

# 🔄 Next Up — Claude S5: Claude Manager: Fix MCP + First Real Queries

Open Claude Code from C:\Claude root — confirm all 5 MCPs load and stay stable

Run OpenSpace search_skills on fetch-ai-news, git-commit, session-summary

First real sqlite-maia MCP query: list_tables → read bots, config, conversations

First real git MCP use: git_log on C:\QI via mcp__git__git_log

NEXUS installer weekend test prep — target 2026-04-12: wipe DB/cache, run wizard

# 🚀 In Development

MCP ecosystem: 5 servers registered but session-context stability needs hardening (Claude S5)

Maia Phase 3: items 7.4, 2.8, 7.5, service restart still pending

NEXUS installer Phase 3: proper .exe/.msi after weekend test passes

OpenClaw watchdog (oc-watchdog.sh) newly committed — needs testing in WSL

# 📁 Files Modified This Session

| File | Project | Action |
| --- | --- | --- |
| C:\Claude\Tests\test_dashboard_api.py | CLAUDE-MANAGER | Added /api/ping test — 10/10 passing |
| C:\Claude\status.json | CLAUDE-MANAGER | Updated with Meeting 04 results |
| C:\Claude\Session Summaries\LATEST.md | CLAUDE-MANAGER | Updated for Meeting 05 handoff |
| C:\QI\maia_gradio.py | Maia | Committed + pushed |
| C:\QI\maia_i18n.py | Maia | Committed + pushed |
| C:\QI\maia_server.py | Maia | Committed + pushed |
| C:\QI\knowledge\nexus_curated.jsonl | Maia | RAG seed data (8 entries) committed |
| C:\NEXUS\.gitignore | NEXUS | API keys + LOGS/ + data/ ignored |
| C:\OC\keep-wsl-alive.ps1 | OC | Updated + pushed |
| C:\OC\oc-watchdog.sh | OC | Added + pushed |
| Memory files (3 project dirs) | All Projects | Session naming convention saved |