# QI Claude Manager — Meeting 02 Extended Session Summary

Date: 2026-04-06  |  Session: Claude_Meeting_02_extended  |  Generated: 18:38

## ✅ Completed This Session

Tester agent scaffolded: soul.md, skills.md, config.json at C:\Claude\Agents\tester\

Test stack installed: pytest, httpx, playwright (Chromium), locust, pytest-json-report

C:\Claude\Tests\ built — 6 test files covering all 4 active QI services

test_smoke.py: 4-project ping test, graceful skip if offline

test_dashboard_api.py: full CRUD cycle, all 5 pages, all 5 API endpoints — 8/8 pass

test_maia_api.py, test_naya_api.py, test_nexus_api.py: per-project API tests with skip-if-offline

test_dashboard_ui.py: Playwright headless — sidebar, cards, board columns, guide page

load/locustfile.py: Locust load scenarios for all 4 services

run_tests.py: unified runner — saves JSON results + auto-creates kanban tasks for failures

Dashboard /tests page: Smoke / API / UI / Run All buttons, live results panel

POST /api/tests/run endpoint: executes tests in subprocess, returns JSON summary to browser

Tester agent added to agent_roster in status.json (7 agents total)

agent_icons + Add Task modal updated to include tester

Smoke test ran: 3/4 pass — Naya root 404 confirmed as real bug

Task t49ec78 auto-created on kanban board: 'Fix failing test: Naya root 404'

QI_Claude_Manager_Guide.md updated: Tester agent + Tests page documented

LATEST.md updated with full Meeting 03 agenda and file manifest

Google Calendar events created: today (yellow) + Meeting 03 agenda (orange)

sync_tasks() verified working end-to-end: health check → tasks.json → board

## 🔄 Next Up (Meeting 03)

1. sc start ClaudeManager (admin terminal) — make dashboard persist as NSSM service

2. Fix Naya root 404 — add GET / route to naya_server.py

3. Install SQLite MCP — pip install mcp-sqlite + register in .claude.json

4. Install Git MCP — npm install -g @cyanheads/git-mcp-server + register

5. Agent workflow test — Architect→Builder→Inspector chain on a real small task

6. NEXUS integration — wire Scout to /scout/digest for AI news digest

7. Skill evolution — test OpenSpace skill-discovery against existing QI skill

## 🚀 In Development

Claude Manager full agent team — 7/7 scaffolded, workflow tests pending

NEXUS AI news Scout integration with dashboard

OpenSpace skill evolution pipeline

Maia RAG knowledge base (ChromaDB)

OpenClaw Koe voice layer (shared across projects)

## ⚠️ Known Issues (on kanban board)

| Task | Project | Priority |
| --- | --- | --- |
| Fix failing test: Naya root 404 | Naya | High |
| Commit loose files in Naya | Naya | Medium |
| Commit loose files in NEXUS | NEXUS | Medium |

## 📁 Files Created / Updated

| File | Action |
| --- | --- |
| C:\Claude\Agents\tester\soul.md | CREATED |
| C:\Claude\Agents\tester\skills.md | CREATED |
| C:\Claude\Agents\tester\config.json | CREATED |
| C:\Claude\Tests\conftest.py | CREATED |
| C:\Claude\Tests\test_smoke.py | CREATED |
| C:\Claude\Tests\test_maia_api.py | CREATED |
| C:\Claude\Tests\test_naya_api.py | CREATED |
| C:\Claude\Tests\test_nexus_api.py | CREATED |
| C:\Claude\Tests\test_dashboard_api.py | CREATED |
| C:\Claude\Tests\test_dashboard_ui.py | CREATED |
| C:\Claude\Tests\run_tests.py | CREATED |
| C:\Claude\Tests\load\locustfile.py | CREATED |
| C:\Claude\Dashboard\server.py | UPDATED |
| C:\UNIVERSAL\QI_Claude_Manager_Guide.md | UPDATED |
| C:\Claude\status.json | UPDATED |
| C:\Claude\Session Summaries\LATEST.md | UPDATED |