# MapSnap — AI Schema-Understanding: Design & Roadmap

Quiddity Innovations · 2026-06-24 · Engine-agnostic; reusable for CogniBase @ BU

# 1. Goal & current state

Make MapSnap's AI (Chat + NL→SQL) deeply understand ANY connected schema — structure, semantics, the actual data in place, and domain conventions — on any engine. Answer quality = model reasoning (Layer 0) × schema understanding (Layers 1–5).

Today the live ONBASE13_POC profile runs on Layer 1 only (raw structure); the curated ONBASE profile has annotations + a value catalog. That enrichment gap is a primary reason the AI underperforms on the live schema.

# 2. The enrichment stack

| Layer | Teaches the AI | Mechanism | Status | Generic? |
| --- | --- | --- | --- | --- |
| 0 Model tier | raw reasoning power | OpenRouter/direct API vs local Ollama | local today | Yes |
| 1 Structure | tables, columns, types, keys | extract_schema + infer_soft_fks | have (all) | Yes |
| 2 Annotations | each table's purpose/role | build_annotations.py (LLM) | missing on live; UI-only, NOT in AI prompt | Yes |
| 3 Value catalog | business-name VALUES in tables (e.g. 'Check Image') | discovery/build_bu_catalog | missing on live; IS wired to chat prompt | Lookup-heavy |
| 4 Data profiling | actual data: samples, distinct, ranges, null%, type | NEW profiling pass | not built | Yes |
| 5 Semantic retrieval | pick RIGHT tables by meaning not keyword | embeddings (nomic-embed-text)+ChromaDB | keyword today | Yes |

Cross-cutting: per-system domain packs (onbase.py primer, just corrected); verified-query few-shot library.

# 3. Two gaps this closes

Annotations don't reach the model — annotations.json feeds only the UI About pane, not build_system_prompt/nl2sql. Fix: add an annotations summary block.

Retrieval is keyword-based — the root cause of 'it picked the wrong tables' (checks/reports). Fix: Layer 5 embeddings (hybrid with keyword).

# 4. Per-profile 'knowledge bundle' (target)

Each Product/<profile>/ accumulates engine-agnostic sidecars, assembled into AI context by retrieval:

schema.json (L1 structure)

annotations.json (L2 semantics)

BU_Catalog.json (L3 values)

profile.json (L4 data profile) — NEW

/.index chroma (L5 embeddings) — NEW

.mapsnap_conn.json (gates which layers can refresh live)

A single enrich.py orchestrator runs the chain per profile (idempotent): extract_schema → infer_soft_fks → build_annotations → build_bu_catalog → profile_schema → build_embeddings. Live-data layers run only when has_live_conn.

# 5. New components

4a. Data profiling (Layer 4) — profile_schema.py

Per column: distinct_count, null_pct, min/max, top-N sample_values, inferred semantic_type (id/code/date/currency/email/flag/free-text/filepath).

Per table: row_count; lookup-table vs fact-table classification.

Read-only, TOP-N sampled, skip blobs, optional PII masking. Feed a trimmed slice (retrieved tables only) into the prompt. Directly answers 'understand the type of data in place.'

4b. Semantic retrieval (Layer 5) — build_embeddings.py + retrieval swap

One embedding per table from: name + annotation purpose + columns + catalog values + sample values. Store in ChromaDB (nomic-embed-text, local/free).

find_relevant_semantic(question) → top-K cosine; blend with keyword + OnBase seed (hybrid). Replaces/augments find_relevant_tables + find_relevant_resources. Biggest generic win.

4c. Annotations → prompt (close Layer 2 gap)

Add _annotations_block(retrieved_tables) to build_system_prompt + nl2sql — one-line purpose per retrieved table. Cheap, high impact.

4d. Verified-query library (optional, compounding)

Persist successful {question, sql} pairs per profile; inject closest 2–3 as few-shot. Self-improving.

# 6. Phased roadmap

| Phase | Scope | Effort | Live conn? | Payoff |
| --- | --- | --- | --- | --- |
| A. Activate existing | Run build_annotations + build_bu_catalog on live profile; wire annotations into prompt | S–M | catalog: yes | Closes live-vs-curated gap; checks→Check Image |
| B. Data profiling | profile_schema.py + feed trimmed profile into prompts | M | yes | Understand the data in place |
| C. Semantic retrieval | build_embeddings.py + hybrid retrieval swap | M–L | no | Biggest generic accuracy win |
| D. Compounding | OpenRouter/frontier wiring + verified-query library + domain packs | S each | — | Frontier reasoning + self-improvement |

Recommended order: A → B → C, with D (frontier model) in parallel — it multiplies every layer. Phase A reuses existing tooling and immediately benefits the live OnBase profile.

# 7. Risks & caveats

LLM-pass cost/quality (A): annotations/catalog over 2,325 tables with a LOCAL model is slow/poor; a frontier model (D) makes them good — so D enables A's quality. Annotate high-centrality tables first; cache.

Profiling load/PII (B): read-only, TOP-N samples, cap tables, skip blobs, mask PII; honor /api/run-sql auth + row caps.

Embeddings freshness (C): rebuild on schema.json mtime; mind the shared-Python footprint.

Prompt budget: retrieval must stay selective (top-K, trimmed) or it dilutes a small model. Frontier models tolerate more.

Portability (CogniBase): every artifact is a per-profile file; pipeline is engine-agnostic. Only domain packs/catalog are tuned per system.

# 8. Definition of done (per layer)

A: live profile has annotations.json + BU_Catalog.json; chat prompt includes per-table purpose; 'list checks/reports' answered from catalog.

B: profile.json exists; 'what kind of data is <column>' answered from real samples.

C: 'checks' reliably retrieves doctype+itemdata by meaning, keyword fallback; measured on an NL→SQL test set.

D: chat configurable to a frontier model; successful queries recycled as few-shot.

# 9. Glossary

AI / language-model terms

| Term | Meaning |
| --- | --- |
| LLM | Large Language Model — the AI that generates text/SQL (Claude, GPT, or a local Ollama model). |
| NL (Natural Language) | Plain English — what the user types. |
| NL→SQL | Translating a plain-English question into a SQL query. |
| Frontier model | A top-tier cloud LLM (Claude/GPT-4-class); far stronger reasoning than small local models. |
| Local model | An LLM running on this machine via Ollama (sqlcoder, qwen2.5-coder, llama3.1); free but weaker. |
| Prompt / system prompt | The instructions + context sent to the model before it answers. |
| Context | Everything the model is given to reason over (schema, tables, hints, samples). |
| Token budget | The size limit of the prompt; more context is not always better. |
| Few-shot | Giving the model worked examples (question→SQL pairs) to imitate. |

Retrieval & embeddings

| Term | Meaning |
| --- | --- |
| Retrieval | Choosing WHICH tables/info to put in the prompt for a question. |
| Keyword retrieval | Picking tables by matching question words to table/column NAMES (today's method; brittle). |
| Embedding / vector | A numeric representation of MEANING; similar meanings sit near each other. |
| Semantic retrieval | Picking tables by meaning similarity (embeddings), not literal words. |
| Hybrid retrieval | Combining semantic + keyword results. |
| Cosine similarity | The metric for how close two embedding vectors are. |
| ChromaDB | A local vector database storing embeddings for fast similarity search. |
| nomic-embed-text | The local (free) embedding model used to create the vectors. |
| RAG | Retrieval-Augmented Generation — retrieve relevant info first, then answer using it. |
| Top-K | Keep the K best-scoring matches. |

MapSnap terms

| Term | Meaning |
| --- | --- |
| Profile | One database's folder under Product/ (schema + sidecars + connection). |
| Sidecar (file) | An enrichment file beside schema.json (annotations.json, profile.json, …). |
| Annotations | Per-table plain-English purpose/role/centrality (annotations.json). |
| Centrality | How central a table is in the schema (hub vs leaf). |
| Value catalog | An index of the business-name VALUES stored inside tables (e.g. DocType names). |
| Data profiling | Sampling real data to learn distinct values, ranges, null %, and types. |
| Semantic type | The MEANING of a column's data (id/date/currency/email/enum/filepath), beyond its SQL type. |
| has_live_conn | MapSnap flag: the profile has a usable live DB/API connection (gates Query tab + live layers). |
| Lookup vs fact table | Small reference tables (codes/names) vs large transactional tables. |

Database terms

| Term | Meaning |
| --- | --- |
| Schema | The structure of a database: tables, columns, types, relationships. |
| PK / FK | Primary Key (a row's unique id) / Foreign Key (a column referencing another table's PK). |
| Soft FK (inferred FK) | A relationship MapSnap inferred from naming, not declared in the DB. |
| DSN / ODBC | A saved connection definition / the standard driver layer to reach SQL databases. |
| DDL | Data Definition Language — SQL that defines structure (CREATE TABLE…); importable as a schema. |

OnBase domain terms

| Term | Meaning |
| --- | --- |
| DocType (document type) | OnBase's category for a document; names in hsi.doctype.itemtypename. 'Reports'/'checks' are DocTypes. |
| Keyword type | An OnBase metadata field definition (hsi.keytypetable). |
| Unity API | Hyland's .NET API for OnBase (security-aware, app-layer; not raw SQL). |
| AppServer | The OnBase Application Server the Unity API connects through. |