# MapSnap — AI Schema-Understanding: Design & Roadmap

Quiddity Innovations · 2026-06-24 · Engine-agnostic; reusable for CogniBase @ BU

# 1. Goal & current state

Make MapSnap's AI (Chat + NL→SQL) deeply understand ANY connected schema — structure, semantics, the actual data in place, and domain conventions — on any engine. Answer quality = model reasoning (Layer 0) × schema understanding (Layers 1–5).

Today the live ONBASE13_POC profile runs on Layer 1 only (raw structure); the curated ONBASE profile has annotations + a value catalog. That enrichment gap is a primary reason the AI underperforms on the live schema.

# 2. The enrichment stack

| Layer | Teaches the AI | Mechanism | Status | Generic? |
| --- | --- | --- | --- | --- |
| 0 Model tier | raw reasoning power | OpenRouter/direct API vs local Ollama | local today | Yes |
| 1 Structure | tables, columns, types, keys | extract_schema + infer_soft_fks | have (all) | Yes |
| 2 Annotations | each table's purpose/role | build_annotations.py (LLM) | missing on live; UI-only, NOT in AI prompt | Yes |
| 3 Value catalog | business-name VALUES in tables (e.g. 'Check Image') | discovery/build_bu_catalog | missing on live; IS wired to chat prompt | Lookup-heavy |
| 4 Data profiling | actual data: samples, distinct, ranges, null%, type | NEW profiling pass | not built | Yes |
| 5 Semantic retrieval | pick RIGHT tables by meaning not keyword | embeddings (nomic-embed-text)+ChromaDB | keyword today | Yes |

Cross-cutting: per-system domain packs (onbase.py primer, just corrected); verified-query few-shot library.

# 3. Two gaps this closes

Annotations don't reach the model — annotations.json feeds only the UI About pane, not build_system_prompt/nl2sql. Fix: add an annotations summary block.

Retrieval is keyword-based — the root cause of 'it picked the wrong tables' (checks/reports). Fix: Layer 5 embeddings (hybrid with keyword).

# 4. Per-profile 'knowledge bundle' (target)

Each Product/<profile>/ accumulates engine-agnostic sidecars, assembled into AI context by retrieval:

schema.json (L1 structure)

annotations.json (L2 semantics)

BU_Catalog.json (L3 values)

profile.json (L4 data profile) — NEW

/.index chroma (L5 embeddings) — NEW

.mapsnap_conn.json (gates which layers can refresh live)

A single enrich.py orchestrator runs the chain per profile (idempotent): extract_schema → infer_soft_fks → build_annotations → build_bu_catalog → profile_schema → build_embeddings. Live-data layers run only when has_live_conn.

# 5. New components

4a. Data profiling (Layer 4) — profile_schema.py

Per column: distinct_count, null_pct, min/max, top-N sample_values, inferred semantic_type (id/code/date/currency/email/flag/free-text/filepath).

Per table: row_count; lookup-table vs fact-table classification.

Read-only, TOP-N sampled, skip blobs, optional PII masking. Feed a trimmed slice (retrieved tables only) into the prompt. Directly answers 'understand the type of data in place.'

4b. Semantic retrieval (Layer 5) — build_embeddings.py + retrieval swap

One embedding per table from: name + annotation purpose + columns + catalog values + sample values. Store in ChromaDB (nomic-embed-text, local/free).

find_relevant_semantic(question) → top-K cosine; blend with keyword + OnBase seed (hybrid). Replaces/augments find_relevant_tables + find_relevant_resources. Biggest generic win.

4c. Annotations → prompt (close Layer 2 gap)

Add _annotations_block(retrieved_tables) to build_system_prompt + nl2sql — one-line purpose per retrieved table. Cheap, high impact.

4d. Verified-query library (optional, compounding)

Persist successful {question, sql} pairs per profile; inject closest 2–3 as few-shot. Self-improving.

# 6. Phased roadmap

| Phase | Scope | Effort | Live conn? | Payoff |
| --- | --- | --- | --- | --- |
| A. Activate existing | Run build_annotations + build_bu_catalog on live profile; wire annotations into prompt | S–M | catalog: yes | Closes live-vs-curated gap; checks→Check Image |
| B. Data profiling | profile_schema.py + feed trimmed profile into prompts | M | yes | Understand the data in place |
| C. Semantic retrieval | build_embeddings.py + hybrid retrieval swap | M–L | no | Biggest generic accuracy win |
| D. Compounding | OpenRouter/frontier wiring + verified-query library + domain packs | S each | — | Frontier reasoning + self-improvement |

Recommended order: control plane + guardrail FIRST, then A → B → C, with D (frontier model) in parallel. The data_policy control + egress guardrail (10.1) ship with the control plane BEFORE any cloud model can be enabled, so the compliant posture is the default from day one (not retrofitted). Phase A reuses existing tooling and immediately benefits the live OnBase profile.

# 7. Risks & caveats

LLM-pass cost/quality (A): annotations/catalog over 2,325 tables with a LOCAL model is slow/poor; a frontier model (D) makes them good — so D enables A's quality. Annotate high-centrality tables first; cache.

Profiling load/PII (B): read-only, TOP-N samples, cap tables, skip blobs, mask PII; honor /api/run-sql auth + row caps.

Embeddings freshness (C): rebuild on schema.json mtime; mind the shared-Python footprint.

Prompt budget: retrieval must stay selective (top-K, trimmed) or it dilutes a small model. Frontier models tolerate more.

Portability (CogniBase): every artifact is a per-profile file; pipeline is engine-agnostic. Only domain packs/catalog are tuned per system.

# 8. Definition of done (per layer)

Guardrail (ships first, before any cloud model): every profile has a data_policy (default local_only); the egress guardrail blocks/redacts + logs per policy; the model picker forbids cloud models when local_only. No regulated data leaves by default. (See 10.1.)

A: live profile has annotations.json + BU_Catalog.json; chat prompt includes per-table purpose; 'list checks/reports' answered from catalog.

B: profile.json exists; 'what kind of data is <column>' answered from real samples.

C: 'checks' reliably retrieves doctype+itemdata by meaning, keyword fallback; measured on an NL→SQL test set.

D: chat configurable to a frontier model; successful queries recycled as few-shot.

# 9. Auto-enrichment on build (run A/B/C automatically)

Goal: every schema is born understood — enrichment runs as part of the build, not a chore.

The hook already exists: MapSnap builds a schema as an ordered list of {label, cmd} steps run with live progress (build_sequences() + the /api/extract & /api/re-extract flows). Today: extract_schema → infer_soft_fks → build_browser. Auto-enrichment = append enrichment steps to that list + one orchestrator (enrich.py --folder <profile>).

Execution chain:

profile_schema (L4, live read, capped) — INLINE if has_live_conn

build_embeddings (L5, local nomic-embed, fast/free) — INLINE

build_annotations (L2, LLM) — BACKGROUND (budgeted)

build_bu_catalog (L3, LLM/live) — BACKGROUND (budgeted)

re-embed (refresh L5 once L2/L3 land) — BACKGROUND tail

Design rules (each step):

Gated — skip layers that don't apply (catalog/profiling need has_live_conn).

Idempotent — each sidecar records the schema.json hash it was built from; skip if fresh. Re-extract redoes only what changed.

Best-effort — a step failure is logged and skipped; the schema still works. Enrichment never breaks a build.

Tiered — fast/free layers run INLINE so the build finishes quickly; LLM-heavy layers run as a BACKGROUND job that backfills + re-embeds. 'Connect & Extract' stays responsive.

Configurable — a connection.json auto_enrich block: layers on/off, model (prefer frontier if configured), caps, sample size, sync-vs-background.

Transparent — inline steps show in the SSE progress UI; the background job writes enrich_status.json + a UI badge ('Enriching — 320/2,325 tables annotated').

Wired in: build_sequences() + the /api/extract and /api/re-extract step lists; new CLI enrich.py invoking profile_schema.py / build_embeddings.py / build_annotations.py / build_bu_catalog.py. Manual enrich.py --folder X stays available. Tiering matters because annotating 2,325 tables with a LOCAL model inline would make every extract take ages — inline = cheap deterministic layers, background = expensive LLM layers (frontier-preferred, high-centrality-first). Same shape reused for CogniBase: point at BU's connection, build, auto-enrich.

## 9.1 Enrichment is event-driven — fed by the existing import flows

Extract is only ONE trigger. The Content Library document import and the config import are ALSO enrichment events — and two already produce enrichment-grade data, so we route what exists rather than build anew:

| Trigger (existing flow) | Endpoint(s) | Feeds layers | Already half-built? |
| --- | --- | --- | --- |
| Live schema extract / refresh | /api/extract, /api/re-extract | L1 structure · L4 profiling · L5 embeddings | structure: yes |
| Content Library doc import / index | /api/index-documents, /api/inject-docs | L5 embeddings (docs) · L2 annotations | RAG index: yes (document_indexer.py) |
| Config import (per system) | /api/parse-config (.expk), /api/inject-mrg | L3 value catalog (DocType/keyword/workflow) · L2 annotations | OnBase config: yes (parse_onbase_config / build_bu_catalog) |

Key synergy: config import already yields catalog-grade data (OnBase .expk → DocType & keyword defs = Layer 3); doc import already feeds RAG (= seed of Layer 5). 'Do A/B/C during import' largely means routing each import's output into the per-profile knowledge bundle and rebuilding the layers it affects — not new pipelines.

## 9.2 Dispatch by schema / database type (respect import differences)

OnBase config (.expk/.spk) → value catalog (L3) + domain annotations; MRG inject → keyword enrichment.

CSV / DDL imports (import_csv_schema.py / import_ddl_schema.py) → structural layers + profiling when live conn exists.

Live SQL (any engine) → profiling (L4) + embeddings (L5).

Generic documents (any profile) → RAG/embeddings (L5).

enrich.py routes import-type → {layers, tool}. Idempotent: each trigger rebuilds only the layers its input affects; sidecars track the source hash; background re-embed tail.

## 9.3 Pick-and-choose controls (Settings)

Layer 0 (model) lives in AI Connections (existing OpenRouter + direct-API panel) — provider, model, and the per-profile data_policy (cloud_metadata_only / local_only / cloud_with_agreement; see §10).

Per-profile Enrichment panel — a grid of layer × trigger toggles (Profiling/Embeddings/Annotations/Catalog × on-extract / on-doc-import / on-config-import) + model, table caps, sample size, sync-vs-background. Stored in mapsnap_meta.json per profile + global defaults in connection.json. Users pick and choose per database.

# 10. Compliance & data governance (FERPA / GLBA / HIPAA) with a frontier model

Core principle — separate REASONING from DATA. The model reasons over the schema (table/column names, types, relationships) and writes SQL; the SQL runs LOCALLY; results stay on-prem. Regulated rows — student records (FERPA), financial data (GLBA), PHI (HIPAA) — never need to leave. MapSnap already works this way: the model drafts the query, /api/run-sql executes it locally, rows render locally.

What may cross the boundary, and what must not:

| Data | Sensitivity | To the cloud model? |
| --- | --- | --- |
| Schema structure (names, types, FKs) | low | YES (default) |
| DocType / keyword TYPE names (catalog) | config metadata | YES |
| The generated SQL | low (a query, not data) | YES |
| Actual row values / profiling samples | regulated | NO — stays local |
| Query results | regulated | NO — rendered locally |
| Document content (files) | regulated | NO — local only (Unity /docfile) |

Governance layers to add:

Data classification — tag columns PII/FERPA/PHI; Layer 4 profiling auto-detects SSN/email/name/DOB/account patterns; per-profile manual override.

Egress guardrail — scrub/allow-list at the cloud boundary: only schema + non-sensitive metadata leave; profiling sample VALUES kept local (feed only the LOCAL embedding model), never sent to cloud; tagged columns redacted.

Local embeddings (already planned) — Layer 5 uses nomic-embed-text locally, so vectors never leave.

Model deployment (pick per policy): (a) API with zero-retention + no-training under a DPA (FERPA 'school official'), BAA (HIPAA), GLBA due-diligence; (b) institution's OWN cloud tenancy — Claude via AWS Bedrock / Azure OpenAI / Google Vertex in their account/region under their agreements; (c) fully local / air-gapped open model — zero egress, weaker reasoning.

Per-profile AI policy (routing) — each profile declares cloud_metadata_only (default) / local_only (air-gap) / cloud_with_agreement; MapSnap enforces which model and what may be sent.

Audit trail — log every cloud call's classification / what-was-sent (existing logging feature) to prove regulated data didn't egress.

Practical default for BU / CogniBase (FERPA): cloud_metadata_only (schema + type-names to the model; all student data stays local), OR run via BU's own Azure/Bedrock tenancy under BU's DPA, OR local_only if BU forbids egress. The architecture supports all three; BU's compliance/legal picks the posture and signs the DPA/BAA. MapSnap makes metadata-only egress + local execution + audit the enforced default.

Not legal advice: these are technical + contractual enablers; the institution's compliance office must approve the posture. MapSnap provides the controls (classification, egress guardrail, per-profile policy, audit log) that make it enforceable.

## 10.1 The data_policy control — spec (build this first)

The enforcement primitive for everything above. Ships WITH the control plane, BEFORE any cloud model can be enabled — so no layer can send regulated data to the cloud by default (fail-safe), not bolted on after.

Storage: per-profile in mapsnap_meta.json (ai.data_policy), global default in connection.json; surfaced in Settings → AI Connections + the profile's Enrichment panel.

Values:

local_only — DEFAULT (and fail-safe for any unset/unknown value). Nothing leaves the box (data OR schema/metadata); only local Ollama models selectable. Zero cloud egress.

cloud_metadata_only — schema structure + type-names may go to a cloud model; row values, profiling samples, query results, document content never leave (enforced). Requires a cloud provider configured.

cloud_with_agreement — same egress rules + a recorded DPA/BAA reference for audit; may permit broader (still non-PII) context per policy.

Enforcement point: a single egress guardrail wraps every cloud-model call (chat + NL→SQL + cloud enrichment); inspects the outbound payload, blocks/redacts per policy + column classifications, and logs the decision to mapsnap.log. Local execution, local models, local embeddings unaffected.

Coupling to D: a profile cannot be pointed at a cloud model unless its data_policy permits it — the model picker greys cloud options when local_only. 'Enable a frontier model' and 'choose what may leave' are one decision, per profile.

Lock: a profile with regulated column classifications can be locked so raising the policy needs an admin + an agreement flag — no casual downgrade.

# 11. Glossary

AI / language-model terms

| Term | Meaning |
| --- | --- |
| LLM | Large Language Model — the AI that generates text/SQL (Claude, GPT, or a local Ollama model). |
| NL (Natural Language) | Plain English — what the user types. |
| NL→SQL | Translating a plain-English question into a SQL query. |
| Frontier model | A top-tier cloud LLM (Claude/GPT-4-class); far stronger reasoning than small local models. |
| Local model | An LLM running on this machine via Ollama (sqlcoder, qwen2.5-coder, llama3.1); free but weaker. |
| Prompt / system prompt | The instructions + context sent to the model before it answers. |
| Context | Everything the model is given to reason over (schema, tables, hints, samples). |
| Token budget | The size limit of the prompt; more context is not always better. |
| Few-shot | Giving the model worked examples (question→SQL pairs) to imitate. |

Retrieval & embeddings

| Term | Meaning |
| --- | --- |
| Retrieval | Choosing WHICH tables/info to put in the prompt for a question. |
| Keyword retrieval | Picking tables by matching question words to table/column NAMES (today's method; brittle). |
| Embedding / vector | A numeric representation of MEANING; similar meanings sit near each other. |
| Semantic retrieval | Picking tables by meaning similarity (embeddings), not literal words. |
| Hybrid retrieval | Combining semantic + keyword results. |
| Cosine similarity | The metric for how close two embedding vectors are. |
| ChromaDB | A local vector database storing embeddings for fast similarity search. |
| nomic-embed-text | The local (free) embedding model used to create the vectors. |
| RAG | Retrieval-Augmented Generation — retrieve relevant info first, then answer using it. |
| Top-K | Keep the K best-scoring matches. |

MapSnap terms

| Term | Meaning |
| --- | --- |
| Profile | One database's folder under Product/ (schema + sidecars + connection). |
| Sidecar (file) | An enrichment file beside schema.json (annotations.json, profile.json, …). |
| Annotations | Per-table plain-English purpose/role/centrality (annotations.json). |
| Centrality | How central a table is in the schema (hub vs leaf). |
| Value catalog | An index of the business-name VALUES stored inside tables (e.g. DocType names). |
| Data profiling | Sampling real data to learn distinct values, ranges, null %, and types. |
| Semantic type | The MEANING of a column's data (id/date/currency/email/enum/filepath), beyond its SQL type. |
| has_live_conn | MapSnap flag: the profile has a usable live DB/API connection (gates Query tab + live layers). |
| Lookup vs fact table | Small reference tables (codes/names) vs large transactional tables. |

Database terms

| Term | Meaning |
| --- | --- |
| Schema | The structure of a database: tables, columns, types, relationships. |
| PK / FK | Primary Key (a row's unique id) / Foreign Key (a column referencing another table's PK). |
| Soft FK (inferred FK) | A relationship MapSnap inferred from naming, not declared in the DB. |
| DSN / ODBC | A saved connection definition / the standard driver layer to reach SQL databases. |
| DDL | Data Definition Language — SQL that defines structure (CREATE TABLE…); importable as a schema. |

OnBase domain terms

| Term | Meaning |
| --- | --- |
| DocType (document type) | OnBase's category for a document; names in hsi.doctype.itemtypename. 'Reports'/'checks' are DocTypes. |
| Keyword type | An OnBase metadata field definition (hsi.keytypetable). |
| Unity API | Hyland's .NET API for OnBase (security-aware, app-layer; not raw SQL). |
| AppServer | The OnBase Application Server the Unity API connects through. |